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1. Scope of Work — Mechanical Engineer Services in Myanmar Yangon
This Quotation Estimate is issued by Golden Pagoda Engineering Consultants Co., Ltd. to provide comprehensive Mechanical Engineer professional services for the Yangon Industrial Development Zone Authority. The scope encompasses design review, equipment installation supervision, maintenance planning, and technical consultancy for mechanical systems located within the Myanmar Yangon industrial corridor. All services will be delivered in strict compliance with Myanmar national building codes, the Myanmar Standards and Metrology Department (MSMD) regulations, and applicable international engineering standards including ASME, ISO, and API guidelines.
The Mechanical Engineer team assigned to this project will consist of a Lead Mechanical Engineer (15+ years experience), two Senior Mechanical Engineers, and four Junior Mechanical Engineers, all holding valid Myanmar Engineering Council (MEC) professional registration. The team will be physically stationed in Myanmar Yangon for the duration of the engagement to ensure on-site availability and rapid response to operational requirements.
2. Itemized Cost Breakdown
	No.
	Description of Mechanical Engineer Service
	Duration / Qty
	Unit Rate (MMK)
	Total (MMK)

	1
	Mechanical Engineer design review and approval of HVAC, piping, and structural steel systems for Phase 2 factory buildings
	45 working days
	1,200,000
	54,000,000

	2
	On-site supervision of mechanical equipment installation (boilers, compressors, conveyors) by certified Mechanical Engineer team
	60 working days
	1,800,000
	108,000,000

	3
	Development of preventive maintenance programme and spare parts inventory strategy for all mechanical assets in Myanmar Yangon facility
	30 working days
	950,000
	28,500,000

	4
	Energy efficiency audit and mechanical system optimization report (thermal imaging, flow analysis, vibration diagnostics)
	20 working days
	1,500,000
	30,000,000

	5
	Technical training and capacity building for client in-house maintenance staff (4 sessions, 2 days each)
	8 days
	750,000
	6,000,000

	6
	Monthly Mechanical Engineer site visits for ongoing operational support and performance monitoring (12 months)
	12 months
	2,500,000
	30,000,000

	7
	Preparation of as-built drawings, operation manuals, and compliance documentation for Myanmar regulatory submission
	15 working days
	800,000
	12,000,000

	8
	Emergency Mechanical Engineer call-out service (24/7 availability, Myanmar Yangon metro area)
	12 months
	400,000
	4,800,000

	SUBTOTAL (MMK)
	273,300,000

	VAT @ 5% (MMK)
	13,665,000

	GRAND TOTAL (MMK)
	286,965,000

	GRAND TOTAL (USD equivalent @ 2,100 MMK/USD)
	136,650.00


3. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision due to fluctuating exchange rates between Myanmar Kyat and US Dollar, or changes in material and labour costs within Myanmar Yangon.
1. All Mechanical Engineer services described herein shall be performed in accordance with the Myanmar Engineering Council (MEC) code of professional conduct and the Myanmar Labour Law 2013. The Mechanical Engineer team shall comply with all site safety regulations enforced by the Myanmar Yangon City Development Committee.
1. Payment terms: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of installation supervision (Item 2); 30% upon final handover of all documentation and completion of the 12-month support period. Payments shall be made via bank transfer to the account specified in the commercial invoice.
1. The Mechanical Engineer services are subject to a standard warranty period of twelve (12) months from the date of final acceptance, covering any design errors or omissions attributable to the consulting team.
1. Force majeure events, including but not limited to natural disasters, government-imposed restrictions, or civil unrest affecting Myanmar Yangon, shall extend the project timeline proportionally without penalty to either party.
1. All intellectual property, design documents, and reports generated under this Quotation Estimate shall become the property of the client upon full payment. The Mechanical Engineer team retains the right to reference the project in professional portfolios with client written consent.
1. Any disputes arising from this Quotation Estimate shall be resolved through mediation under the Myanmar Arbitration Law 2016, with the seat of arbitration in Yangon, Myanmar.
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties. The terms herein serve as the commercial basis for such an agreement.
4. Acceptance and Authorization
Prepared & Authorized By
Golden Pagoda Engineering Consultants Co., Ltd.
Lead Mechanical Engineer & Project Director
MEC Registration No: ME-2010-04521
Signature: _________________________
Name: U Aung Kyaw Min
Date: 15 June 2025
Accepted By (Client)
Yangon Industrial Development Zone Authority
Procurement & Contracts Division
Signature: _________________________
Name: _________________________
Date: _________________________
This Quotation Estimate document was prepared specifically for Mechanical Engineer professional services to be delivered in Myanmar Yangon. All rates are inclusive of local travel within Yangon metropolitan area. Inter-district travel to other Myanmar regions shall be quoted separately. © 2025 Golden Pagoda Engineering Consultants Co., Ltd. All rights reserved.
