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Professional Mechanical Engineer Services — South Africa Cape Town Region
	Quotation Estimate No.
	QTE-2025-CT-0487
	Date of Issue
	14 June 2025

	Valid Until
	14 July 2025 (30 days)
	Currency
	South African Rand (ZAR)

	Client Name
	Harbour Industrial Holdings (Pty) Ltd
	Client Contact
	Mr. D. van der Merwe, Procurement Manager

	Project Location
	Worcester Road Industrial Estate, Cape Town, Western Cape, South Africa

	Prepared By
	Eng. Sarah Naidoo, BEng (Mechanical), PrEng SA
	Discipline
	Mechanical Engineering — Plant & Process Systems


1. Scope of Work & Description
This Quotation Estimate is issued by Atlas Mechanical Engineering Solutions (Pty) Ltd in response to the formal request for professional services from Harbour Industrial Holdings (Pty) Ltd. The scope encompasses the full engagement of a senior Mechanical Engineer to conduct a comprehensive condition assessment, performance optimisation, and capital expenditure planning for the client's manufacturing plant situated in the South Africa Cape Town industrial corridor. The Mechanical Engineer will be responsible for evaluating all rotating equipment, pressure vessels, heat exchangers, piping networks, and HVAC systems currently operational at the Worcester Road facility. All deliverables, site inspections, and technical reports will be executed in full compliance with South African National Standards (SANS), the National Building Regulations, and the Occupational Health and Safety Act (Act 85 of 1993) as applicable in the Western Cape province.
The Quotation Estimate below itemises all professional fees, travel allowances, and associated costs. All pricing is exclusive of Value Added Tax (VAT) at the current rate of 15%, which will be added at the point of invoicing. The Mechanical Engineer assigned to this project holds a Professional Engineer (PrEng) registration with the Engineering Council of South Africa (ECSA) and possesses over fourteen years of experience in heavy industrial plant engineering within the South Africa Cape Town metropolitan area and surrounding districts.
2. Itemised Cost Breakdown
	Ref
	Description of Service
	Quantity
	Unit Rate (ZAR)
	Amount (ZAR)
	Duration

	01
	Initial site survey and condition assessment of all mechanical plant and process equipment by a qualified Mechanical Engineer. Includes thermographic scanning, vibration analysis, and visual inspection of rotating machinery, pressure vessels, and structural supports.
	1 lot
	R 48 500.00
	R 48 500.00
	3 days

	02
	Preparation of a detailed Condition Assessment Report (CAR) with photographic evidence, risk ratings, and prioritised remedial recommendations. Report to be delivered in both hard copy and digital PDF format to the client's project office in South Africa Cape Town.
	1 report
	R 32 000.00
	R 32 000.00
	10 working days

	03
	Design and engineering of a 5-year Capital Expenditure (CapEx) plan for plant upgrades, including hydraulic calculations, P&ID revisions, and equipment selection specifications. The Mechanical Engineer will coordinate with the client's electrical and instrumentation teams to ensure multidisciplinary alignment.
	1 lot
	R 67 500.00
	R 67 500.00
	20 working days

	04
	On-site supervision and technical support during the decommissioning and replacement of two (2) legacy centrifugal compressors (Model: Sulzer MGE 350). The Mechanical Engineer will be present on-site for all critical lift operations, alignment procedures, and commissioning tests.
	12 days
	R 6 800.00
	R 81 600.00
	12 days

	05
	Development of a Preventive Maintenance (PM) programme and Standard Operating Procedures (SOPs) for all critical mechanical assets. Includes training of the client's in-house maintenance team (up to 15 personnel) at the South Africa Cape Town facility.
	1 lot
	R 41 200.00
	R 41 200.00
	5 days

	06
	Travel, accommodation, and subsistence allowance for the Mechanical Engineer and support technician. Covers all site visits within the South Africa Cape Town metropolitan area and the Western Cape province. Includes fuel, vehicle wear, and per diem at R 1 200 per day.
	22 days
	R 1 200.00
	R 26 400.00
	22 days

	07
	Third-party inspection coordination and statutory compliance certification. The Mechanical Engineer will liaise with the Western Cape Department of Health and the relevant local authority in Cape Town to ensure all pressure equipment and mechanical installations meet SANS 10002 and applicable municipal by-laws.
	1 lot
	R 18 750.00
	R 18 750.00
	5 days

	08
	Final project close-out meeting, handover of all as-built documentation, and a 90-day post-commissioning warranty support period. The Mechanical Engineer will remain available for remote technical queries and one (1) follow-up site visit within the warranty window.
	1 lot
	R 12 500.00
	R 12 500.00
	90 days


	Subtotal (Excl. VAT)
	R 328 450.00

	VAT @ 15%
	R 49 267.50

	Grand Total (Incl. VAT)
	R 377 717.50


3. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Should the client wish to proceed after the expiry date, the Mechanical Engineer team reserves the right to re-evaluate rates based on prevailing market conditions in South Africa Cape Town.
1. Payment terms: 40% deposit upon acceptance of this Quotation Estimate, 40% upon completion of the Condition Assessment Report and CapEx plan, and 20% upon final project close-out and handover. All invoices are payable within fourteen (14) days of receipt.
1. All work performed by the Mechanical Engineer shall comply with the ECSA Code of Conduct, SANS standards, and all applicable South African legislation. The Mechanical Engineer carries professional indemnity insurance in the amount of R 10 000 000.
1. The client shall provide safe access to all plant areas, relevant as-built drawings, and operational data prior to the commencement of site work. Delays caused by the client's failure to provide access will result in a pro-rata extension of the project timeline at no additional cost to the client, but the Mechanical Engineer is entitled to claim standby rates of R 4 500 per day for idle time exceeding two (2) consecutive days.
1. Any variation in scope beyond the items listed in this Quotation Estimate must be agreed in writing by both parties prior to execution. The Mechanical Engineer will issue a supplementary quotation for any additional work.
1. Confidentiality: All data, drawings, and operational information shared by the client in South Africa Cape Town shall be treated as strictly confidential and shall not be disclosed to any third party without written consent.
1. Disputes arising from this engagement shall be resolved in accordance with the rules of the Arbitration Foundation of Southern Africa (AFSA) in Cape Town, Western Cape.
1. This Quotation Estimate does not constitute a binding contract until countersigned by both parties. The Mechanical Engineer firm shall issue a formal Service Level Agreement (SLA) and Statement of Work (SOW) upon acceptance.
4. Acceptance and Authorisation
For and on behalf of:
Atlas Mechanical Engineering Solutions (Pty) Ltd
Eng. Sarah Naidoo, PrEng SA
Date: ____________________
Accepted by (Client):
Harbour Industrial Holdings (Pty) Ltd
Mr. D. van der Merwe, Procurement Manager
Date: ____________________
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