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QUOTATION ESTIMATE
Mechanical Engineer Professional Services
Prepared for Projects in Turkey Ankara
Service Provider
Company: Anatolia Mechanical Engineering Consultancy Ltd.
Address: Kızılay Mahallesi, Atatürk Bulvarı No: 142, Çankaya, 06420 Ankara, Turkey
Phone: +90 312 445 6789
Email: info@anatolia-mec-eng.com.tr
Tax ID (VKN): 1234567890
Client Information
Company: [Client Company Name]
Address: [Client Address], Ankara, Turkey
Contact Person: [Name & Title]
Phone: [Client Phone]
Email: [Client Email]
	Quotation Estimate No.:
	QTE-2025-ANK-0047
	Date of Issue:
	15 June 2025

	Validity Period:
	30 Calendar Days
	Project Location:
	Turkey Ankara, Çankaya District

	Project Reference:
	ME-ANK-2025-0112
	Currency:
	USD (US Dollar)


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is formally issued by Anatolia Mechanical Engineering Consultancy Ltd. to provide a comprehensive and itemized cost breakdown for the engagement of a qualified Mechanical Engineer to deliver specialized technical services for a capital infrastructure project located in Turkey Ankara. This document serves as a binding financial proposal and outlines all deliverables, timelines, and associated costs for the professional services to be rendered. The Mechanical Engineer assigned to this project holds a valid Turkish engineering license (Mühendislik Lisansı) and possesses over fifteen years of experience in industrial plant design, HVAC systems, and mechanical infrastructure development within the Ankara metropolitan region.
2. Detailed Scope of Work
The Mechanical Engineer engaged under this Quotation Estimate shall perform the following duties and deliverables for the project situated in Turkey Ankara:
· Conduct a full mechanical systems feasibility study and site assessment at the designated project location in Ankara, including soil-structure interaction analysis for mechanical equipment foundations.
· Prepare detailed mechanical design drawings, piping and instrumentation diagrams (P&IDs), and equipment layout plans compliant with Turkish Building Code (Türk Yapı Yönetmeliği) and relevant TSE standards.
· Design and specify HVAC (Heating, Ventilation, and Air Conditioning) systems tailored to the climatic conditions of the Ankara region, accounting for extreme winter temperatures and dry summer conditions.
· Develop mechanical equipment selection reports, including pumps, compressors, boilers, and heat exchangers, with full technical data sheets and performance guarantees.
· Perform structural load calculations for mechanical equipment installations and ensure compliance with seismic design requirements specific to the Ankara fault zone.
· Coordinate with electrical, civil, and architectural engineering teams to ensure integrated system compatibility throughout the project lifecycle in Turkey Ankara.
· Prepare a comprehensive mechanical maintenance plan and operations manual for the client's facility management team.
· Attend weekly progress meetings at the project site in Ankara and provide written progress reports to the client's project management office.
· Obtain all necessary mechanical system permits and approvals from the Ankara Metropolitan Municipality (Ankara Büyükşehir Belediyesi) and relevant provincial authorities.
· Provide on-site supervision during the mechanical installation and commissioning phases, ensuring adherence to design specifications and safety protocols.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (USD)
	Total (USD)

	01
	Mechanical Engineer – Feasibility Study & Site Assessment (Turkey Ankara)
	2 Weeks
	4,500.00
	9,000.00

	02
	Mechanical Engineer – Detailed Design & Drawing Preparation
	6 Weeks
	5,200.00
	31,200.00

	03
	Mechanical Engineer – HVAC System Design & Specification
	4 Weeks
	4,800.00
	19,200.00

	04
	Mechanical Engineer – Equipment Selection & Procurement Support
	3 Weeks
	4,200.00
	12,600.00

	05
	Mechanical Engineer – Structural Load & Seismic Analysis
	2 Weeks
	5,000.00
	10,000.00

	06
	Mechanical Engineer – Permitting & Regulatory Compliance (Ankara)
	3 Weeks
	3,800.00
	11,400.00

	07
	Mechanical Engineer – On-Site Installation Supervision & Commissioning
	8 Weeks
	5,500.00
	44,000.00

	08
	Mechanical Engineer – Final Documentation, O&M Manual & Handover
	2 Weeks
	3,500.00
	7,000.00

	09
	Travel, Accommodation & Local Transportation within Turkey Ankara
	30 Weeks
	650.00
	19,500.00

	10
	Software Licenses, CAD Tools & Engineering Calculations
	Lump Sum
	—
	4,500.00

	SUBTOTAL (Before VAT)
	168,400.00

	VAT (KDV) – 20% (Applicable in Turkey)
	33,680.00

	GRAND TOTAL (Incl. VAT)
	202,080.00


4. Payment Terms and Schedule
The total amount stated in this Quotation Estimate shall be paid by the client to Anatolia Mechanical Engineering Consultancy Ltd. in accordance with the following milestone-based schedule. All payments shall be made via bank transfer to the company's designated account in Ankara, Turkey, within fifteen (15) business days of invoice issuance:
· Milestone 1 (25%): Upon signing of the service agreement and receipt of the initial advance payment – USD 50,520.00
· Milestone 2 (25%): Upon completion and client approval of the detailed mechanical design package – USD 50,520.00
· Milestone 3 (25%): Upon completion of on-site installation supervision and successful commissioning – USD 50,520.00
· Milestone 4 (25%): Upon final handover of all documentation, O&M manuals, and project closeout in Turkey Ankara – USD 50,520.00
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, all rates and terms are subject to revision based on prevailing market conditions in Turkey Ankara.
1. The Mechanical Engineer services described herein are exclusive to the project scope outlined in Section 2. Any additional or change-order work shall be subject to a separate written amendment and supplementary quotation.
1. All deliverables shall comply with the current Turkish Building Code, TSE standards, and applicable regulations enforced by the Ankara Metropolitan Municipality and the Ministry of Environment, Urbanization and Climate Change.
1. The client shall provide timely access to the project site in Turkey Ankara, all necessary existing drawings, geotechnical reports, and third-party data required for the Mechanical Engineer to perform the assigned tasks without delay.
1. Intellectual property rights for all design documents, calculations, and reports produced under this engagement shall vest in the client upon full and final payment of the total amount specified in this Quotation Estimate.
1. Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or civil unrest affecting the Ankara region, shall extend the project timeline proportionally without penalty to either party.
1. Disputes arising from this agreement shall be resolved through arbitration in Ankara, Turkey, in accordance with the rules of the Istanbul Chamber of Commerce Arbitration Center.
1. This Quotation Estimate does not constitute a contract until both parties have executed a formal Service Agreement incorporating all terms herein.
6. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to all terms, conditions, and cost figures set forth in this Quotation Estimate for the engagement of a Mechanical Engineer for the project located in Turkey Ankara.
For: Anatolia Mechanical Engineering Consultancy Ltd.
Name: ______________________________
Title: Chief Mechanical Engineer
Date: ______________________________
For: [Client Company Name]
Name: ______________________________
Title: ______________________________
Date: ______________________________
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