# Quotation Estimate - Mechanical Engineer Services - Uganda Kampala

# Quotation Estimate

Professional Mechanical Engineer Services

Uganda Kampala | East Africa

Ref: QE/ME/UG/2025/0047

Prepared By:
East African Mechanical Engineering Consultants Ltd.
Plot 14, Kampala Road, P.O. Box 2341
Kampala, Uganda
Tel: +256 772 345 678
Email: info@eamc-uganda.co.ug

Prepared For:
Nile Valley Industrial Projects Ltd.
Plot 8, Ntinda Business Park
Kampala, Uganda
Tel: +256 701 987 654
Email: procurement@nilevalley-ug.com

Date of Issue:
15 June 2025

Valid Until:
15 July 2025

1. Introduction and Scope of Work

This Quotation Estimate is issued by East African Mechanical Engineering Consultants Ltd. to Nile Valley Industrial Projects Ltd. for the provision of comprehensive Mechanical Engineer services in Uganda Kampala. The scope of work encompasses the design, analysis, installation supervision, and commissioning of industrial mechanical systems for the client's new manufacturing facility located along the Entebbe Road corridor in Kampala, Uganda. Our team of certified Mechanical Engineers will deliver all services in full compliance with the Uganda National Bureau of Standards (UNBS), the Uganda National Environment Management Authority (NEMA) regulations, and applicable international engineering codes.

2. Itemized Services and Cost Breakdown

| No. | Description of Mechanical Engineer Service | Unit | Quantity | Unit Rate (UGX) | Total (UGX) |
| --- | --- | --- | --- | --- | --- |
| 1 | Site survey and feasibility assessment of mechanical systems at the Kampala manufacturing plant | Lump Sum | 1 | 4,500,000 | 4,500,000 |
| 2 | Design and engineering of HVAC (Heating, Ventilation, and Air Conditioning) systems for production floors | Lump Sum | 1 | 18,750,000 | 18,750,000 |
| 3 | Design and specification of industrial piping, pumps, and fluid handling systems | Lump Sum | 1 | 12,300,000 | 12,300,000 |
| 4 | Thermal analysis and heat exchanger design for boiler and steam generation units | Lump Sum | 1 | 9,800,000 | 9,800,000 |
| 5 | Structural and mechanical design of conveyor systems and material handling equipment | Lump Sum | 1 | 15,600,000 | 15,600,000 |
| 6 | Installation supervision and quality assurance by senior Mechanical Engineer (on-site, Kampala) | Man-Month | 4 | 8,200,000 | 32,800,000 |
| 7 | Commissioning, performance testing, and handover documentation of all mechanical systems | Lump Sum | 1 | 7,450,000 | 7,450,000 |
| 8 | Preparation of as-built drawings, operation manuals, and maintenance schedules | Lump Sum | 1 | 5,200,000 | 5,200,000 |
| 9 | Training of client's maintenance staff on mechanical systems (3-day workshop in Kampala) | Lump Sum | 1 | 3,800,000 | 3,800,000 |
| 10 | Warranty period support and post-commissioning advisory (12 months) | Lump Sum | 1 | 6,500,000 | 6,500,000 |
| Subtotal (UGX) |  |  |  |  | 126,700,000 |
| VAT @ 18% (Uganda Revenue Authority) |  |  |  |  | 22,806,000 |
| TOTAL AMOUNT DUE (UGX) |  |  |  |  | 149,506,000 |

3. Payment Terms

This Quotation Estimate stipulates the following payment schedule: 30% advance payment upon acceptance of this Quotation Estimate and execution of the service agreement; 40% upon completion of all design and engineering deliverables; 20% upon successful commissioning of all mechanical systems in Kampala; and 10% upon final handover and acceptance of all documentation. All payments shall be made in Ugandan Shillings (UGX) via bank transfer to the account of East African Mechanical Engineering Consultants Ltd. at Stanbic Bank, Kampala Branch, Account No. 0045-8821-3376.

4. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision due to market fluctuations in Uganda Kampala.

- All Mechanical Engineer services shall be performed by qualified and registered professionals holding valid licenses from the Engineering Association of Uganda (EAU) and the Uganda Registration Services Bureau (URSB).

- The project timeline for completion of all Mechanical Engineer deliverables is estimated at sixteen (16) weeks from the date of contract commencement, subject to client approvals and site readiness in Kampala.

- Any changes to the scope of work beyond what is stated in this Quotation Estimate shall be subject to a separate written variation order and additional cost assessment.

- The Mechanical Engineer team shall comply with all occupational health and safety regulations as enforced by the Uganda Occupational Safety and Health Authority (UOSHA) throughout the project duration.

- Intellectual property rights for all design documents, calculations, and engineering drawings produced under this Quotation Estimate shall vest in the client upon full payment.

- Disputes arising from this Quotation Estimate shall be resolved through arbitration in Kampala, Uganda, in accordance with the Arbitration Act of Uganda, 2000.

- This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties and countersigned by authorized representatives.

5. Acceptance

By signing below, the client acknowledges receipt of this Quotation Estimate for Mechanical Engineer services in Uganda Kampala and agrees to the terms, conditions, and pricing outlined herein. This acceptance shall serve as the basis for the issuance of a formal Purchase Order and subsequent service agreement.

For: East African Mechanical Engineering Consultants Ltd.
Name: Eng. David Okello
Title: Lead Mechanical Engineer / Director
Date: _______________

For: Nile Valley Industrial Projects Ltd.
Name: _______________________
Title: _______________________
Date: _______________

East African Mechanical Engineering Consultants Ltd. | Kampala, Uganda | URSB Reg. No. 104-2019-08832 | TIN: 100234567-000056

This Quotation Estimate was prepared in Kampala, Uganda. All prices are in Ugandan Shillings (UGX) and are inclusive of all local travel within Kampala City boundaries.

Document Ref: QE/ME/UG/2025/0047 | Page 1 of 1