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QUOTATION ESTIMATE
Professional Mechanical Engineering Services — United States Los Angeles
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Pacific Coast Mechanical Engineering Group, Inc.
4720 Wilshire Boulevard, Suite 1200
Los Angeles, California 90036
United States of America
Tel: (213) 555-0187
Email: estimates@pacificcoastme.com
CA License No. C-45821
Prepared For
Meridian Industrial Holdings, LLC
2847 Alameda Street, Building C
Los Angeles, California 90021
United States of America
Attn: Mr. David Chen, Director of Operations
Tel: (323) 555-0442
Email: d.chen@meridianindustrial.com
	Quotation Estimate No.:
	QTE-2025-LA-00472

	Date of Issue:
	June 12, 2025

	Valid Until:
	July 12, 2025 (30 calendar days)

	Project Reference:
	MIH-2025-REV-003 — HVAC & Piping System Redesign

	Service Location:
	Los Angeles, California, United States

	Lead Mechanical Engineer:
	Dr. Sarah M. Okafor, P.E. (CA License #M-18472)


1. Scope of Work & Description of Services
This Quotation Estimate is issued by Pacific Coast Mechanical Engineering Group, Inc. to Meridian Industrial Holdings, LLC for the provision of comprehensive Mechanical Engineer consulting and design services to be performed within the city of Los Angeles, United States. The scope encompasses the full redesign, engineering analysis, and permitting support for the existing HVAC distribution network, steam piping infrastructure, and process cooling systems located at the client's manufacturing facility in the Alameda Corridor district of Los Angeles.
The designated Mechanical Engineer and supporting technical team will conduct on-site inspections, perform thermal and hydraulic calculations, produce detailed AutoCAD and Revit MEP drawings, prepare load calculations compliant with ASHRAE standards, and coordinate with the Los Angeles Department of Building and Safety (LADBS) for all required mechanical permits. All deliverables will adhere to the California Mechanical Code (Title 24, Part 6) and applicable Los Angeles municipal ordinances governing industrial mechanical systems.
2. Line Items & Pricing
	#
	Description of Service
	Quantity
	Unit
	Unit Rate (USD)
	Amount (USD)

	1
	On-site mechanical systems survey and condition assessment at the Los Angeles facility (including HVAC, steam, and process piping)
	1
	Lump Sum
	$4,850.00
	$4,850.00

	2
	Thermal load calculations and HVAC system sizing per ASHRAE 90.1 and California Title 24 Part 6 requirements
	1
	Lump Sum
	$7,200.00
	$7,200.00

	3
	Hydraulic analysis and pressure-loss calculations for steam and process cooling piping networks
	1
	Lump Sum
	$5,600.00
	$5,600.00

	4
	Production of detailed mechanical design drawings (AutoCAD / Revit MEP) including P&IDs, isometrics, and equipment layouts
	48
	Sheet
	$385.00
	$18,480.00

	5
	Equipment specification and procurement documentation for chillers, boilers, air handlers, and pumps
	1
	Lump Sum
	$6,350.00
	$6,350.00

	6
	Coordination and submittal preparation for Los Angeles Department of Building and Safety mechanical permit application
	1
	Lump Sum
	$3,900.00
	$3,900.00

	7
	Construction-phase engineering support, shop drawing review, and site visits (estimated 12 visits over 10 weeks)
	12
	Visit
	$650.00
	$7,800.00

	8
	Final as-built documentation, commissioning report, and system performance verification
	1
	Lump Sum
	$4,200.00
	$4,200.00


	Subtotal
	$58,380.00

	Applicable Sales & Use Tax (9.5% — Los Angeles County)
	$5,546.10

	Travel & Local Transportation Surcharge
	$1,200.00

	Grand Total (USD)
	$65,126.10


3. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After the expiration date, all pricing is subject to revision based on current market conditions in the Los Angeles, United States engineering services sector.
1. All services described herein shall be performed by a licensed Mechanical Engineer holding a valid California Professional Engineer (P.E.) license, in full compliance with the California Business and Professions Code and the Los Angeles Municipal Code.
1. Payment terms: 30% upon execution of the contract, 40% upon delivery of design documents and permit submittals, and 30% upon completion of construction-phase support and final commissioning. Invoices are due net thirty (30) days from date of issue.
1. Any work outside the defined scope of this Quotation Estimate shall be billed at the hourly rate of $225.00 per hour for the lead Mechanical Engineer and $145.00 per hour for supporting engineers and technicians, subject to prior written approval by the client.
1. All intellectual property, design documents, and engineering calculations produced under this engagement shall become the property of Meridian Industrial Holdings, LLC upon full payment of all invoices.
1. This project is governed by the laws of the State of California, United States. Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved through binding arbitration in Los Angeles, California, in accordance with the rules of the American Arbitration Association.
1. The Mechanical Engineer of record assumes professional liability for the accuracy of all calculations, drawings, and specifications delivered. Pacific Coast Mechanical Engineering Group, Inc. maintains professional liability insurance in the amount of $2,000,000 per occurrence.
1. All on-site work shall comply with OSHA regulations, Los Angeles fire code requirements, and any applicable environmental regulations enforced by the Los Angeles County Air Quality Management District (AQMD).
4. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Mechanical Engineer and associated services in Los Angeles, United States. This signature constitutes a binding agreement to proceed with the project as described.
For Pacific Coast Mechanical Engineering Group, Inc.
Dr. Sarah M. Okafor, P.E.
Lead Mechanical Engineer
Date: ______________________
For Meridian Industrial Holdings, LLC
Mr. David Chen, Director of Operations
Authorized Signatory
Date: ______________________
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