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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-0472
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Project Location: Algeria Algiers, Hydra Industrial Zone
Client Information
Company: SARL Industrie Algérienne de Production
Address: Zone Industrielle, Oued Smar, 16000 Algiers, Algeria
Contact Person: M. Karim Benali, Technical Director
Email: k.benali@iap-algeria.dz
Dear Sir / Madam,
Thank you for your request for a Quotation Estimate regarding the engagement of a senior Mechatronics Engineer to support your automated production line upgrade project located in Algeria Algiers. We are pleased to present this detailed Quotation Estimate outlining the scope of services, deliverables, and associated costs for the professional Mechatronics Engineer consultancy required for your facility in Algeria Algiers.
Scope of Services – Mechatronics Engineer Engagement
This Quotation Estimate covers the full-time engagement of a qualified Mechatronics Engineer with a minimum of ten (10) years of experience in industrial automation, PLC programming, robotics integration, and embedded systems design. The Mechatronics Engineer will be physically stationed at your premises in Algeria Algiers and will report directly to your Technical Director. The engagement period is twelve (12) months, renewable by mutual agreement.
Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Unit Rate (DZD)
	Amount (DZD)
	Remarks

	1
	Senior Mechatronics Engineer – Full-time on-site consultancy in Algeria Algiers (industrial automation, PLC/SCADA design, robotic cell integration)
	12 months
	285,000 / month
	3,420,000
	Inclusive of overtime up to 20 hrs/month

	2
	Design and development of custom mechatronic control systems for three (3) production lines
	4 months
	1,200,000 / line
	3,600,000
	Includes CAD drawings, schematics, and firmware

	3
	PLC programming (Siemens S7-1500 / Allen-Bradley) and HMI/SCADA interface development
	3 months
	850,000 / system
	2,550,000
	Three independent control systems

	4
	Robotic arm integration and end-effector calibration (KUKA / FANUC)
	2 months
	1,500,000 / unit
	3,000,000
	Two robotic cells in Algeria Algiers facility

	5
	Embedded systems development (ARM Cortex-M / STM32) for sensor arrays and feedback loops
	3 months
	950,000 / module
	2,850,000
	Three sensor modules per line

	6
	Commissioning, testing, and FAT/SAT documentation
	2 months
	750,000 / phase
	1,500,000
	Factory & Site Acceptance Tests

	7
	Technical training for client staff (8 operators, 4 technicians) on mechatronic systems maintenance
	1 month
	400,000 / session
	1,200,000
	Four (4) training sessions in Algeria Algiers

	8
	Travel, accommodation, and local transport for the Mechatronics Engineer within Algeria Algiers metropolitan area
	12 months
	45,000 / month
	540,000
	Per diem and transport allowance

	9
	Technical documentation, as-built drawings, and O&M manuals (bilingual: French / English)
	1 month
	350,000
	350,000
	Digital and printed copies

	10
	Post-commissioning warranty support and remote troubleshooting (12 months)
	12 months
	60,000 / month
	720,000
	Response time: 24 hours

	Subtotal (DZD)
	19,730,000
	

	VAT (19% – Algerian tax regulation)
	3,748,700
	

	TOTAL ESTIMATED COST (DZD)
	23,478,700
	


Payment Terms
This Quotation Estimate is structured with the following payment milestones, payable by bank transfer to the account of Atlas Mechatronics & Engineering SARL, BNA Algiers:
· 30% Advance Payment: Due upon signature of the contract (DZD 7,043,610) – to mobilize the Mechatronics Engineer and initiate the project in Algeria Algiers.
· 40% Progress Payment: Due upon completion of design, PLC programming, and robotic integration phases (DZD 9,391,480).
· 20% Commissioning Payment: Due upon successful Site Acceptance Test (SAT) sign-off (DZD 4,695,740).
· 10% Final Payment: Due upon delivery of all documentation and completion of the 30-day post-commissioning warranty period (DZD 2,347,870).
Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, prices may be revised to reflect market conditions in Algeria Algiers.
· The Mechatronics Engineer assigned to this project shall comply with all Algerian labor regulations, industrial safety standards (ISO 13849, IEC 62443), and local environmental directives applicable in Algeria Algiers.
· All intellectual property developed under this engagement shall be transferred to the client upon full payment. The Mechatronics Engineer shall sign a non-disclosure agreement (NDA) prior to commencing work.
· Any scope changes or additional services beyond the items listed in this Quotation Estimate shall be subject to a supplementary quotation approved in writing by both parties.
· Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or supply chain disruptions affecting the Mechatronics Engineer's ability to perform in Algeria Algiers, shall extend the project timeline proportionally without penalty.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through amicable negotiation, failing which they shall be submitted to the competent commercial court of Algiers, Algeria.
· The client agrees to provide the Mechatronics Engineer with safe working conditions, access to all relevant technical documentation, and necessary infrastructure (workstation, network access, workshop space) at the Algeria Algiers site.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Atlas Mechatronics & Engineering SARL to proceed with the engagement of the Mechatronics Engineer for the project in Algeria Algiers under the terms and conditions stated herein.
For Atlas Mechatronics & Engineering SARL
M. Yacine Haddad – General Manager
Signature & Company Stamp
For SARL Industrie Algérienne de Production
M. Karim Benali – Technical Director
Signature & Company Stamp
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