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Quotation Estimate
Apex Mechatronics Solutions Ltd.
House 42, Road 11, Banani, Bangladesh Dhaka – 1213
Tel: +880-2-9887654 | Email: info@apexmechatronicsbd.com | VAT Reg: 001234567-0201
	Quotation No.
	QTE-2025-BD-0472
	Date of Issue
	15 June 2025

	Validity Period
	30 days from date of issue
	Currency
	Bangladeshi Taka (BDT / ৳)

	Prepared For
	Mr. Rafiqul Islam, Chief Operations Officer, Delta Industrial Automation PLC, Tejgaon I/A, Bangladesh Dhaka
	Project Ref.
	DIAP-2025-089


1. Scope of Work – Mechatronics Engineer Services
This Quotation Estimate is issued by Apex Mechatronics Solutions Ltd. to provide comprehensive professional services rendered by a senior Mechatronics Engineer for the design, integration, commissioning, and ongoing maintenance of automated production lines at the client's facility located in Bangladesh Dhaka. The scope encompasses mechanical design, electrical control systems, embedded software programming, PLC/SCADA configuration, and robotic cell integration in accordance with international engineering standards and local regulatory requirements of the Bangladesh Department of Industries.
2. Itemized Cost Breakdown
	S/N
	Description of Service
	Duration
	Rate (BDT)
	Amount (BDT)

	1
	Site survey and feasibility assessment of existing production line at Bangladesh Dhaka facility
	5 working days
	12,000 / day
	60,000

	2
	System architecture design and CAD modelling by Mechatronics Engineer (mechanical, electrical, and control subsystems)
	20 working days
	18,000 / day
	360,000

	3
	PLC programming, HMI/SCADA development, and sensor integration
	15 working days
	20,000 / day
	300,000

	4
	Robotic cell installation, calibration, and safety interlock verification
	10 working days
	22,000 / day
	220,000

	5
	Embedded firmware development for custom motor controllers and I/O modules
	12 working days
	19,000 / day
	228,000

	6
	On-site commissioning, load testing, and performance validation in Bangladesh Dhaka
	8 working days
	20,000 / day
	160,000

	7
	Operator training (up to 15 personnel) and technical documentation handover
	5 working days
	15,000 / day
	75,000

	8
	Post-commissioning support and warranty maintenance (12 months, remote + 4 on-site visits)
	12 months
	Flat fee
	180,000

	Subtotal
	1,583,000

	VAT @ 15% (as applicable in Bangladesh)
	237,450

	Grand Total (BDT)
	1,820,450


3. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any order placed after the expiry date is subject to re-evaluation of rates.
· All services shall be performed by a qualified Mechatronics Engineer holding a B.Sc. in Mechatronics Engineering from a recognized institution, with a minimum of eight (8) years of industrial experience in automation and robotics.
· Payment terms: 30% advance upon acceptance of this quotation, 40% upon successful commissioning, and 30% upon final acceptance and documentation handover. All payments shall be made in Bangladeshi Taka via bank transfer to the account of Apex Mechatronics Solutions Ltd., Dhaka, Bangladesh.
· The Mechatronics Engineer shall comply with all applicable safety regulations, including those issued by the Bangladesh Labour Act 2006 and the Bangladesh Standards and Testing Institute (BSTI) guidelines for industrial automation equipment.
· All deliverables, including design drawings, source code, PLC ladder logic, and as-built documentation, shall be the exclusive property of the client upon full payment.
· Travel and accommodation costs for on-site work within the Bangladesh Dhaka metropolitan area are included. Any site visits outside Dhaka (e.g., Gazipur, Narayanganj, Chittagong) shall be billed separately at actual cost plus 10% handling fee.
· Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or supply chain disruptions specific to the Bangladesh Dhaka region, shall extend the project timeline proportionally without penalty to either party.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Dhaka, Bangladesh, in accordance with the Arbitration Act 2001 of Bangladesh.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of the Mechatronics Engineer services in Bangladesh Dhaka.
For Apex Mechatronics Solutions Ltd.
Name: Engr. Tanvir Ahmed
Designation: Lead Mechatronics Engineer
Signature & Date: _________________________
For Delta Industrial Automation PLC
Name: Mr. Rafiqul Islam
Designation: Chief Operations Officer
Signature & Date: _________________________
Note: This Quotation Estimate is a non-binding document until formally accepted in writing by both parties. All figures are quoted in Bangladeshi Taka (BDT) and are subject to the prevailing VAT and regulatory framework in Bangladesh Dhaka at the time of invoicing. Apex Mechatronics Solutions Ltd. reserves the right to modify the scope of work with mutual written consent. For queries regarding this estimate, please contact our project coordination office at +880-2-9887654, Banani, Bangladesh Dhaka.
