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1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued by TechnoMech Solutions GmbH to provide a comprehensive and itemized cost breakdown for the engagement of a senior Mechatronics Engineer to support industrial automation and control system projects at the client's facility located in Germany Berlin. The scope of work encompasses the design, integration, testing, and commissioning of mechatronic systems, including programmable logic controllers (PLCs), industrial robotics, sensor networks, and embedded control units. This Quotation Estimate reflects current market rates for specialized Mechatronics Engineer services within the Germany Berlin metropolitan area as of the date of issue.
2. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (EUR)
	Subtotal (EUR)

	01
	Senior Mechatronics Engineer – System Architecture & Design (on-site, Germany Berlin)
	120 hours
	€95.00
	€11,400.00

	02
	Mechatronics Engineer – PLC Programming & HMI Configuration (Siemens TIA Portal, Allen-Bradley)
	160 hours
	€88.00
	€14,080.00

	03
	Mechatronics Engineer – Industrial Robotics Integration (KUKA, ABB, FANUC) – Germany Berlin site
	80 hours
	€102.00
	€8,160.00

	04
	Sensor & Actuator Network Calibration and Commissioning
	60 hours
	€82.00
	€4,920.00

	05
	Embedded Control Unit Development (ARM Cortex-M, Real-Time OS)
	100 hours
	€98.00
	€9,800.00

	06
	Documentation, FAT/SAT Reports & Handover Package (Germany Berlin compliance)
	40 hours
	€75.00
	€3,000.00

	07
	Travel & Accommodation within Germany Berlin metropolitan area
	Flat rate
	€1,200.00
	€1,200.00

	08
	Project Management & Coordination (dedicated Mechatronics Engineer PM)
	50 hours
	€110.00
	€5,500.00

	Subtotal (excl. VAT)
	€58,060.00

	VAT (19% – Germany Berlin statutory rate)
	€11,031.40

	TOTAL AMOUNT DUE (incl. VAT)
	€69,091.40


3. Professional Qualifications of the Mechatronics Engineer
The Mechatronics Engineer assigned to this project holds a Master of Science in Mechatronics Engineering from TU Berlin, with a minimum of eight (8) years of progressive experience in industrial automation, robotics, and embedded systems. The engineer is certified in IEC 61131-3 programming, ISO 10218 (robotic safety), and holds a valid VDE qualification for electrical installations in Germany. All work performed in Germany Berlin shall comply with DIN, VDE, and EU Machinery Directive 2006/42/EC standards. The Mechatronics Engineer shall operate under the direct technical supervision of the client's designated project manager and shall report progress on a weekly basis.
4. Terms and Conditions of This Quotation Estimate
· Validity: This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. After this period, rates may be subject to revision based on prevailing market conditions in Germany Berlin.
· Payment Terms: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of FAT (Factory Acceptance Testing); 30% upon successful SAT (Site Acceptance Testing) and final handover in Germany Berlin.
· Payment Method: Bank transfer to TechnoMech Solutions GmbH, IBAN: DE89 3704 0044 0532 0130 00, BIC: COBADEFFXXX.
· Working Hours: Standard working hours are Monday to Friday, 08:00–17:00 CET, in accordance with German labor regulations (Arbeitszeitgesetz). Overtime shall be billed at 1.5× the applicable hourly rate.
· Confidentiality: The Mechatronics Engineer and all supporting personnel shall sign a Non-Disclosure Agreement (NDA) prior to commencing work. All intellectual property developed during the engagement shall remain the property of the client.
· Warranty: A twelve-month warranty period applies to all engineering deliverables from the date of final acceptance. This warranty covers design defects and programming errors but excludes damage caused by misuse or unauthorized modification.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, pandemics, or government-mandated shutdowns in Germany Berlin.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Federal Republic of Germany. Disputes shall be resolved by the competent courts in Berlin, Germany.
· Change Orders: Any modification to the scope of work beyond the parameters defined herein shall require a written change order signed by both parties. Additional costs will be itemized in a supplementary Quotation Estimate.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined for the engagement of the Mechatronics Engineer in Germany Berlin. This document does not constitute a binding contract until a formal service agreement is executed by both parties.
For TechnoMech Solutions GmbH
Dr. Anna Richter, Managing Director
Date: _______________
For Siemens AG – Berlin Operations
Dr. Markus Weber, Procurement Lead
Date: _______________
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