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Quotation Estimate
Quotation Details
Quotation No.: QTE/JKT/2025/00472
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Project Location: Indonesia Jakarta
Currency: IDR (Indonesian Rupiah)
Client Information
Company: PT. Maju Industri Otomasi
Address: Kawasan Industri Pulogadung, Jakarta Timur 13930, Indonesia
Contact Person: Ir. Budi Santoso
Email: budi.santoso@majuindustri.co.id
Phone: +62-812-3456-7890
1. Scope of Work – Mechatronics Engineer Services
This Quotation Estimate is prepared specifically for the engagement of a senior Mechatronics Engineer to provide comprehensive technical consulting, system design, and operational support services for the client's automated manufacturing facility located in Indonesia Jakarta. The scope encompasses the full lifecycle of mechatronic system integration, including mechanical design, electrical control systems, embedded software programming, and robotic automation deployment. The Mechatronics Engineer will be responsible for ensuring that all subsystems operate in harmony within the production environment situated in the industrial zones of Indonesia Jakarta, adhering to both national standards (SNI) and international ISO 9001:2015 quality management requirements.
2. Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Unit
	Unit Price (IDR)
	Subtotal (IDR)

	1
	Mechatronics Engineer – System Architecture & Feasibility Study for automated assembly line in Indonesia Jakarta
	2 weeks
	Lot
	45,000,000
	45,000,000

	2
	Mechatronics Engineer – PLC/SCADA Control System Design & Programming (Siemens S7-1500 platform)
	4 weeks
	Lot
	120,000,000
	120,000,000

	3
	Mechatronics Engineer – Robotic Cell Integration (FANUC M-20iD) with safety interlock systems
	6 weeks
	Lot
	285,000,000
	285,000,000

	4
	Mechatronics Engineer – Embedded Firmware Development for custom sensor arrays and HMI interfaces
	3 weeks
	Lot
	78,000,000
	78,000,000

	5
	Mechatronics Engineer – On-site Commissioning, Testing & Calibration at client facility, Indonesia Jakarta
	3 weeks
	Lot
	95,000,000
	95,000,000

	6
	Mechatronics Engineer – Technical Documentation, Operator Training & Handover Package
	2 weeks
	Lot
	52,000,000
	52,000,000

	7
	Mechatronics Engineer – Post-Deployment Maintenance & Troubleshooting Support (12 months)
	12 months
	Year
	180,000,000
	180,000,000

	8
	Travel, Accommodation & Local Transportation within Indonesia Jakarta metropolitan area
	20 weeks
	Lot
	35,000,000
	35,000,000

	Subtotal
	990,000,000

	VAT (PPN) 11%
	108,900,000

	GRAND TOTAL
	1,098,900,000


Note: This Quotation Estimate is valid for 30 calendar days from the date of issue. All prices are quoted in Indonesian Rupiah (IDR) and are inclusive of the Mechatronics Engineer's professional expertise, specialized tooling, and software licenses required for the project in Indonesia Jakarta. Any scope changes beyond the defined deliverables will be subject to a revised Quotation Estimate.
3. Terms and Conditions
3.1 – This Quotation Estimate is a formal offer by PT. Nusantara Tech Solutions for the provision of Mechatronics Engineer services. Acceptance of this Quotation Estimate constitutes a binding agreement between both parties.
3.2 – Payment Terms: 30% down payment upon contract signing, 40% upon completion of system design and programming phases, 20% upon successful commissioning in Indonesia Jakarta, and 10% upon final handover and acceptance.
3.3 – The Mechatronics Engineer shall comply with all applicable regulations of the Ministry of Industry of the Republic of Indonesia, including but not limited to occupational health and safety standards (K3) and electrical installation codes (PUIL).
3.4 – Project timeline is estimated at 20 weeks from the date of contract execution. Delays caused by client-side factors (permitting, facility readiness, material procurement) shall extend the timeline proportionally without additional cost to the client.
3.5 – Intellectual property developed specifically for the client under this engagement shall transfer to the client upon full payment. General methodologies, proprietary algorithms, and reusable code libraries remain the property of PT. Nusantara Tech Solutions.
3.6 – The Mechatronics Engineer is entitled to a 12-month warranty on all delivered systems. Warranty coverage excludes damage caused by misuse, unauthorized modifications, or force majeure events.
3.7 – Disputes arising from this Quotation Estimate shall be resolved through arbitration in Jakarta, Indonesia, in accordance with the rules of the Indonesian National Board of Arbitration (BANI).
4. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the Mechatronics Engineer engagement in Indonesia Jakarta.
For PT. Nusantara Tech Solutions
Name: Dr. Eng. Andi Wijaya, M.T.
Position: Chief Mechatronics Engineer
Signature & Company Stamp
For PT. Maju Industri Otomasi
Name: Ir. Budi Santoso
Position: Director of Operations
Signature & Company Stamp
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