Quotation Estimate - Mechatronics Engineer Services - Nigeria Abuja
Quotation Estimate
Apex Mechatronics & Automation Solutions Ltd.
Plot 14, Garki Industrial Estate, Garki II, Abuja, FCT, Nigeria
Tel: +234 803 555 0192 | Email: quotes@apexmechatronics.ng
RC No: 1847293 | TIN: 10458293-0001
	Quotation Estimate No.:
	AMAS/QE/2025/0472

	Date of Issue:
	12 June 2025

	Valid Until:
	12 July 2025 (30 days)

	Prepared For:
	Mr. Chukwuma Okafor – Procurement Manager, Federal Ministry of Works & Housing, Abuja, Nigeria

	Project Reference:
	FMWH/MECH/2025/0031 – Industrial Automation Upgrade, Abuja

	Location of Work:
	Nigeria Abuja – Federal Capital Territory, Garki & Wuse Zones


1. Scope of Work – Mechatronics Engineer Services
This Quotation Estimate is issued by Apex Mechatronics & Automation Solutions Ltd. to provide the services of a qualified Mechatronics Engineer for the design, installation, commissioning, and maintenance of integrated electromechanical and control systems at the client's facilities located in Nigeria Abuja. The Mechatronics Engineer assigned to this project holds a B.Eng. in Mechatronics Engineering from the Federal University of Technology, Minna, and possesses over twelve (12) years of progressive experience in industrial automation, PLC programming, robotics integration, and embedded systems design within the West African market.
The scope encompasses the full lifecycle of the automation project, from initial site survey and feasibility assessment in Nigeria Abuja, through detailed system design, procurement coordination, on-site installation, programming, testing, and final handover. All deliverables shall comply with Nigerian Standards (Nigerian Standards Organisation – SON) and applicable International Electrotechnical Commission (IEC) guidelines.
2. Itemised Cost Breakdown
	S/N
	Description of Service / Item
	Qty
	Unit Cost (NGN)
	Total Cost (NGN)

	1
	Site survey, feasibility study, and system requirements analysis by a senior Mechatronics Engineer at the client's premises in Nigeria Abuja (Garki Zone)
	1
	450,000
	450,000

	2
	Detailed system design, P&ID drawings, electrical schematics, and control logic architecture prepared by the Mechatronics Engineer
	1
	1,200,000
	1,200,000

	3
	Procurement and supply of PLC controllers (Siemens S7-1200), HMI panels, VFDs, industrial sensors, actuators, and wiring accessories
	1 Lot
	8,500,000
	8,500,000

	4
	On-site installation, wiring, and mechanical mounting of all electromechanical components by the Mechatronics Engineer and a team of four (4) certified technicians in Nigeria Abuja
	1
	3,800,000
	3,800,000

	5
	PLC programming, HMI configuration, SCADA integration, and system commissioning by the lead Mechatronics Engineer
	1
	2,400,000
	2,400,000

	6
	Testing, performance validation, and load testing of the integrated system at the Nigeria Abuja facility
	1
	650,000
	650,000

	7
	Operator training (up to 15 personnel) and maintenance technician training conducted by the Mechatronics Engineer over five (5) working days
	1
	900,000
	900,000

	8
	Preparation of as-built documentation, operation & maintenance manuals, and warranty certificates
	1
	350,000
	350,000

	9
	Post-commissioning support and preventive maintenance visits (quarterly) for twelve (12) months by the Mechatronics Engineer in Nigeria Abuja
	4
	350,000
	1,400,000

	10
	Project management, coordination, reporting, and client liaison throughout the project duration
	1
	750,000
	750,000


	Subtotal (NGN)
	20,400,000

	VAT @ 7.5% (NGN)
	1,530,000

	Withholding Tax @ 5% (NGN)
	(1,020,000)

	Grand Total (NGN)
	20,910,000


Amount in words: Twenty Million, Nine Hundred and Ten Thousand Naira Only.
3. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Prices are subject to revision upon expiry due to fluctuations in the Naira exchange rate and component availability.
1. Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 40% upon successful commissioning and acceptance of the system in Nigeria Abuja, and 20% upon completion of the twelve-month warranty period.
1. All payments shall be made in Nigerian Naira (NGN) via bank transfer to the account of Apex Mechatronics & Automation Solutions Ltd. at Zenith Bank Plc, Garki Branch, Abuja.
1. The Mechatronics Engineer and all supporting personnel shall be fully insured against occupational hazards and third-party liability for the duration of the project in Nigeria Abuja.
1. The client shall provide adequate workspace, power supply, and access to the installation site in Nigeria Abuja at least five (5) working days prior to the commencement of on-site activities.
1. Warranty: A twelve (12) month warranty is provided on all installed components and workmanship. The warranty excludes damage caused by misuse, unauthorised modification, or force majeure events.
1. Any variation or change in scope beyond what is stated in this Quotation Estimate shall be subject to a separate written amendment and additional cost assessment.
1. Disputes arising from this engagement shall be resolved through arbitration in accordance with the Arbitration and Conciliation Act (Cap A18, LFN 2004), with the seat of arbitration in Abuja, Nigeria.
1. This Quotation Estimate does not constitute a binding contract until a formal Purchase Order or Contract Agreement is executed by both parties.
4. Project Timeline
The estimated project duration from mobilisation to final handover is ten (10) working weeks, commencing upon receipt of the advance payment. The Mechatronics Engineer shall submit a detailed Gantt chart and weekly progress reports to the client's project officer in Nigeria Abuja throughout the execution phase.
For and on behalf of Apex Mechatronics & Automation Solutions Ltd.
Name: Engr. Adewale Bello, P.Eng.
Title: Lead Mechatronics Engineer / Managing Director
Date: _______________
Accepted by the Client
Name: Mr. Chukwuma Okafor
Title: Procurement Manager, FMWH
Date: _______________
Note: This Quotation Estimate has been prepared specifically for the project referenced above and is intended for use in Nigeria Abuja only. The expertise of our Mechatronics Engineer team is tailored to the industrial and infrastructural requirements of the Federal Capital Territory. Please direct all queries regarding this estimate to quotes@apexmechatronics.ng or call +234 803 555 0192.
