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	Quotation No.
	AME/2025/ISB-0472
	Date of Issue
	15 June 2025

	Validity Period
	30 Calendar Days
	Currency
	Pakistani Rupees (PKR)

	Client Name
	Islamabad Industrial Development Authority (IIDA)
	Project Site
	Sector H-9/1, Pakistan Islamabad

	Prepared By
	Eng. Khalid Mehmood, Senior Mechatronics Engineer
	Approved By
	Mr. Ahmed Raza, Director – Engineering


1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is formally issued by Apex Mechatronics & Automation Solutions (Pvt.) Ltd. to provide a comprehensive cost breakdown for the design, installation, commissioning, and maintenance of an integrated mechatronic control system at the client's manufacturing facility located in Pakistan Islamabad. The scope encompasses all engineering, procurement, and construction activities to be executed by a qualified Mechatronics Engineer team under the direct supervision of our principal engineer. This document serves as the definitive financial proposal and technical summary for the client's evaluation and approval process.
2. Detailed Scope of Work
The Mechatronics Engineer assigned to this project in Pakistan Islamabad shall perform the following tasks:
· Conduct a full-site survey and feasibility assessment of the existing production line at the IIDA facility in Sector H-9/1, Islamabad.
· Design and develop a PLC-based automated control system integrating mechanical actuators, electrical sensors, and embedded software modules.
· Procure and install industrial-grade servo motors, stepper drives, proximity sensors, and HMI panels compliant with Pakistan Standards and Quality Control Authority (PSQCA) regulations.
· Program and configure SCADA software for real-time monitoring, data logging, and remote diagnostics of the mechatronic assembly line.
· Perform system integration testing, load testing, and safety interlock verification in accordance with IEC 61508 functional safety standards.
· Provide a minimum of 120 hours of on-site training to the client's operational staff in Pakistan Islamabad on system operation, troubleshooting, and preventive maintenance procedures.
· Deliver complete as-built documentation, wiring diagrams, ladder logic source code, and a 12-month warranty certificate.
· Offer quarterly preventive maintenance visits for a period of two (2) years post-commissioning.
3. Itemized Cost Breakdown
	Sr. #
	Description of Service / Item
	Unit
	Qty
	Unit Rate (PKR)
	Amount (PKR)

	1
	Site survey, feasibility study & system design by Senior Mechatronics Engineer
	Lot
	1
	450,000
	450,000

	2
	PLC Controller (Siemens S7-1500 series) with I/O modules
	Set
	2
	1,850,000
	3,700,000

	3
	Industrial HMI Touch Panel (15-inch, IP65 rated)
	Unit
	4
	320,000
	1,280,000

	4
	Servo Motor & Drive Assembly (7.5 kW, AC)
	Set
	6
	580,000
	3,480,000

	5
	Proximity & Photoelectric Sensors (industrial grade)
	Unit
	48
	18,500
	888,000

	6
	SCADA Software License & Configuration (5-node)
	Lot
	1
	2,200,000
	2,200,000

	7
	Electrical Panel Fabrication, Wiring & Cable Tray Installation
	Lot
	1
	1,650,000
	1,650,000

	8
	System Integration, Commissioning & Safety Testing
	Lot
	1
	950,000
	950,000

	9
	On-site Training Program (120 hours, Pakistan Islamabad)
	Lot
	1
	380,000
	380,000

	10
	Quarterly Preventive Maintenance (24 months)
	Lot
	1
	720,000
	720,000

	11
	As-built Documentation, Manuals & Warranty Certificate
	Lot
	1
	150,000
	150,000

	Subtotal
	15,848,000

	Sales Tax (18% as per FBR, Islamabad)
	2,852,640

	GRAND TOTAL (Inclusive of Tax)
	18,700,640


Amount in words: Pakistani Rupees Eighteen Million Seven Hundred Thousand Six Hundred and Forty Only.
4. Payment Schedule
· Advance Payment (30%): PKR 5,610,192 – Due upon signing of the Purchase Order and acceptance of this Quotation Estimate.
· Progress Payment (40%): PKR 7,480,256 – Payable upon successful delivery and installation of all hardware components at the Pakistan Islamabad site.
· Commissioning Payment (20%): PKR 3,740,128 – Payable upon completion of system integration testing and client sign-off.
· Final Payment (10%): PKR 1,870,128 – Payable after successful completion of the training program and handover of all documentation.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for revision after this period will be subject to re-evaluation of material and labor costs.
· All work shall be performed in strict compliance with the Pakistan Engineering Council (PEC) code of conduct and applicable regulations of the Islamabad Capital Territory (ICT) municipal authority.
· The designated Mechatronics Engineer and support team shall be available on-site in Pakistan Islamabad Monday through Saturday, 08:00 to 18:00, unless otherwise agreed in writing.
· Warranty coverage is limited to defects in materials and workmanship. Damage caused by operator error, power surges, or unauthorized modifications shall be excluded.
· Any change in scope beyond the items listed herein will be subject to a separate change-order Quotation Estimate approved by both parties.
· Disputes arising from this agreement shall be resolved through arbitration in Islamabad, Pakistan, in accordance with the Arbitration Act, 1940.
· All intellectual property, including PLC ladder logic, SCADA configurations, and design drawings, shall remain the property of Apex Mechatronics & Automation Solutions (Pvt.) Ltd. unless a separate licensing agreement is executed.
Note: This Quotation Estimate does not include civil structural modifications, utility upgrades (three-phase power augmentation beyond 500 A), or import customs duties on equipment sourced from outside Pakistan. The client shall coordinate with the relevant authorities in Pakistan Islamabad for any necessary permits or NOCs prior to the commencement of installation work.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of our Mechatronics Engineer team at the designated project site in Pakistan Islamabad.
For Apex Mechatronics & Automation Solutions (Pvt.) Ltd.
Name: Eng. Khalid Mehmood
Designation: Senior Mechatronics Engineer
Signature & Company Seal
For the Client (IIDA)
Name: ___________________________
Designation: ___________________________
Signature & Company Seal
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