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Quotation Estimate
Professional Services for Mechatronics Engineer Deployment — South Korea Seoul
	Prepared For
	Hyundai Robotics Division, 220, Eulji-ro, Jung-gu, Seoul, South Korea

	Attention
	Mr. Park Ji-hoon, Director of Engineering Procurement

	Project Reference
	HRD-2025-Automation-Phase III

	Service Location
	Seoul Metropolitan Area, South Korea (Primary: Gangnam-gu & Songpa-gu facilities)

	Quotation Type
	Fixed-Price Quotation Estimate for Professional Engineering Services


1. Scope of Work & Service Description
This Quotation Estimate is issued by Seoul Advanced Engineering Solutions Co., Ltd. to provide comprehensive professional services for the engagement of a senior Mechatronics Engineer to support the Hyundai Robotics Division in Seoul, South Korea. The scope encompasses the full-cycle deployment, on-site integration, and ongoing technical consultancy of a qualified Mechatronics Engineer specializing in industrial automation, robotic control systems, embedded firmware development, and precision mechanical-electrical hybrid design.
The Mechatronics Engineer will be stationed at the client's primary facility in the Seoul metropolitan area and will report directly to the Director of Engineering Procurement. Responsibilities include but are not limited to: design and prototyping of mechatronic subsystems for next-generation robotic arms; development and calibration of PLC-based control architectures; integration of sensor arrays (LiDAR, IMU, force-torque) into existing production lines; troubleshooting and optimization of servo-drive systems; preparation of technical documentation compliant with Korean Industrial Standards (KS); and mentoring of junior engineering staff on-site in South Korea Seoul.
All services described in this Quotation Estimate are tailored specifically to the operational requirements of the Seoul, South Korea manufacturing environment, including compliance with the Korean Occupational Safety and Health Act, local electrical codes (KEC), and the client's internal quality management system aligned with ISO 9001:2015.
2. Itemized Cost Breakdown
	#
	Service / Deliverable
	Duration
	Rate (KRW)
	Subtotal (KRW)

	1
	Mechatronics Engineer — Senior (15+ yrs) on-site deployment, full-time (40 hrs/week)
	6 months
	1,200,000 / day
	1,440,000,000

	2
	Initial system audit & gap analysis of existing robotic control infrastructure in Seoul facility
	2 weeks
	Fixed
	85,000,000

	3
	Design & prototyping of 3 mechatronic subsystems (actuator modules, sensor integration units, HMI panels)
	3 months
	Fixed
	420,000,000

	4
	Firmware development & PLC programming (Siemens S7-1500, Mitsubishi FX5U)
	2 months
	Fixed
	280,000,000

	5
	On-site commissioning, calibration & performance validation in South Korea Seoul production line
	4 weeks
	Fixed
	150,000,000

	6
	Technical documentation package (KS-compliant drawings, BOM, test reports, O&M manuals)
	1 month
	Fixed
	65,000,000

	7
	Knowledge transfer & training sessions for 8 junior engineers (Seoul office)
	2 weeks
	Fixed
	48,000,000

	8
	Post-deployment remote support & warranty (12 months, response within 24 hrs)
	12 months
	Fixed
	96,000,000

	Subtotal (KRW)
	2,584,000,000

	VAT (10% — South Korea)
	258,400,000

	TOTAL ESTIMATED COST (KRW)
	2,842,400,000


3. Payment Schedule
Payment for this Quotation Estimate shall be made in the following milestones, all denominated in Korean Won (KRW) and payable via bank transfer to the account specified in the contract annex:
· Milestone 1 (30%): Upon signed acceptance of this Quotation Estimate and execution of the Master Service Agreement — KRW 852,720,000
· Milestone 2 (25%): Upon completion of the system audit and delivery of the gap analysis report — KRW 710,600,000
· Milestone 3 (25%): Upon successful commissioning and validation of all mechatronic subsystems on the Seoul production line — KRW 710,600,000
· Milestone 4 (20%): Upon final delivery of documentation, completion of training, and 30-day post-commissioning stability period — KRW 568,480,000
4. Terms & Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After expiry, pricing may be revised to reflect market conditions in South Korea Seoul.
· The Mechatronics Engineer shall comply with all applicable Korean labor laws, immigration regulations (if applicable), and site-specific safety protocols at the client's Seoul facilities.
· All intellectual property developed under this engagement shall be jointly owned unless otherwise stipulated in the Master Service Agreement.
· Force majeure events, including but not limited to natural disasters affecting the Seoul metropolitan region, shall suspend obligations without penalty.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration under the rules of the Korean Commercial Arbitration Board (KCAB) in Seoul, South Korea.
· Confidentiality obligations survive termination of the agreement for a period of five (5) years.
· Any change in scope exceeding 10% of the original Quotation Estimate value requires a written change order signed by both parties.
5. Acceptance & Authorization
Prepared By (Seoul Advanced Engineering Solutions Co., Ltd.)
Name: Kim Soo-min, P.E.
Title: Chief Engineering Officer
Date: June 15, 2025
Signature & Company Seal
Accepted By (Hyundai Robotics Division)
Name: Park Ji-hoon
Title: Director of Engineering Procurement
Date: ____________________
Signature & Company Seal
This Quotation Estimate document (Ref: QTE-2025-SKL-0847) is issued exclusively for the engagement of a Mechatronics Engineer in South Korea Seoul. It does not constitute a binding contract until countersigned by both parties. © 2025 Seoul Advanced Engineering Solutions Co., Ltd. All rights reserved.
