Quotation Estimate - Mechatronics Engineer Services - Sudan Khartoum
Quotation Estimate
Nile Valley Engineering & Automation Solutions (NVES)
P.O. Box 4521, El-Khadra Street, Omdurman, Sudan Khartoum
Tel: +249-183-456-789 | Email: quotations@nves-sudan.com | CR No: SD-2019-08742
Quotation No: NVES/QE/2025/0347
Date Issued: 14 June 2025
Valid Until: 14 July 2025
Client: Sudan Industrial Development Authority
Project Site: Industrial Zone, Sudan Khartoum
Prepared For: Eng. Ahmed El-Tahir, Procurement Director
1. Scope of Work – Mechatronics Engineer Services
This Quotation Estimate is issued by Nile Valley Engineering & Automation Solutions (NVES) in response to the formal request for professional services from the Sudan Industrial Development Authority. The scope encompasses the full engagement of a senior Mechatronics Engineer to design, commission, and maintain integrated electromechanical systems at the client's manufacturing facility located in the industrial zone of Sudan Khartoum. The Mechatronics Engineer will be responsible for the complete lifecycle management of automated production lines, including PLC programming, industrial robotics integration, sensor network deployment, and predictive maintenance systems.
The engagement is structured to ensure that all technical deliverables comply with Sudanese industrial standards (SS 2018) and international ISO 9001:2015 quality management requirements. The Mechatronics Engineer will operate on-site in Sudan Khartoum for a minimum of five (5) working days per week, with remote technical support available on weekends for critical system failures.
2. Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (SDG)
	Amount (SDG)
	Remarks

	1
	Senior Mechatronics Engineer – System Design & Architecture (PLC, SCADA, HMI)
	30 days
	85,000
	2,550,000
	On-site, Sudan Khartoum

	2
	Industrial Robotics Integration & Calibration (6-axis robotic arms)
	20 days
	95,000
	1,900,000
	Includes FANUC & KUKA programming

	3
	Sensor Network Deployment & IoT Connectivity Setup
	15 days
	78,000
	1,170,000
	LoRaWAN & 4G gateway installation

	4
	Predictive Maintenance System Development & Training
	10 days
	82,000
	820,000
	Includes 2-day operator training

	5
	Technical Documentation, As-Built Drawings & Handover
	7 days
	65,000
	455,000
	Arabic & English documentation

	6
	Emergency Call-Out & Troubleshooting (Monthly Retainer)
	3 months
	45,000/mo
	135,000
	24/7 response, Sudan Khartoum area

	7
	Travel, Accommodation & Local Transport Allowance
	82 days
	12,000/day
	984,000
	Per Sudanese government rate

	Subtotal
	9,214,000
	

	VAT (10% – Sudan Revenue Authority)
	921,400
	

	TOTAL ESTIMATED COST (SDG)
	10,135,400
	


Note: This Quotation Estimate is based on current market rates in Sudan Khartoum as of June 2025. All figures are denominated in Sudanese Pounds (SDG). Should the client require the Mechatronics Engineer to work beyond the 82-day engagement period, additional days will be billed at the pro-rata daily rate specified above.
3. Payment Schedule
	Milestone
	Percentage
	Amount (SDG)
	Due Date

	Contract Signing & Mobilization
	30%
	3,040,620
	Within 7 days of PO

	System Design & PLC Programming Complete
	30%
	3,040,620
	Day 40 of engagement

	Robotics & Sensor Integration Complete
	25%
	2,533,850
	Day 70 of engagement

	Final Handover, Training & Documentation
	15%
	1,520,310
	Day 82 (Project Close)


4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, NVES reserves the right to revise pricing due to market fluctuations in Sudan Khartoum.
· The Mechatronics Engineer assigned to this project holds a B.Sc. in Mechatronics Engineering from the University of Khartoum and possesses a minimum of twelve (12) years of professional experience in industrial automation within the Sudanese and East African markets.
· All work performed under this Quotation Estimate shall be carried out in strict compliance with the Sudanese Labour Act (2010) and occupational health and safety regulations applicable in Sudan Khartoum.
· The client shall provide the Mechatronics Engineer with safe access to all relevant plant areas, existing technical documentation, and necessary utilities (power, compressed air, network) at the Sudan Khartoum project site.
· Intellectual property developed specifically for the client under this engagement shall transfer to the client upon full payment. General methodologies, proprietary code libraries, and standard engineering practices remain the property of NVES.
· Any change in scope beyond the parameters defined in this Quotation Estimate must be approved in writing by both parties before additional work commences. A revised Quotation Estimate supplement will be issued for such changes.
· Disputes arising from this agreement shall be resolved through arbitration in Sudan Khartoum in accordance with the Sudanese Arbitration Act (2005).
· Force majeure events, including but not limited to civil unrest, natural disasters, or government-imposed restrictions in Sudan Khartoum, shall suspend obligations under this contract without penalty to either party.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Mechatronics Engineer at the designated facility in Sudan Khartoum.
For and on behalf of NVES:
Eng. Salma Ibrahim Hassan
Chief Engineer & Managing Director
Nile Valley Engineering & Automation Solutions
Date: _______________
For and on behalf of the Client:
Eng. Ahmed El-Tahir
Procurement Director
Sudan Industrial Development Authority
Date: _______________
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