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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is issued by Apex Mechatronics & Automation Solutions Ltd., a registered engineering firm operating in Uganda Kampala, to provide a comprehensive and itemized cost breakdown for the engagement of a senior Mechatronics Engineer to deliver integrated design, commissioning, and maintenance services for the client's automated production line. This document serves as a formal Quotation Estimate outlining all professional fees, material costs, travel allowances, and ancillary charges associated with the proposed scope of work within the Uganda Kampala metropolitan area and surrounding industrial zones.
2. Scope of Services – Mechatronics Engineer Engagement
The Mechatronics Engineer engaged under this Quotation Estimate shall perform the following duties and deliverables:
· Design and development of a fully integrated mechatronic control system combining mechanical, electrical, electronic, and software components for the client's packaging and assembly line.
· Selection, procurement oversight, and installation of programmable logic controllers (PLCs), servo drives, industrial sensors, actuators, and human-machine interface (HMI) panels.
· Programming and configuration of SCADA systems for real-time monitoring and data logging of production parameters.
· Commissioning, calibration, and performance testing of the complete mechatronic system in the client's facility located in Uganda Kampala.
· Preparation of technical documentation, including wiring diagrams, P&ID drawings, software source code, and operator training manuals.
· Provision of a 12-month post-commissioning maintenance and technical support package, with on-site visits to the Uganda Kampala facility as required.
· Training of up to eight (8) client personnel in system operation, basic troubleshooting, and preventive maintenance procedures.
3. Itemized Cost Breakdown
	No.
	Description of Service / Item
	Quantity
	Unit Rate (UGX)
	Amount (UGX)
	Duration

	1
	Senior Mechatronics Engineer – Professional design and system architecture services
	1
	8,500,000
	8,500,000
	3 weeks

	2
	PLC programming, HMI configuration, and SCADA integration
	1
	12,000,000
	12,000,000
	4 weeks

	3
	Electrical and mechanical installation supervision on-site, Uganda Kampala
	1
	9,500,000
	9,500,000
	3 weeks

	4
	Commissioning, calibration, and performance validation testing
	1
	6,000,000
	6,000,000
	2 weeks

	5
	Technical documentation and as-built drawings package
	1
	3,500,000
	3,500,000
	1 week

	6
	Operator and maintenance staff training (up to 8 personnel)
	1
	4,200,000
	4,200,000
	1 week

	7
	12-month preventive maintenance and technical support retainer
	12
	1,800,000
	21,600,000
	12 months

	8
	Local travel, transport, and accommodation within Uganda Kampala and environs
	1
	2,500,000
	2,500,000
	Project duration

	9
	Project management, coordination, and client liaison
	1
	3,000,000
	3,000,000
	Project duration

	Subtotal (UGX)
	70,800,000
	

	Uganda VAT @ 18%
	12,744,000
	

	TOTAL AMOUNT DUE (UGX)
	83,544,000
	


Note: All rates in this Quotation Estimate are quoted in Ugandan Shillings (UGX) and are inclusive of the Mechatronics Engineer's professional expertise, tools, and standard equipment. Third-party hardware procurement (PLCs, sensors, drives, cabling, etc.) is excluded and will be itemized in a separate purchase order upon client approval of this Quotation Estimate.
4. Payment Terms and Schedule
· 30% Advance Payment: UGX 25,063,200 – due within seven (7) working days of acceptance of this Quotation Estimate and execution of the service agreement.
· 40% Milestone Payment: UGX 33,417,600 – due upon successful commissioning and handover of the mechatronic system at the Uganda Kampala facility.
· 30% Final Payment: UGX 25,063,200 – due upon completion of the training programme and delivery of all technical documentation.
· The 12-month maintenance retainer (UGX 21,600,000 + VAT) shall be invoiced quarterly in advance.
· All payments shall be made via bank transfer to the account details provided in the accompanying invoice. Late payments shall attract interest at 2% per month as per Ugandan commercial law.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all rates are subject to revision based on prevailing market conditions in Uganda Kampala.
· The Mechatronics Engineer shall adhere to all applicable Ugandan industrial safety standards, the Uganda National Bureau of Standards (UNBS) regulations, and the Occupational Safety and Health Act (Cap. 256).
· The client shall provide a safe, accessible work environment, necessary permits, and all third-party hardware at the project site in Uganda Kampala prior to the commencement of installation activities.
· Intellectual property rights in all custom software, control logic, and design documentation developed under this engagement shall vest in the client upon full payment.
· Any changes to the scope of work beyond the parameters described in this Quotation Estimate shall be subject to a formal variation order and additional cost assessment.
· Disputes arising from this engagement shall be resolved through mediation in Uganda Kampala, and failing that, through the courts of competent jurisdiction in Uganda.
· This Quotation Estimate does not constitute a binding contract until both parties have signed and exchanged copies of the formal Service Agreement.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Mechatronics Engineer services in Uganda Kampala.
For and on behalf of Apex Mechatronics & Automation Solutions Ltd.
Name: ______________________________
Title: Managing Director
Date: ______________________________
Signature & Company Stamp
For and on behalf of East African Manufacturing Co., Ltd.
Name: ______________________________
Title: ______________________________
Date: ______________________________
Signature & Company Stamp
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