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Advanced Mechatronics Solutions LLC
Office 1204, Level 12, Dubai Internet City, United Arab Emirates Dubai
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Quotation No: QTE-2025-04782
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Project Location: United Arab Emirates Dubai
1. Client Information
	Client Name: Gulf Industrial Automation FZE
	Contact Person: Mr. Khalid Al Mansoori

	Address: Plot 47, Jebel Ali Free Zone, United Arab Emirates Dubai
	Phone: +971 50 774 2210

	Email: k.mansoori@gulfindustrial.ae
	VAT No: 100987654000005


2. Scope of Work – Mechatronics Engineer Services
This Quotation Estimate is issued by Advanced Mechatronics Solutions LLC to provide comprehensive professional services rendered by a certified Mechatronics Engineer for the design, integration, commissioning, and maintenance of automated production systems at the client's facility located in United Arab Emirates Dubai. The scope encompasses the full lifecycle of mechatronic systems including mechanical design, electrical control, embedded software programming, and robotic integration.
The assigned Mechatronics Engineer holds a Bachelor's degree in Mechatronics Engineering from Khalifa University, a Professional Engineer (PE) license issued by the Dubai Municipality, and over twelve (12) years of hands-on experience in industrial automation projects across the United Arab Emirates. The engineer is fully qualified to operate in compliance with all local regulations, safety standards, and industry codes applicable in United Arab Emirates Dubai.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (AED)
	Amount (AED)

	01
	Site assessment and feasibility study for automated assembly line – Mechatronics Engineer on-site consultation in United Arab Emirates Dubai
	3 days
	3,500
	10,500

	02
	System design and engineering documentation (P&ID, electrical schematics, PLC logic, HMI design) by senior Mechatronics Engineer
	20 days
	2,800
	56,000

	03
	PLC programming, SCADA configuration, and embedded firmware development for robotic cells
	25 days
	3,200
	80,000

	04
	Mechanical component fabrication supervision and precision alignment of actuators, conveyors, and end-effectors
	15 days
	2,500
	37,500

	05
	Electrical panel assembly, wiring, and safety interlock installation per UAE ESMA standards
	12 days
	2,700
	32,400

	06
	System integration, commissioning, and factory acceptance testing (FAT) in United Arab Emirates Dubai
	10 days
	3,800
	38,000

	07
	Site acceptance testing (SAT), operator training (4 sessions), and handover documentation
	5 days
	3,000
	15,000

	08
	Post-commissioning warranty support and preventive maintenance plan (12 months) – Mechatronics Engineer on-call
	12 months
	1,200/mo
	14,400

	09
	Travel, accommodation, and local transportation within United Arab Emirates Dubai for the Mechatronics Engineer team
	107 days
	450
	48,150

	10
	Project management, progress reporting, and client liaison coordination
	107 days
	800
	85,600

	Subtotal
	417,550

	VAT @ 5% (United Arab Emirates Dubai)
	20,877.50

	TOTAL AMOUNT (AED)
	438,427.50


Note: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. All prices are quoted in United Arab Emirates Dirhams (AED). Any change in scope beyond 10% of the original work order will require a revised Quotation Estimate issued by the undersigned Mechatronics Engineer and approved in writing by the client.
4. Payment Terms
· Advance Payment: 30% of the total Quotation Estimate value (AED 131,528.25) due upon signed acceptance of this document.
· Progress Payment: 40% (AED 175,371.00) payable upon successful completion of Factory Acceptance Testing (FAT).
· Final Payment: 30% (AED 131,528.25) payable within fourteen (14) days of Site Acceptance Testing (SAT) sign-off and delivery of all as-built documentation.
· All payments shall be made via bank transfer to the company account in United Arab Emirates Dubai. Invoices are payable within thirty (30) days of receipt.
5. Terms and Conditions
· This Quotation Estimate does not constitute a binding contract until countersigned by both parties and the advance payment is received.
· The Mechatronics Engineer shall comply with all occupational health and safety regulations enforced by the Dubai Municipality and the Ministry of Human Resources and Emiratisation.
· Intellectual property rights for all custom PLC code, HMI designs, and engineering drawings developed under this Quotation Estimate shall transfer to the client upon full payment.
· The warranty period of twelve (12) months commences from the date of SAT sign-off. The warranty covers defects in workmanship and design but excludes damage caused by misuse, unauthorized modification, or force majeure events.
· Any disputes arising from this Quotation Estimate shall be resolved through arbitration in accordance with the rules of the Dubai International Arbitration Centre (DIAC) in United Arab Emirates Dubai.
· This Quotation Estimate is governed by the laws of the United Arab Emirates and the specific regulations of the Emirate of Dubai.
6. Acceptance and Authorization
For: Advanced Mechatronics Solutions LLC
Eng. Sarah Al Farsi, P.Eng.
Lead Mechatronics Engineer
Date: _______________
For: Gulf Industrial Automation FZE
Mr. Khalid Al Mansoori
Operations Director
Date: _______________
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