# Quotation Estimate - Meteorologist Services - Canada Vancouver

# Pacific Northwest Meteorological Consulting Ltd.

1200 Granville Street, Suite 1450, Vancouver, British Columbia, Canada V6E 4E3

Phone: +1 (604) 555-0192 | Email: info@pnwmeteo.ca

BCRA Registration: #BC1234567 | GST/HST No.: 123456789RT0001

Quotation Estimate

### Quotation Details

Quotation No.: QTE-2025-VAN-0487

Date Issued: June 12, 2025

Valid Until: July 12, 2025

Prepared By: Dr. Elena Marsh, Lead Meteorologist

### Client Information

Client Name: Coastal Infrastructure Group Inc.

Address: 888 West Georgia Street, Vancouver, BC, Canada V6C 3E8

Contact: Mr. David Chen, Project Director

Email: d.chen@coastalinfra.ca

Dear Mr. Chen,

Thank you for the opportunity to provide this Quotation Estimate for professional meteorological consulting services. As a licensed Meteorologist operating within the Canada Vancouver region, I am pleased to present the following detailed scope of work, deliverables, and associated costs for your coastal infrastructure project. This Quotation Estimate has been prepared in accordance with the standards set forth by the Meteorological Service of Canada and the British Columbia Environmental Assessment Act.

Scope of Services

This Quotation Estimate covers the full engagement of a senior Meteorologist to provide comprehensive atmospheric and climatic analysis for the proposed coastal development project in the Canada Vancouver metropolitan area. The services include but are not limited to: site-specific weather data collection and interpretation, long-term climate trend analysis for the Lower Mainland, wind load assessment for structural engineering purposes, precipitation and storm surge modelling, and regulatory compliance reporting as required by the City of Vancouver and the Province of British Columbia.

Itemized Cost Breakdown

| # | Description of Service | Duration / Qty | Unit Rate (CAD) | Subtotal (CAD) |
| --- | --- | --- | --- | --- |
| 1 | Initial site meteorological assessment and data collection at the Vancouver waterfront project location | 5 business days | $285.00 / hr | $57,000.00 |
| 2 | Long-term climate analysis (30-year dataset) for the Canada Vancouver region, including temperature, precipitation, and humidity trends | 10 business days | $285.00 / hr | $114,000.00 |
| 3 | Wind profile modelling and gust factor analysis for structural engineering design inputs | 8 business days | $310.00 / hr | $99,200.00 |
| 4 | Storm surge and extreme precipitation event modelling (100-year and 500-year return periods) | 6 business days | $310.00 / hr | $74,400.00 |
| 5 | Preparation of the Meteorological Impact Assessment Report for City of Vancouver planning submission | 7 business days | $295.00 / hr | $82,600.00 |
| 6 | Regulatory compliance review and coordination with Environment and Climate Change Canada (ECCC) | 4 business days | $295.00 / hr | $47,200.00 |
| 7 | On-site meteorological monitoring equipment installation, calibration, and data logging (12-month period) | 12 months | $1,850.00 / month | $22,200.00 |
| 8 | Final comprehensive report, executive summary, and two (2) presentation sessions for the client's board of directors | 5 business days | $285.00 / hr | $57,000.00 |
| Subtotal (CAD) |  |  |  | $553,600.00 |
| GST (5% - British Columbia) |  |  |  | $27,680.00 |
| TOTAL ESTIMATED COST (CAD) |  |  |  | $581,280.00 |

Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, all rates and availability must be reconfirmed in writing.

- All services will be performed by a qualified Meteorologist holding a valid licence issued under the British Columbia Professional Engineers and Geoscientists Act, or as a recognized atmospheric science consultant registered with the Meteorological Service of Canada.

- Payment terms: 30% deposit upon acceptance of this Quotation Estimate, 40% upon completion of the mid-project deliverables, and 30% upon final report delivery and acceptance.

- All work will be conducted in compliance with the Privacy Act (Canada), the Personal Information Protection Act (BC), and applicable municipal bylaws within the City of Vancouver.

- The Meteorologist engaged under this agreement shall maintain professional liability insurance with a minimum coverage of $5,000,000 CAD, naming the client as an additional insured party.

- Any changes to the scope of work beyond 10% of the originally estimated hours will require a written amendment to this Quotation Estimate signed by both parties.

- All data, reports, and deliverables produced under this engagement shall become the property of the client upon full payment. The Meteorologist retains the right to reference the project in professional portfolios with prior written consent.

- This Quotation Estimate is governed by the laws of the Province of British Columbia and the federal laws of Canada applicable therein. Any disputes shall be resolved through arbitration in Canada Vancouver in accordance with the Arbitration Act (BC).

- Force majeure events, including but not limited to severe weather events, natural disasters, or government-mandated closures affecting the Canada Vancouver area, shall extend the project timeline proportionally without penalty to either party.

Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein. The engagement of the Meteorologist for services in the Canada Vancouver region shall commence upon execution of a formal Service Agreement derived from this document.

Dr. Elena Marsh
Lead Meteorologist, Pacific Northwest Meteorological Consulting Ltd.
Date: ______________________

Mr. David Chen
Project Director, Coastal Infrastructure Group Inc.
Date: ______________________

Pacific Northwest Meteorological Consulting Ltd. | Quotation Estimate QTE-2025-VAN-0487 | Page 1 of 1

This document is a Quotation Estimate and does not constitute a binding contract until a formal Service Agreement is executed by both parties.

© 2025 Pacific Northwest Meteorological Consulting Ltd. All rights reserved. Vancouver, British Columbia, Canada.