# Quotation Estimate - Oceanographer Services - Morocco Casablanca

# Quotation Estimate

Marine & Oceanographic Consulting Services

Atelier Océanographique du Maroc – Casablanca

12 Boulevard d'Anfa, Casablanca 20250, Morocco

Tel: +212 522-345-678 | Email: quotes@atelier-ocean-ma.com

Quotation No.: QTE-2025-OCN-0472

Date Issued: 15 June 2025

Valid Until: 15 July 2025

Project Ref.: OCN-CAS-2025-089

## 1. Client Information

This Quotation Estimate is prepared for the following client requesting the engagement of a qualified Oceanographer to conduct marine environmental assessment and research activities in the coastal waters surrounding Morocco Casablanca:

| Field | Details |
| --- | --- |
| Client Name | Direction Régionale de l'Environnement – Casablanca-Settat |
| Address | Avenue Hassan II, Casablanca 20000, Morocco |
| Contact Person | Dr. Youssef El Amrani, Regional Director |
| Project Location | Coastal zone of Morocco Casablanca, including the Port of Casablanca and the Oued Bouregreg estuary |

## 2. Scope of Work – Oceanographer Services

The undersigned firm hereby submits this Quotation Estimate for the professional services of a senior Oceanographer (Ph.D. in Marine Sciences, minimum 12 years of field experience) to be deployed in Morocco Casablanca for a period of twelve (12) consecutive weeks. The scope of work encompasses the following deliverables:

| Item | Description | Duration | Unit Cost (MAD) | Total (MAD) |
| --- | --- | --- | --- | --- |
| 1.1 | Deployment of lead Oceanographer and two (2) junior marine technicians to the Casablanca coastal research station | 12 weeks | 45,000 / wk | 540,000 |
| 1.2 | Hydrographic survey and water column profiling (temperature, salinity, dissolved oxygen, pH, turbidity) across 14 sampling stations in Morocco Casablanca bay | 4 weeks | 38,000 / wk | 152,000 |
| 1.3 | Benthic and pelagic biological sampling, species identification, and biodiversity index calculation | 3 weeks | 32,000 / wk | 96,000 |
| 1.4 | Marine pollution assessment: heavy metals, hydrocarbons, and microplastic concentration analysis in the Oued Bouregreg discharge zone | 2 weeks | 41,000 / wk | 82,000 |
| 1.5 | Preparation of a comprehensive technical report, GIS-mapped data layers, and a public presentation for the Casablanca municipal council | 3 weeks | 28,000 / wk | 84,000 |
| 2.1 | Charter of research vessel (25 m catamaran) with full crew, fuel, and port fees at the Port of Casablanca | 12 weeks | 62,000 / wk | 744,000 |
| 2.2 | Specialized oceanographic instrumentation (CTD rosette, ADCP current profiler, multibeam echo sounder, sediment corer) – rental and calibration | 12 weeks | 18,500 / wk | 222,000 |
| 2.3 | Laboratory analysis fees (accredited ISO 17025 lab in Casablanca) for 1,200 water and sediment samples | — | — | 310,000 |
| 3.1 | Accommodation, per diem, and local transport for the Oceanographer team in Morocco Casablanca | 12 weeks | 9,500 / wk | 114,000 |
| 3.2 | Insurance (professional liability, marine operations, and third-party) for the full project duration | 12 weeks | — | 78,000 |
| 4.1 | Project management, quality assurance/quality control (QA/QC), and regulatory compliance with Moroccan Ministry of Environment directives | 12 weeks | 15,000 / wk | 180,000 |
| SUBTOTAL (MAD) |  |  |  | 2,602,000 |
| VAT (20%) |  |  |  | 520,400 |
| GRAND TOTAL (MAD) |  |  |  | 3,122,400 |

## 3. Payment Schedule

Payment for this Quotation Estimate shall be made in three (3) installments as follows:

| Installment | Trigger | Amount (MAD) |
| --- | --- | --- |
| 1st – 40% | Upon contract signature and mobilization of the Oceanographer team to Morocco Casablanca | 1,248,960 |
| 2nd – 40% | Upon submission of interim field data and completion of week 8 | 1,248,960 |
| 3rd – 20% | Upon delivery of the final technical report and acceptance by the client | 624,480 |

## 4. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all rates are subject to revision based on current market conditions in Morocco Casablanca.

- The Oceanographer and support team shall comply with all applicable Moroccan environmental regulations, port authority requirements, and safety protocols enforced by the Direction des Pêches Maritimes in Casablanca.

- All data, reports, and intellectual property generated under this engagement shall become the exclusive property of the client upon full payment.

- Force majeure events, including but not limited to adverse weather conditions affecting the Atlantic coastline near Morocco Casablanca, may result in schedule adjustments without penalty to either party.

- Any change in scope exceeding 10% of the original budget must be approved in writing by both parties and will be subject to a revised Quotation Estimate.

- Disputes arising from this agreement shall be resolved through arbitration in Casablanca, Morocco, in accordance with the Moroccan Code of Arbitration.

- The Oceanographer shall provide weekly progress reports and a final deliverable package including raw datasets, processed analyses, and a 50-page narrative report in both French and English.

## 5. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes the engagement of the Oceanographer team for the marine research project in Morocco Casablanca under the terms and conditions outlined herein.

For the Client:

Dr. Youssef El Amrani

Regional Director, DRE Casablanca-Settat

Signature & Date

For Atelier Océanographique du Maroc:

Dr. Fatima-Zahra Benali

Lead Oceanographer & Managing Director

Signature & Date

Note: This Quotation Estimate is a non-binding document until a formal service contract is executed by both parties. All prices are quoted in Moroccan Dirhams (MAD) and are inclusive of all applicable local taxes unless otherwise stated. The Oceanographer services described herein are specific to the coastal and marine environment of Morocco Casablanca and may not be transferred to other locations without a separate agreement.