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QUOTATION ESTIMATE
Oceanographer Pte. Ltd. — Marine & Oceanographic Services Division
From (Supplier)
Oceanographer Pte. Ltd.
12 Marina Boulevard, Level 28
Singapore Singapore 018982
Tel: +65 6888 4200
Email: quotations@oceanographer-sg.com
UEN: 201933456K
To (Client)
Maritime Research Institute of Singapore
71 Science Avenue 2
Singapore Singapore 117597
Attn: Dr. Lim Wei Jian, Project Director
Tel: +65 6777 3100
Email: wj.lim@mris.gov.sg
	Quotation Estimate No.:
	OE-SG-2025-00487

	Date of Issue:
	15 June 2025

	Valid Until:
	15 July 2025 (30 calendar days)

	Project Reference:
	South China Sea Bathymetric Survey & Water Quality Assessment

	Location of Work:
	Singapore Singapore — Jurong Island & offshore waters

	Currency:
	Singapore Dollars (SGD)


1. Scope of Work & Description
This Quotation Estimate is issued by Oceanographer Pte. Ltd. in response to the Request for Quotation (RFQ) No. MRI-2025-112 issued by the Maritime Research Institute of Singapore. The scope encompasses the provision of comprehensive oceanographic survey services, including multibeam bathymetric mapping, water column profiling, sediment sampling, and real-time environmental monitoring across designated marine zones within and adjacent to Singapore Singapore. All deliverables shall conform to the International Hydrographic Organization (IHO) Standards and the regulations set forth by the Maritime and Port Authority of Singapore (MPA).
2. Itemized Quotation Estimate
	No.
	Description of Service / Item
	Unit
	Qty
	Unit Rate (SGD)
	Amount (SGD)

	1
	Multibeam Echosounder (MBES) Bathymetric Survey — Oceanographer R/V Meridian deployment, 400 kHz, covering 120 nautical miles of Singapore Singapore offshore waters
	Day
	18
	14,500.00
	261,000.00

	2
	Water Column Profiling — CTD (Conductivity, Temperature, Depth) rosette sampling at 45 stations, including dissolved oxygen, chlorophyll-a, and turbidity measurements
	Station
	45
	2,850.00
	128,250.00

	3
	Sediment Core Sampling & Laboratory Analysis — Gravity coring (max 3 m), grain-size distribution, heavy metal content, and organic carbon analysis at 20 sites
	Site
	20
	4,200.00
	84,000.00

	4
	Real-Time Environmental Monitoring Buoy Deployment — Installation, calibration, and 90-day data transmission of 4 autonomous buoys in Singapore Singapore territorial waters
	Buoy
	4
	32,000.00
	128,000.00

	5
	Acoustic Doppler Current Profiler (ADCP) Current & Tidal Survey — 30-day continuous measurement at 6 mooring points
	Point
	6
	9,800.00
	58,800.00

	6
	Geophysical Sub-bottom Profiling — Chirp sonar (3.5 kHz) survey for geological stratigraphy, 80 nautical miles
	Day
	10
	11,200.00
	112,000.00

	7
	Project Management, Data Processing, GIS Integration & Final Technical Report — Oceanographer senior oceanographer team, including 3 interim progress reports and 1 final deliverable package
	Lot
	1
	95,000.00
	95,000.00

	8
	Permits, Insurance, Vessel Charter, Crew Accommodation & Logistics within Singapore Singapore jurisdiction
	Lot
	1
	47,500.00
	47,500.00

	Subtotal
	914,550.00

	GST @ 9% (Singapore Singapore)
	82,309.50

	TOTAL QUOTATION ESTIMATE (SGD)
	996,859.50


3. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Any acceptance beyond this period is subject to reconfirmation by Oceanographer Pte. Ltd.
1. Payment terms: 30% advance upon contract execution, 40% upon completion of fieldwork, and 30% upon delivery and acceptance of the final technical report. All payments shall be made in Singapore Dollars (SGD) via bank transfer to the Oceanographer account in Singapore Singapore.
1. All oceanographic data, raw and processed, shall become the exclusive property of the client upon full payment. Oceanographer retains the right to anonymized aggregate data for internal quality assurance purposes only.
1. Weather-related delays exceeding 48 consecutive hours in Singapore Singapore waters shall be treated as force majeure, with a pro-rata extension of the project timeline at no additional cost to either party.
1. Oceanographer Pte. Ltd. shall maintain comprehensive marine liability insurance, professional indemnity insurance, and crew workers' compensation coverage throughout the duration of the project in Singapore Singapore.
1. Any variation or change order to the scope of work must be agreed in writing by both parties prior to execution. Oceanographer reserves the right to issue a supplementary Quotation Estimate for any such variation.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Singapore Singapore under the rules of the Singapore International Arbitration Centre (SIAC).
1. This Quotation Estimate does not constitute a binding contract until a formal Purchase Order or Service Agreement is executed by both parties.
4. Acceptance & Authorization
By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate issued by Oceanographer Pte. Ltd. for the marine and oceanographic services to be conducted in and around Singapore Singapore.
For and on behalf of Oceanographer Pte. Ltd.
Name: Capt. Rajesh Nair
Designation: Chief Oceanographer & Managing Director
Date: _______________
For and on behalf of the Client
Name: Dr. Lim Wei Jian
Designation: Project Director, MRI Singapore
Date: _______________
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