# Quotation Estimate - Oceanographer Services - Sri Lanka Colombo

# QUOTATION ESTIMATE

Marine & Oceanographic Consulting Services

Blue Horizon Oceanographic Research Ltd.

Level 12, Oceanic Tower, Galle Road, Colombo 03, Sri Lanka

Tel: +94 11 234 5678 | Email: quotations@bluehorizonocean.lk

Quotation No.: BH-2025-0847
Date Issued: 15 June 2025
Valid Until: 15 July 2025

Prepared For:
Sri Lanka Ports Authority
100, Port City, Colombo 01
Sri Lanka

## 1. Introduction and Scope of Work

This Quotation Estimate is issued by Blue Horizon Oceanographic Research Ltd. in response to the formal request for professional marine and oceanographic services to be conducted in and around Sri Lanka Colombo. The scope of work encompasses the engagement of a senior Oceanographer to carry out comprehensive marine environmental assessments, hydrographic surveys, and coastal water quality monitoring along the Colombo Harbour and the adjacent Bay of Bengal coastline.

The Oceanographer engaged under this Quotation Estimate will be responsible for designing and executing a multi-phase field programme that includes bathymetric mapping, current and wave profiling, sediment sampling, and biological diversity surveys. All data collection and analysis will be conducted in strict compliance with the regulations set forth by the Department of Fisheries and Aquatic Resources of Sri Lanka and the Environmental Protection Agency (EPA) of Sri Lanka. The primary objective is to provide the Sri Lanka Ports Authority with actionable scientific data to support the expansion of the Colombo Port City development project and to ensure long-term ecological sustainability of the marine environment in Sri Lanka Colombo.

## 2. Itemised Cost Breakdown

| Ref | Description of Service | Duration | Unit Rate (LKR) | Total (LKR) |
| --- | --- | --- | --- | --- |
| 01 | Senior Oceanographer – Professional Consultancy (fieldwork, data analysis, and reporting) for marine environmental baseline survey in Sri Lanka Colombo | 120 days | 85,000 | 10,200,000 |
| 02 | Hydrographic and Bathymetric Survey – Multibeam echosounder deployment across Colombo Harbour and outer anchorage zones | 30 days | 450,000 | 13,500,000 |
| 03 | Water Quality and Chemical Analysis – 48 sampling stations, laboratory analysis (heavy metals, nutrients, hydrocarbons, pH, DO, salinity) | 45 days | 120,000 | 5,400,000 |
| 04 | Marine Biological Survey – Benthic and pelagic species identification, coral reef health assessment, and seagrass meadow mapping | 35 days | 95,000 | 3,325,000 |
| 05 | Current and Wave Modelling – Numerical simulation of tidal flows, storm surge scenarios, and long-term climate impact projections for Sri Lanka Colombo coastal zone | 60 days | 150,000 | 9,000,000 |
| 06 | Field Vessel Charter – 45-metre research vessel with full crew, fuel, and provisions for all offshore operations | 90 days | 380,000 | 34,200,000 |
| 07 | Equipment and Instrumentation – CTD rosettes, ADCP, sediment corers, GPS buoys, and data loggers (rental and calibration) | 120 days | 65,000 | 7,800,000 |
| 08 | Regulatory Permits, EPA Compliance Filings, and Local Authority Approvals for Sri Lanka Colombo operations | One-time | 1,000,000 | 1,000,000 |
| 09 | Final Technical Report, GIS Data Packages, and Executive Presentation to Sri Lanka Ports Authority | One-time | 850,000 | 850,000 |
| 10 | Project Management, Coordination, and Quality Assurance / Quality Control (QA/QC) oversight | 120 days | 55,000 | 6,600,000 |
| Subtotal (LKR) |  |  |  | 91,875,000 |
| VAT @ 18% |  |  |  | 16,537,500 |
| GRAND TOTAL (LKR) |  |  |  | 108,412,500 |

## 3. Terms and Conditions

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Any acceptance beyond this period will require revalidation of all rates and availability of the Oceanographer and support team.

- Payment shall be made in Sri Lankan Rupees (LKR) via bank transfer to the account of Blue Horizon Oceanographic Research Ltd. A 30% advance payment is due upon signing of the service agreement, 40% upon completion of all fieldwork phases, and the remaining 30% upon delivery and acceptance of the final technical report.

- All work will be performed in and around Sri Lanka Colombo, including the Colombo Harbour, the outer anchorage, the Kalpitiya coast, and the Galle Face Green marine zone, as specified in the approved work plan.

- The Oceanographer and all field personnel shall comply with all applicable Sri Lankan maritime, environmental, and occupational health and safety regulations. Any additional permits or clearances required by local authorities in Sri Lanka Colombo shall be coordinated by Blue Horizon at no extra cost to the client.

- Intellectual property and all raw data generated under this engagement shall remain the exclusive property of the Sri Lanka Ports Authority. Blue Horizon and the Oceanographer shall not publish or disseminate any findings without prior written consent.

- Force majeure events, including but not limited to cyclones, monsoon-related weather disruptions, or government-imposed maritime restrictions in Sri Lanka Colombo, shall extend the project timeline on a day-for-day basis without penalty to either party.

- This Quotation Estimate does not constitute a binding contract. A formal Service Agreement must be executed by both parties before any work commences.

- Any disputes arising from this engagement shall be resolved through arbitration in Colombo, Sri Lanka, in accordance with the Arbitration Act of Sri Lanka.

## 4. Acceptance and Authorisation

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of the Oceanographer and associated marine services in Sri Lanka Colombo.

For: Sri Lanka Ports Authority
Name: ________________________
Designation: ________________________
Date: ________________________

For: Blue Horizon Oceanographic Research Ltd.
Name: Dr. Nimal Perera, Lead Oceanographer
Designation: Chief Scientific Officer
Date: ________________________

This Quotation Estimate (Ref: BH-2025-0847) is the property of Blue Horizon Oceanographic Research Ltd. and is issued exclusively for the Sri Lanka Ports Authority. Unauthorised reproduction or distribution is prohibited. All rates are quoted in Sri Lankan Rupees (LKR) and are subject to the terms stated herein. For queries regarding this Quotation Estimate or the Oceanographer engagement in Sri Lanka Colombo, please contact quotations@bluehorizonocean.lk or +94 11 234 5678.