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	Validity Period:
	60 days from date of issue
	Currency:
	USD (United States Dollars)

	Prepared For:
	Ministry of Water Resources & Irrigation, Republic of Sudan
	Project Location:
	Sudan Khartoum – Nile Confluence Zone

	Contact Person:
	Dr. Ahmed El-Tahir, Senior Hydrologist
	Reference:
	Tender Ref. MWR/2025/112


1. Scope of Work and Description
This Quotation Estimate is issued by Oceanographer Marine & Hydrographic Solutions Ltd. in response to the formal request for pricing submitted by the Ministry of Water Resources & Irrigation for the comprehensive hydrographic and oceanographic survey programme to be executed in and around Sudan Khartoum. The Oceanographer project package encompasses the full deployment of advanced bathymetric sonar systems, current profiling instruments, water quality sampling arrays, and real-time telemetry networks across the Blue Nile, White Nile, and the main Nile channels within the Khartoum metropolitan area and its immediate upstream and downstream reaches.
The Oceanographer service line specifically tailored for Sudan Khartoum includes the installation of a permanent multi-parameter monitoring station at the confluence point, quarterly sediment transport assessments, seasonal flood-risk modelling, and the delivery of a fully integrated digital hydrographic database. All fieldwork will be conducted in strict compliance with Sudanese environmental regulations, the Khartoum Municipal Water Authority guidelines, and international best practices for freshwater and estuarine survey operations.
2. Itemised Cost Breakdown
	No.
	Description of Oceanographer Service / Equipment
	Qty
	Unit Price (USD)
	Total (USD)
	Delivery / Duration

	1
	Oceanographer MBES-4200 Multibeam Echo Sounder – full calibration and installation for Sudan Khartoum river survey
	2
	48,500.00
	97,000.00
	Weeks 1–3

	2
	Oceanographer ADCP-1200 Acoustic Doppler Current Profiler – deployment at 6 stations along the Khartoum reach
	6
	22,300.00
	133,800.00
	Weeks 2–5

	3
	Oceanographer WQ-9000 Multi-Parameter Water Quality Logger (temperature, turbidity, dissolved O₂, pH, conductivity, salinity)
	12
	8,750.00
	105,000.00
	Weeks 3–6

	4
	Oceanographer RTK-GNSS Positioning Network – 8 base stations covering the Sudan Khartoum survey grid
	8
	14,200.00
	113,600.00
	Weeks 1–4

	5
	Oceanographer Sediment Transport Sampler Array – grab and suspended-load samplers for quarterly assessments
	1 set
	31,400.00
	31,400.00
	Weeks 4–7

	6
	Oceanographer Telemetry & Data-Logger Hub – solar-powered, satellite-linked, installed at the Nile Confluence monitoring station
	1
	56,000.00
	56,000.00
	Weeks 5–8

	7
	Oceanographer Hydrographic Modelling Software Licence (10-year) – flood-risk and sediment-transport modelling for Sudan Khartoum
	1
	72,000.00
	72,000.00
	Week 8

	8
	Oceanographer Field Engineering Team – 12 specialists, 12-month deployment in Sudan Khartoum (salaries, per diem, accommodation)
	12 mo
	18,500.00
	222,000.00
	Months 1–12

	9
	Oceanographer Survey Vessel Charter – 24-metre hydrographic research vessel, fuel, crew, and maintenance for Sudan Khartoum operations
	12 mo
	9,800.00
	117,600.00
	Months 1–12

	10
	Oceanographer Final Deliverables – digital hydrographic database, 4 quarterly reports, flood-risk atlas, and 2-day technical training workshop in Khartoum
	1
	45,000.00
	45,000.00
	Month 12

	SUBTOTAL
	1,093,400.00
	

	Applicable VAT (15% – Sudan)
	164,010.00
	

	GRAND TOTAL (USD)
	1,257,410.00
	


3. Terms and Conditions of This Quotation Estimate
· Validity: This Quotation Estimate remains valid for sixty (60) calendar days from the date of issue. After this period, all prices are subject to revision due to currency fluctuation, equipment availability, and logistical changes affecting operations in Sudan Khartoum.
· Payment Schedule: 30% advance payment upon contract signature; 40% upon completion of equipment installation and commissioning in Sudan Khartoum; 30% upon final acceptance of all Oceanographer deliverables and the closing training workshop.
· Taxes and Duties: All prices are exclusive of Sudanese import duties, customs clearance fees, and any local levies imposed by the Khartoum Port Authority or the National Revenue Authority. The client shall bear all import-related costs for Oceanographer equipment entering Sudan.
· Warranty: All Oceanographer hardware carries a minimum 24-month manufacturer warranty from the date of installation in Sudan Khartoum. Software licences are valid for ten (10) years with included updates.
· Force Majeure: Neither party shall be liable for delays caused by floods, political instability, sanctions, or other events beyond reasonable control that may affect the Sudan Khartoum operational area.
· Intellectual Property: All data, models, and reports generated under this Oceanographer project in Sudan Khartoum shall become the exclusive property of the Ministry of Water Resources & Irrigation upon full payment.
· Dispute Resolution: Any disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Khartoum, Sudan, in accordance with the Sudanese Arbitration Act.
· Insurance: Oceanographer Marine & Hydrographic Solutions Ltd. shall maintain comprehensive marine, liability, and personnel insurance covering all operations within the Sudan Khartoum jurisdiction throughout the project duration.
4. Acceptance and Authorisation
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the Oceanographer hydrographic and oceanographic survey programme to be executed in Sudan Khartoum. This document does not constitute a binding contract until a formal Purchase Order or Service Agreement is executed by both parties.
For Oceanographer Marine & Hydrographic Solutions Ltd.

Name: ______________________________
Title: Chief Estimating Officer
Signature: ______________________________
Date: ______________________________
For the Ministry of Water Resources & Irrigation, Sudan

Name: ______________________________
Title: ______________________________
Signature: ______________________________
Date: ______________________________
This Quotation Estimate (Ref. OCE-SD-2025-00847) was prepared exclusively for the Sudan Khartoum hydrographic survey programme. Oceanographer Marine & Hydrographic Solutions Ltd. reserves the right to amend pricing without prior notice after the stated validity period. © 2025 Oceanographer Marine & Hydrographic Solutions Ltd. – All Rights Reserved.
