# Quotation Estimate - Oceanographer Services - Thailand Bangkok

# Quotation Estimate

Thai Pacific Oceanographic Research Institute (TPORI)

128 Sukhumvit Road, Khlong Toei, Bangkok 10110, Thailand

Tel: +66 2 255 4890 | Email: quotations@tpori-thailand.com

Thailand Business Registration No. 0105558901234

Quotation No.: TPORI-QE-2025-0472

Date Issued: 15 June 2025

Valid Until: 15 September 2025

Project Location: Thailand Bangkok

## 1. Client Information

| Client Name: | Bangkok Metropolitan Water Quality Authority |
| --- | --- |
| Contact Person: | Dr. Somchai Prasert, Director of Environmental Monitoring |
| Address: | 45 Rama IV Road, Pathum Wan, Bangkok 10330, Thailand |
| Project Reference: | Chao Phraya River & Gulf of Thailand Coastal Oceanographic Survey 2025 |

## 2. Scope of Work – Oceanographer Services in Thailand Bangkok

This Quotation Estimate is issued by Thai Pacific Oceanographic Research Institute (TPORI) to provide comprehensive Oceanographer professional services for the Chao Phraya River estuary and the adjacent Gulf of Thailand coastal zone within the Thailand Bangkok metropolitan area. The engagement covers a full-cycle oceanographic survey programme including hydrographic data collection, water quality sampling, sediment analysis, and the preparation of a final technical report in accordance with the Thai Ministry of Natural Resources and Environment (MNRE) standards and ISO 19897 guidelines.

The designated Oceanographer team, led by a Senior Principal Oceanographer with over fifteen years of experience in tropical coastal and estuarine environments, will be deployed to the Thailand Bangkok operational area for a duration of twelve (12) weeks commencing from the date of contract execution. All fieldwork will be conducted in compliance with Thai maritime regulations, the Bangkok Metropolitan Administration (BMA) environmental permits, and international oceanographic best practices as defined by the International Council for Science (ICSU).

## 3. Itemized Cost Breakdown

| Item No. | Description of Oceanographer Service / Equipment | Unit | Qty | Unit Price (THB) | Amount (THB) |
| --- | --- | --- | --- | --- | --- |
| 01 | Senior Principal Oceanographer – Field Deployment & Supervision (Thailand Bangkok site) | Week | 12 | 185,000 | 2,220,000 |
| 02 | Associate Oceanographer & Research Assistants (team of 4) – Hydrographic Survey Operations | Week | 12 | 92,000 | 1,104,000 |
| 03 | Multi-Beam Echo Sounder & CTD (Conductivity, Temperature, Depth) Profiler – Rental & Calibration | Set | 1 | 480,000 | 480,000 |
| 04 | Adaptive Oceanographic Survey Vessel (28-metre research catamaran) – Thailand Bangkok waters | Week | 12 | 310,000 | 3,720,000 |
| 05 | Water Quality Sampling & Laboratory Analysis (nutrients, heavy metals, dissolved oxygen, turbidity) – 200 stations | Lot | 1 | 650,000 | 650,000 |
| 06 | Sediment Core Sampling & Benthic Fauna Assessment – Gulf of Thailand coastal transects near Bangkok | Lot | 1 | 390,000 | 390,000 |
| 07 | Geospatial Data Processing, GIS Mapping & Oceanographic Modelling (hydrodynamic & water quality models) | Lot | 1 | 520,000 | 520,000 |
| 08 | Final Technical Report, Data Archive & Presentation to Bangkok Metropolitan Authority | Lot | 1 | 175,000 | 175,000 |
| 09 | Permits, Insurance, Safety Equipment & Thai Regulatory Compliance Fees | Lot | 1 | 145,000 | 145,000 |
| Subtotal (THB) |  |  |  |  | 9,404,000 |
| VAT 7% (Thailand Revenue Code) |  |  |  |  | 658,280 |
| TOTAL ESTIMATED COST (THB) |  |  |  |  | 10,062,280 |

## 4. Payment Terms

Payment shall be made in Thai Baht (THB) via bank transfer to the TPORI account at Kasikornbank, Bangkok branch. The schedule is as follows: 30% advance upon signing of the contract, 40% upon completion of fieldwork in the Thailand Bangkok operational zone, and 30% upon delivery and acceptance of the final Oceanographer technical report. All invoices are payable within thirty (30) calendar days of receipt.

## 5. Terms and Conditions

- This Quotation Estimate is valid for ninety (90) days from the date of issue. Prices are subject to revision after the validity period due to fluctuating fuel costs, equipment rental rates, and Thai labour market conditions.

- All Oceanographer personnel assigned to this project in Thailand Bangkok shall hold valid Thai work permits where applicable and shall comply with all local occupational health and safety regulations.

- The Oceanographer team shall submit weekly progress reports to the Bangkok Metropolitan Water Quality Authority and shall conduct a mid-project review meeting at the TPORI Bangkok office.

- Any change in scope, additional survey stations, or extended deployment beyond the twelve-week period in Thailand Bangkok shall be subject to a supplementary Quotation Estimate and written client approval.

- All raw and processed oceanographic data collected during this engagement shall become the property of the client upon full payment. TPORI retains the right to use anonymised data for academic publication with prior written consent.

- This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.

- Disputes arising from this Quotation Estimate shall be governed by the laws of the Kingdom of Thailand and shall be resolved through arbitration at the Thai Arbitration Institute in Bangkok.

Note: This Quotation Estimate for Oceanographer services in Thailand Bangkok assumes normal monsoon-season operating conditions. In the event of severe weather (Category 3 or higher tropical storms affecting the Gulf of Thailand), fieldwork may be suspended, and the project timeline will be extended accordingly at no additional cost to the client.

## 6. Acceptance and Authorization

For and on behalf of TPORI:

Dr. Ananya Rattanakul
Senior Principal Oceanographer & Director
Thai Pacific Oceanographic Research Institute
Date: ______________________

Accepted by Client:

Dr. Somchai Prasert
Director, Environmental Monitoring
Bangkok Metropolitan Water Quality Authority
Date: ______________________

© 2025 Thai Pacific Oceanographic Research Institute. This Quotation Estimate document is confidential and intended solely for the named client. All Oceanographer services referenced herein are to be performed within the Thailand Bangkok metropolitan and coastal jurisdiction.