Quotation Estimate - Petroleum Engineer Services - Iran Tehran
PetroTech Engineering Solutions Co.
Specialized Petroleum Engineering & Consulting Services
Address: No. 42, Vali-e-Asr Street, Tehran, Iran | Tel: +98-21-8876-5432 | Email: info@petrotech-iran.com
Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-TEH-0847
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: Iran Tehran
Currency: USD (US Dollars)
Client Information
Client Name: [Client Company Name]
Address: [Client Address], Iran Tehran
Contact Person: [Name & Title]
Phone: [Phone Number]
Email: [Email Address]
1. Scope of Work – Petroleum Engineer Services in Iran Tehran
This Quotation Estimate is prepared by PetroTech Engineering Solutions Co. to provide comprehensive Petroleum Engineer consulting and technical services for the client's oil and gas operations located in Iran Tehran and surrounding reservoir areas. The scope encompasses reservoir characterization, production optimization, well performance analysis, and strategic field development planning. All services will be delivered by a senior Petroleum Engineer with a minimum of fifteen (15) years of experience in Middle Eastern reservoir operations, specifically within the geological formations found in the Iran Tehran region and adjacent provinces.
2. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (USD)
	Total (USD)

	01
	Reservoir Characterization & Static Modeling – Petroleum Engineer on-site assessment in Iran Tehran
	30 days
	1,200
	36,000

	02
	Dynamic Reservoir Modeling & History Matching
	45 days
	1,350
	60,750

	03
	Production Optimization & Well Performance Analysis
	25 days
	1,100
	27,500

	04
	Field Development Plan (FDP) Preparation & Review
	60 days
	1,500
	90,000

	05
	Water Injection Strategy & Enhanced Oil Recovery (EOR) Feasibility Study
	40 days
	1,400
	56,000

	06
	Technical Reporting, Presentations & Client Training Sessions in Iran Tehran
	10 days
	950
	9,500

	07
	Travel, Accommodation & Local Logistics (Iran Tehran base)
	210 days
	180
	37,800

	08
	Software Licensing (Petrel, Eclipse, CMG) & Computational Resources
	Project duration
	—
	12,000

	TOTAL ESTIMATED COST
	329,550


3. Payment Schedule
The total amount of this Quotation Estimate shall be paid according to the following milestone-based schedule. All payments are due within thirty (30) calendar days of invoice issuance. The Petroleum Engineer engagement in Iran Tehran will commence upon receipt of the initial mobilization payment.
	Milestone
	Percentage
	Amount (USD)

	Contract Signing & Mobilization
	20%
	65,910

	Completion of Reservoir Characterization (Item 01)
	15%
	49,432.50

	Completion of Dynamic Modeling (Item 02)
	20%
	65,910

	Submission of Field Development Plan (Item 04)
	25%
	82,387.50

	Final Report Delivery & Project Closeout
	20%
	65,910


4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) days from the date of issue. Any request for services beyond this period will require a revised quotation.
1. All Petroleum Engineer services will be performed in accordance with the Iranian National Oil Company (NIOC) technical standards and applicable regulations within Iran Tehran and its operational jurisdictions.
1. The client shall provide all necessary well data, core samples, seismic volumes, and site access required for the Petroleum Engineer to execute the scope of work in a timely manner.
1. Any change in scope, additional well analyses, or extended field visits in Iran Tehran will be subject to a formal change order and additional cost assessment.
1. All intellectual property, reports, models, and deliverables produced under this engagement shall become the property of the client upon full payment.
1. The Petroleum Engineer shall maintain strict confidentiality of all reservoir data, production figures, and proprietary information belonging to the client.
1. Force majeure events, including but not limited to natural disasters, government sanctions changes, or civil unrest affecting operations in Iran Tehran, shall suspend obligations without penalty to either party.
1. Disputes arising from this Quotation Estimate and subsequent contract shall be resolved through arbitration in Tehran, Iran, in accordance with the rules of the Tehran Regional Arbitration Center (TRAC).
1. Taxes, duties, and governmental levies applicable in Iran Tehran shall be borne by the client unless otherwise stipulated in the final service agreement.
1. This Quotation Estimate does not constitute a binding contract until both parties execute a formal Service Agreement based on the terms herein.
5. Assumptions and Exclusions
The pricing in this Quotation Estimate assumes standard working conditions in Iran Tehran and does not include: (a) costs associated with new well drilling or workover operations; (b) laboratory core analysis beyond standard routine analysis; (c) third-party seismic reprocessing; or (d) any regulatory permitting fees. The Petroleum Engineer will coordinate with the client's operations team to ensure all data prerequisites are met before commencing each work package.
Prepared by:
PetroTech Engineering Solutions Co.
Authorized Signatory
Name: _______________________
Title: Chief Petroleum Engineer
Date: _______________________
Accepted by (Client):
[Client Company Name]
Authorized Signatory
Name: _______________________
Title: _______________________
Date: _______________________
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