Quotation Estimate - Petroleum Engineer Services - South Africa Johannesburg
QUOTATION ESTIMATE
Professional Petroleum Engineer Services
South Africa Johannesburg
Quotation No.: QE/PE/2025/0417
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Prepared For: [Client Company Name]
Address: [Client Address], Johannesburg, South Africa
Attention: [Contact Person]
Prepared By: Dr. Thabo Mokoena, PEng
Role: Senior Petroleum Engineer
Registration No.: SAICE/PE/2019/0847
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued in response to the formal request for professional engineering services in the petroleum sector. It outlines the comprehensive scope of work, associated costs, and delivery timelines for the engagement of a qualified Petroleum Engineer to support [Client Company Name] with subsurface reservoir evaluation, production optimisation, and well integrity assessments. All services described herein will be delivered within the South Africa Johannesburg metropolitan area and its surrounding operational zones, in full compliance with the South African Petroleum Industry Development Act (PIDA) and the regulations enforced by the Department of Mineral Resources and Energy (DMRE).
2. Scope of Services – Petroleum Engineer Engagement
The Petroleum Engineer engaged under this Quotation Estimate will provide the following professional services to the client's operations in and around South Africa Johannesburg:
· Reservoir Characterisation and Modelling: Development of static and dynamic reservoir models using petrophysical data, seismic interpretation, and production history. This includes the preparation of volumetric and material balance analyses for the client's designated fields.
· Production Optimisation Studies: Detailed analysis of current production profiles, identification of bottlenecks, and formulation of enhanced oil recovery (EOR) strategies tailored to the geological conditions prevalent in the region.
· Well Integrity and Completion Design: Review and design of well completion programmes, including casing selection, cementing programme validation, and artificial lift system recommendations for existing and planned wells.
· Decline Curve Analysis and Forecasting: Preparation of 10-year production forecasts, ultimate recovery estimates, and economic viability assessments to support the client's capital expenditure planning.
· Regulatory Compliance Reporting: Preparation of technical submissions required by the DMRE and the South African National Energy Regulator (NERSA) for operational permits, environmental impact assessments, and annual production reporting.
· Site Visits and Field Supervision: A minimum of four (4) on-site visits per month to the client's operational facilities within the South Africa Johannesburg area, including the East Rand and West Rand mining and energy corridors.
3. Cost Breakdown – Quotation Estimate Line Items
	Item No.
	Description of Service
	Duration / Quantity
	Unit Rate (ZAR)
	Amount (ZAR)

	01
	Reservoir Characterisation & Modelling (Petroleum Engineer – Senior Level)
	120 hours
	R 1,850.00
	R 222,000.00

	02
	Production Optimisation & EOR Strategy Development
	80 hours
	R 1,850.00
	R 148,000.00

	03
	Well Integrity Review & Completion Design
	60 hours
	R 1,850.00
	R 111,000.00

	04
	Decline Curve Analysis & 10-Year Production Forecast
	40 hours
	R 1,850.00
	R 74,000.00

	05
	Regulatory Compliance Reporting (DMRE / NERSA)
	30 hours
	R 1,850.00
	R 55,500.00

	06
	On-Site Visits & Field Supervision – South Africa Johannesburg
	16 visits
	R 4,500.00
	R 72,000.00

	07
	Travel, Accommodation & Local Transport (Johannesburg Metro)
	12 months
	R 8,200.00
	R 98,400.00

	08
	Software Licences (Petrel, Eclipse, CMG) – Annual Subscription
	1 year
	R 185,000.00
	R 185,000.00

	09
	Project Management & Administrative Overhead (12%)
	12 months
	—
	R 100,188.00

	Subtotal (Excluding VAT)
	R 1,066,088.00

	VAT @ 15% (South Africa)
	R 159,913.20

	TOTAL QUOTATION ESTIMATE (Incl. VAT)
	R 1,226,001.20


4. Payment Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, all rates and availability of the Petroleum Engineer are subject to reconfirmation.
1. Payment shall be made within thirty (30) days of invoice receipt. Invoices will be issued on a monthly basis, reflecting hours and deliverables completed during the preceding calendar month.
1. A mobilisation fee equivalent to 20% of the total Quotation Estimate value (R 245,200.24 incl. VAT) is due upon signing of the service agreement and prior to commencement of work.
1. All services will be rendered in accordance with the South African National Standards (SANS) and the Code of Conduct for Professional Engineers as prescribed by the South African Council for the Engineering Professions (SACEP).
1. The Petroleum Engineer shall maintain professional indemnity insurance with a minimum cover of R 5,000,000.00 for the duration of the engagement in South Africa Johannesburg.
1. Any variation in scope exceeding 10% of the original Quotation Estimate will require a formal written amendment signed by both parties before additional work commences.
1. All intellectual property, data, and reports generated under this engagement shall remain the exclusive property of the client upon full payment.
1. Disputes arising from this Quotation Estimate or the subsequent service agreement shall be resolved through arbitration in Johannesburg, South Africa, in accordance with the rules of the Arbitration Foundation of Southern Africa (AFSA).
5. Acceptance and Authorisation
By signing below, the client acknowledges and accepts the terms, conditions, and pricing set forth in this Quotation Estimate for the engagement of the Petroleum Engineer for operations in South Africa Johannesburg. This document, once countersigned, constitutes a binding service agreement between the parties.
For and on behalf of the Client:
Name: ______________________________
Designation: ______________________________
Signature: ______________________________
Date: ______________________________
For and on behalf of the Petroleum Engineer:
Name: Dr. Thabo Mokoena, PEng
Designation: Senior Petroleum Engineer
Signature: ______________________________
Date: ______________________________
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