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1. Client Information
	Client Name:
	Abu Dhabi National Oil Company (ADNOC) – Upstream Division

	Project Site:
	Onshore & Offshore Operations, United Arab Emirates Abu Dhabi

	Point of Contact:
	Eng. Khalid Al Mansoori – Senior Project Manager

	Contact Email:
	k.almansoori@adnoc.ae


2. Scope of Services – Petroleum Engineer Consultancy
This Quotation Estimate is issued by Admiral Energy Solutions LLC in response to the formal request for professional Petroleum Engineer services to be delivered within the jurisdiction of United Arab Emirates Abu Dhabi. The scope encompasses a comprehensive suite of reservoir engineering, drilling optimization, and production enhancement activities tailored to the client's active asset portfolio in the Abu Dhabi emirate.
The designated Petroleum Engineer shall hold a minimum of fifteen (15) years of progressive experience in hydrocarbon reservoir management, with demonstrated competence in both onshore and offshore operations characteristic of the United Arab Emirates Abu Dhabi geological formations. The engineer must be registered with the Abu Dhabi Department of Energy (DoE) and hold a valid professional license issued under the UAE regulatory framework.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration
	Unit Rate (AED)
	Amount (AED)

	01
	Reservoir Characterization & Static Modeling – Petroleum Engineer on-site assessment at Abu Dhabi field locations
	6 weeks
	18,500 / day
	4,380,000

	02
	Dynamic Reservoir Simulation & History Matching – Offshore platform support, United Arab Emirates Abu Dhabi
	8 weeks
	21,000 / day
	6,720,000

	03
	Well Performance Analysis & Inflow Performance Relationship (IPR) Studies
	4 weeks
	19,500 / day
	2,925,000

	04
	Enhanced Oil Recovery (EOR) Feasibility Study & Pilot Design
	10 weeks
	22,500 / day
	9,000,000

	05
	Drilling & Completion Optimization – Petroleum Engineer technical oversight
	5 weeks
	20,000 / day
	3,500,000

	06
	Monthly Technical Reporting & Client Presentation – Abu Dhabi HQ
	33 months
	8,500 / month
	280,500

	07
	Travel, Accommodation & Per Diem within United Arab Emirates Abu Dhabi
	33 months
	4,200 / month
	138,600

	08
	Software Licensing (Petrel, Eclipse, CMG) & Computational Resources
	33 months
	12,000 / month
	396,000

	Subtotal (AED)
	27,340,100

	VAT @ 5% (UAE)
	1,367,005

	TOTAL ESTIMATED COST (AED)
	28,707,105


4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond this period requires written reconfirmation of pricing by Admiral Energy Solutions LLC.
· All rates quoted are in United Arab Emirates Dirhams (AED) and are inclusive of the assigned Petroleum Engineer's professional fees, technical supervision, and deliverable preparation. Rates are exclusive of VAT, which is applied at the prevailing UAE rate of 5%.
· The Petroleum Engineer shall comply with all applicable regulations of the Abu Dhabi Department of Energy, the UAE Ministry of Energy and Infrastructure, and all site-specific HSE (Health, Safety, and Environment) protocols in force at the United Arab Emirates Abu Dhabi operating locations.
· Payment terms: 30% advance mobilization upon contract execution; 60% in monthly progress payments based on certified deliverables; 10% retention released upon final project acceptance and handover.
· Payment shall be made via bank transfer to the account designated in the contract annexure within fifteen (15) business days of invoice receipt. Late payments shall attract interest at 1.5% per month.
· The Quotation Estimate assumes standard working hours of 8 hours per day, 5 days per week. Overtime beyond these hours shall be billed at 1.5x the daily rate, subject to prior written approval by the client's project manager.
· Intellectual property generated during the engagement, including all reservoir models, simulation results, and technical reports, shall vest exclusively in the client upon full payment. The Petroleum Engineer retains the right to reference the project in professional portfolios with client consent.
· Force majeure events, including but not limited to extreme weather conditions affecting offshore operations in United Arab Emirates Abu Dhabi, shall suspend performance obligations without penalty to either party.
· This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties. All terms herein are subject to the final contract documentation.
· Disputes arising from this engagement shall be resolved through arbitration in Abu Dhabi in accordance with the UAE Federal Arbitration Law, with the seat of arbitration in the United Arab Emirates Abu Dhabi.
Note: This Quotation Estimate has been prepared specifically for the petroleum engineering consultancy requirements identified in the client's Request for Proposal (RFP) Ref. ADNOC-UP-2025-1142. The scope, rates, and durations are tailored to the geological and operational context of the United Arab Emirates Abu Dhabi asset base. Any material change in scope exceeding 10% of the original work volume shall trigger a formal variation order and revised Quotation Estimate.
5. Acceptance and Authorization
For and on behalf of Admiral Energy Solutions LLC
Name: Eng. Sarah Al Farsi
Title: Chief Petroleum Engineer / Director
Date: _______________
For and on behalf of the Client
Name: Eng. Khalid Al Mansoori
Title: Senior Project Manager, ADNOC Upstream
Date: _______________
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