Quotation Estimate - Plumber Services - Iraq Baghdad
Quotation Estimate
Professional Plumber Services — Iraq Baghdad
Official Estimate Document
Provider: Tigris Plumbing & Water Solutions LLC
Address: Al-Mansour District, Baghdad, Iraq
Phone: +964 770 123 4567
Email: info@tigrisplumbing.iq
Commercial Registration No.: IQ-BGH-2024-08841
Client: Al-Rashid Residential Complex Management
Address: Al-Rashid Street, Baghdad, Iraq
Contact Person: Eng. Khalid Al-Jubouri
Phone: +964 781 987 6543
Email: k.aljubouri@rashidcomplex.iq
Quotation No.: QTE-BGH-2025-00347
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Project Location: Al-Rashid District, Baghdad, Iraq
Estimated Start Date: 22 June 2025
Estimated Duration: 12 working days
1. Scope of Work — Plumber Services in Iraq Baghdad
This Quotation Estimate is issued by Tigris Plumbing & Water Solutions LLC for the comprehensive provision of Plumber services at the Al-Rashid Residential Complex located in the Al-Rashid District of Baghdad, Iraq. The scope encompasses the full inspection, repair, replacement, and maintenance of all plumbing infrastructure within the complex, including but not limited to the main water supply lines, drainage systems, hot water circulation units, and individual apartment plumbing fixtures. All work shall be carried out in accordance with the Iraqi Building Code (IBC) standards and the municipal regulations of Baghdad Governorate. The Plumber team assigned to this project will consist of a senior lead plumber, two certified assistant plumbers, and one pipe-fitting specialist, all of whom hold valid Iraqi Ministry of Construction and Housing professional licenses.
2. Itemized Cost Breakdown
	No.
	Description of Plumber Work
	Quantity
	Unit
	Unit Price (IQD)
	Total (IQD)

	1
	Full inspection and diagnostic assessment of all plumbing lines (ground floor to 8th floor)
	1
	Lot
	450,000
	450,000

	2
	Replacement of corroded galvanized steel main water supply pipes (DN 50 & DN 25)
	120
	Meters
	85,000
	10,200,000

	3
	Installation of new PPR hot and cold water distribution lines per apartment
	48
	Apartment
	320,000
	15,360,000

	4
	Repair and resealing of drainage and sewage stack pipes (PVC 110mm)
	6
	Stack
	1,200,000
	7,200,000

	5
	Replacement of 48 sets of bathroom fixtures (toilet, basin, shower, taps)
	48
	Set
	275,000
	13,200,000

	6
	Installation of 2 new 500L hot water storage tanks with circulation pump
	2
	Unit
	1,850,000
	3,700,000

	7
	Pressure testing, flushing, and commissioning of all new plumbing systems
	1
	Lot
	600,000
	600,000

	8
	Removal and lawful disposal of old pipes, fixtures, and construction debris
	1
	Lot
	350,000
	350,000

	9
	Supply of all necessary fittings, valves, gaskets, and sealants
	1
	Lot
	2,100,000
	2,100,000

	10
	Project supervision, safety compliance, and final handover documentation
	1
	Lot
	500,000
	500,000

	Subtotal (IQD)
	53,660,000

	VAT (5% — Iraqi Standard Rate)
	2,683,000

	GRAND TOTAL (IQD)
	56,343,000


3. Payment Terms
All amounts stated in this Quotation Estimate are denominated in Iraqi Dinar (IQD). Payment shall be structured as follows: 30% advance payment upon signing of the work order (IQD 16,902,900); 40% progress payment upon completion of pipe replacement and fixture installation (IQD 22,537,200); and 30% final balance payment upon successful commissioning, pressure testing, and client sign-off (IQD 16,902,900). Payments shall be made via bank transfer to the provider's account at the Central Bank of Iraq, Baghdad branch. No work shall commence until the advance payment is confirmed in the provider's account.
4. Terms and Conditions
4.1 This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Prices are subject to revision upon expiry due to fluctuating material costs in the Baghdad market.
4.2 The Plumber services described herein include all labor, standard tools, and consumables. Any work outside the defined scope will be subject to a separate supplementary quotation.
4.3 The provider warrants all workmanship for a period of twenty-four (24) months from the date of final acceptance. Materials carry their respective manufacturer warranties.
4.4 The client shall ensure uninterrupted access to all floors and areas of the complex during the project duration. Delays caused by client-side access restrictions will extend the project timeline proportionally.
4.5 All work shall comply with the safety regulations issued by the Baghdad Municipality and the Iraqi Ministry of Labor. The provider carries full public liability insurance coverage for operations within Iraq Baghdad.
4.6 In the event of a dispute, both parties agree to resolve matters through amicable negotiation. Should negotiation fail, the dispute shall be referred to the Baghdad Commercial Court in accordance with Iraqi law.
4.7 This Quotation Estimate does not constitute a binding contract until both parties have signed and stamped the attached work order agreement.
5. Acceptance and Authorization
For Tigris Plumbing & Water Solutions LLC
Name: Eng. Samir Al-Hassani
Title: Lead Plumber / Project Manager
Date: _______________
For Al-Rashid Residential Complex
Name: Eng. Khalid Al-Jubouri
Title: Complex Manager
Date: _______________
Note: This Quotation Estimate is prepared specifically for plumbing works in Iraq Baghdad and is governed by the laws of the Republic of Iraq. All prices are inclusive of local transportation within Baghdad city limits. Work outside the Baghdad Governorate boundary will incur additional travel and accommodation charges to be quoted separately. The provider reserves the right to substitute equivalent materials if specified items are unavailable in the local Baghdad market, subject to prior written approval from the client.
