# Quotation Estimate - Plumber Services - Morocco Casablanca

# Atlas Plumbing & Sanitary Solutions

Professional Plumber Services | Morocco Casablanca

124, Boulevard Mohammed V, Maârif District, Casablanca 20250, Morocco

Tel: +212 5 22 45 67 89 | Email: info@atlasplumbing.ma

RC: 458721 | ICE: 002345678000091 | IF: 45872100

Quotation Estimate

### Prepared For (Client)

Name: Mr. Youssef El Amrani

Company: Dar El Amrani Properties SARL

Address: 45, Rue Ibn Sina, Quartier Gauthier, Casablanca 20000, Morocco

Contact: +212 6 61 23 45 67

Email: y.elamrani@darproperties.ma

### Prepared By (Plumber)

Company: Atlas Plumbing & Sanitary Solutions

Lead Plumber: Hassan Benkirane, Certified Master Plumber

License No.: PLB-CAS-2019-0042

Contact: +212 5 22 45 67 89

Email: h.benkirane@atlasplumbing.ma

| Quotation Estimate No.: | QE-2025-CAS-0187 |
| --- | --- |
| Date of Issue: | 15 June 2025 |
| Validity Period: | 30 days from date of issue (expires 15 July 2025) |
| Project Location: | Residential Building, 45 Rue Ibn Sina, Gauthier, Casablanca, Morocco |
| Proposed Start Date: | 22 June 2025 |
| Estimated Duration: | 10 working days |
| Currency: | Moroccan Dirham (MAD / DH) |

Scope of Work – Plumber Services in Morocco Casablanca

This Quotation Estimate is issued by Atlas Plumbing & Sanitary Solutions, a licensed and insured Plumber operating in Morocco Casablanca, to provide comprehensive plumbing and sanitary installation services for the above-mentioned residential property. The Plumber team will execute the following scope of work:

- Complete replacement of the existing copper piping network (approximately 180 linear meters) throughout the 4-story residential building, including hot and cold water supply lines, in compliance with Moroccan building regulations (Réglementation Thermique Marocaine – RTM 2011).

- Installation of a new 500-liter stainless steel water heater (brand: Ariston or equivalent) on the rooftop terrace, including all necessary mounting brackets, gas connections, and safety valves.

- Replacement of all 16 sanitary fixtures (toilets, washbasins, bidets, and shower units) across 4 apartments with ceramic fixtures from a reputable manufacturer available in the Casablanca market.

- Installation of a new main water shut-off valve and pressure regulator at the building's entry point to the Casablanca municipal water network (ONEE supply line).

- Complete drainage and sewage system overhaul, including replacement of all PVC drainage pipes (110mm and 160mm diameter), floor drains, and connection to the Casablanca municipal sewer network.

- Leak detection and repair of the existing underground water supply line running from the street main to the building, using electronic acoustic detection equipment.

- Pressure testing of the entire new piping system at 10 bar for a minimum of 24 hours prior to final acceptance, as required by Moroccan plumbing standards.

- Provision of all necessary materials, fittings, connectors, and consumables as itemized in the cost breakdown below.

- Site cleanup and waste removal upon completion of all Plumber works, in accordance with Casablanca municipal waste disposal regulations.

Itemized Cost Breakdown

| Ref. | Description of Plumber Work / Materials | Unit | Qty | Unit Price (MAD) | Total (MAD) |
| --- | --- | --- | --- | --- | --- |
| 01 | Supply and installation of copper piping (15mm, 22mm, 28mm) – hot & cold water | Linear m | 180 | 185.00 | 33,300.00 |
| 02 | 500L stainless steel water heater (Ariston) – supply, mounting & connection | Lot | 1 | 12,500.00 | 12,500.00 |
| 03 | Ceramic sanitary fixtures (toilet, washbasin, bidet, shower) – supply & install | Set | 16 | 2,850.00 | 45,600.00 |
| 04 | Main water shut-off valve (DN50) & pressure regulator – supply & install | Lot | 1 | 4,200.00 | 4,200.00 |
| 05 | PVC drainage pipes (110mm & 160mm), floor drains & sewer connection | Lot | 1 | 28,700.00 | 28,700.00 |
| 06 | Underground water line leak detection & repair (acoustic method) | Lot | 1 | 6,500.00 | 6,500.00 |
| 07 | Pressure testing (10 bar / 24 hrs) & certification report | Lot | 1 | 3,000.00 | 3,000.00 |
| 08 | Labour – certified Plumber team (2 master plumbers, 2 apprentices) – 10 days | Day | 10 | 3,200.00 | 32,000.00 |
| 09 | Site cleanup, waste removal & Casablanca municipal disposal fees | Lot | 1 | 2,500.00 | 2,500.00 |
| 10 | Project management, supervision & final handover documentation | Lot | 1 | 4,800.00 | 4,800.00 |
| Subtotal |  |  |  |  | 173,100.00 |
| VAT (20% – Moroccan standard rate) |  |  |  |  | 34,620.00 |
| Grand Total (MAD) |  |  |  |  | 207,720.00 |

Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After the expiry date, the Plumber reserves the right to revise pricing due to material cost fluctuations in the Morocco Casablanca market.

- Payment terms: 40% advance payment upon signing of the work order, 40% upon completion of 70% of the Plumber works, and 20% upon final acceptance and handover. All payments shall be made in Moroccan Dirhams (MAD) via bank transfer to the account of Atlas Plumbing & Sanitary Solutions, Bank CIH, Casablanca branch.

- The Plumber guarantees all workmanship for a period of twenty-four (24) months from the date of final acceptance. All materials carry their respective manufacturer warranties, which are transferable to the client.

- All Plumber works shall be executed in strict compliance with Moroccan building codes, the Casablanca urban planning regulations, and the standards set by the Office National de l'Electricité et de l'Eau Potable (ONEE) for water supply connections.

- The client shall ensure uninterrupted access to the property and the Casablanca municipal water and sewer connections during the execution period. Any delays caused by the client or third parties (e.g., ONEE maintenance) shall extend the project timeline accordingly without additional cost to the Plumber.

- This Quotation Estimate does not include any structural modifications to the building, electrical works, or painting. Such items, if required, will be subject to a separate Quotation Estimate.

- Any variation or additional work requested by the client beyond the scope defined herein shall be agreed upon in writing and priced separately before execution by the Plumber team.

- Disputes arising from this Quotation Estimate shall be resolved amicably. In the absence of an amicable resolution, the competent courts of Casablanca, Morocco, shall have exclusive jurisdiction.

For the Client

Name: ___________________________

Signature & Stamp:

Date: ___________________________

For the Plumber (Atlas Plumbing & Sanitary Solutions)

Name: Hassan Benkirane

Signature & Stamp:

Date: ___________________________

Atlas Plumbing & Sanitary Solutions – Licensed Plumber in Morocco Casablanca | RC 458721 | ICE 002345678000091

This Quotation Estimate document is generated electronically and is valid without a physical stamp if accompanied by a digital signature.

Page 1 of 1 | QE-2025-CAS-0187