# Quotation Estimate - Plumber Services - Russia Saint Petersburg

# QUOTATION ESTIMATE

Professional Plumber Services — Russia Saint Petersburg

Document No. QTE-SPB-2025-0472

### Service Provider

Neva Plumbing Solutions LLC

142 Liteyny Avenue, Building 3, Apt. 7

Saint Petersburg, 191025, Russia

Tel: +7 (812) 555-0142

Email: info@nevaplumbing.ru

INN: 7805123456 | OGRN: 1157847001234

### Client Information

Mr. Alexander Petrov

88 Moskovsky Prospekt, Apt. 12

Saint Petersburg, 197227, Russia

Tel: +7 (921) 774-3321

Email: a.petrov@mail.ru

### Quotation Estimate Details

Date of Issue: 15 June 2025

Valid Until: 15 July 2025

Plumber Assigned: Sergey Volkov (Certified Plumber, License No. SPB-PLM-2019-0883)

Estimated Start Date: 22 June 2025

Estimated Completion: 25 June 2025

## Scope of Work — Plumber Services in Russia Saint Petersburg

This Quotation Estimate is issued by Neva Plumbing Solutions LLC, a licensed and insured plumbing company operating in Russia Saint Petersburg, to provide a comprehensive breakdown of costs for the requested Plumber services. The following work has been assessed following an on-site inspection conducted on 12 June 2025 at the client's residential property located in the Kirovsky District of Saint Petersburg, Russia. All pricing reflects current market rates for Plumber services in the Russia Saint Petersburg metropolitan area as of June 2025.

## Itemized Cost Breakdown

| # | Description of Plumber Service | Quantity | Unit Price (RUB) | Total (RUB) | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Complete replacement of corroded copper supply pipes (kitchen and bathroom) | 18 m | 1,200 | 21,600 | Includes PEX-A 20mm pipe |
| 2 | Removal and installation of new ceramic mixer tap (kitchen) | 1 unit | 4,500 | 4,500 | Client-supplied fixture |
| 3 | Replacement of bathroom shower valve and thermostatic mixing unit | 1 unit | 7,800 | 7,800 | Includes pressure test |
| 4 | Clearing and descaling of main drainage line (floor 3 to street) | 1 job | 12,000 | 12,000 | Hydro-jetting method |
| 5 | Installation of new water heater (80L, electric, wall-mounted) | 1 unit | 9,500 | 9,500 | Client-supplied unit |
| 6 | Replacement of all P-traps and floor drains in bathroom | 3 units | 1,800 | 5,400 | Stainless steel fittings |
| 7 | Installation of new shut-off valves (ball type) at all branch points | 6 units | 950 | 5,700 | Brass, 1/2 inch |
| 8 | Pressure testing of entire residential plumbing system (10 bar, 30 min) | 1 test | 3,500 | 3,500 | Certified report included |
| 9 | Disposal of old pipes, fittings, and debris (compliant with SPB municipal regulations) | 1 job | 4,200 | 4,200 | Per Russia Saint Petersburg waste rules |
| 10 | Final inspection, system commissioning, and handover documentation | 1 visit | 2,500 | 2,500 | Includes warranty card |

Subtotal: 76,700 RUB

VAT (20%): 15,340 RUB

Emergency Call-Out Fee (waived for full project): 0 RUB

Grand Total: 92,040 RUB (Ninety-Two Thousand Forty Russian Rubles)

## Payment Terms

Payment for this Quotation Estimate shall be made in the following schedule: 40% advance payment (36,816 RUB) due upon signing of the service agreement; 40% interim payment (36,816 RUB) due upon completion of pipe replacement and fixture installation; and 20% final payment (18,408 RUB) due upon successful pressure test and final handover. Payment may be made via bank transfer to Neva Plumbing Solutions LLC (Account: 40702810000000012345, Sberbank, BIC: 044030640, Russia Saint Petersburg branch) or by cash receipt with official kassa receipt issued in accordance with Russian Federal Tax Service regulations.

## Terms and Conditions

- This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiry date, all prices for Plumber materials and labour in Russia Saint Petersburg are subject to revision based on current supplier pricing and market conditions.

- Neva Plumbing Solutions LLC guarantees all Plumber workmanship for a period of 24 months from the date of final acceptance. This warranty covers defects in installation and workmanship but does not cover damage caused by misuse, freezing, or third-party interference.

- All materials and fixtures not supplied by the client shall be sourced from approved suppliers registered in Russia Saint Petersburg and shall comply with GOST standards and local building codes of the Saint Petersburg municipal authority.

- The Plumber assigned to this project, Sergey Volkov, holds a valid certification from the Saint Petersburg Chamber of Commerce and is fully insured for liability up to 5,000,000 RUB for any accidental damage to the client's property during the course of work.

- Work hours for this Plumber engagement are Monday through Friday, 08:00 to 18:00 local time (MSK+1). Any work performed outside these hours or on public holidays in Russia Saint Petersburg will be billed at 1.5x the standard hourly rate.

- The client is responsible for providing safe access to all work areas, including the basement utility room and the roof access point for the main riser. Failure to provide timely access may result in schedule delays and additional mobilisation charges.

- All waste generated during the Plumber works shall be removed in compliance with the waste management regulations of the City of Saint Petersburg, Russia. The client shall not dispose of any plumbing waste independently.

- This Quotation Estimate does not constitute a binding contract until both parties have signed the formal Service Agreement. The terms herein are indicative and subject to final agreement.

- Any changes to the scope of work requested by the client after the initial inspection must be documented in a written Change Order signed by both the client and the supervising Plumber before additional work commences.

- Disputes arising from this Quotation Estimate or the subsequent service agreement shall be resolved in accordance with the civil legislation of the Russian Federation and, if necessary, through the Arbitration Court of Saint Petersburg and Leningrad Oblast.

Prepared by (Plumber / Company Representative):

Sergey Volkov — Lead Plumber

Accepted by (Client):

Alexander Petrov — Client

Neva Plumbing Solutions LLC — Quotation Estimate QTE-SPB-2025-0472 — Russia Saint Petersburg

This document is generated electronically and is valid without a physical stamp. For verification, contact +7 (812) 555-0142.

© 2025 Neva Plumbing Solutions LLC. All rights reserved.