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QUOTATION ESTIMATE
Professional Robotics Engineer Services — Bangladesh Dhaka
Ref: QE/BD-DHK/2025/0047
Prepared By
Apex Robotics Solutions Ltd.
House 42, Road 11, Banani
Dhaka 1213, Bangladesh
Email: quotes@apexroboticsbd.com
Phone: +880-2-9876-5432
Prepared For
Client Name: [Client Company Name]
Address: [Client Address], Dhaka
Contact Person: [Name & Title]
Email: [client@email.com]
Phone: [Client Phone]
Quotation Details
Date of Issue: 15 June 2025
Validity Period: 30 days from date of issue
Currency: Bangladeshi Taka (BDT / ৳)
Project Reference
Project Title: Industrial Automation & Robotics Deployment
Location: Bangladesh Dhaka (Gazipur EPZ / Savar Industrial Area)
Estimated Duration: 12 weeks
1. Scope of Work & Services Description
This Quotation Estimate is issued by Apex Robotics Solutions Ltd. to provide comprehensive Robotics Engineer professional services for the client's industrial automation project located in Bangladesh Dhaka. The scope encompasses the full lifecycle of robotic system design, integration, programming, commissioning, and post-deployment support. Our team of certified Robotics Engineer specialists will be deployed on-site in Bangladesh Dhaka to ensure seamless alignment with the client's production requirements, safety standards, and operational workflows.
The engagement includes requirements analysis, mechanical and electrical system design, PLC and HMI programming, end-effector selection and calibration, safety interlock installation, operator training, and a minimum of six months of remote and on-site technical support. All deliverables will comply with the Bangladesh National Standards and applicable international robotics safety guidelines (ISO 10218, ISO/TS 15066).
2. Itemized Cost Breakdown
	S/N
	Description of Service / Item
	Quantity
	Unit Rate (BDT)
	Amount (BDT)
	Duration

	1
	Senior Robotics Engineer — On-site Consultation & Requirements Analysis (Bangladesh Dhaka)
	2 Engineers
	৳ 18,500 / day
	৳ 740,000
	20 days

	2
	Robotics Engineer — System Design, CAD Modelling & Simulation
	1 Engineer
	৳ 15,000 / day
	৳ 450,000
	30 days

	3
	PLC / HMI Programming & Control System Integration
	1 Engineer
	৳ 14,000 / day
	৳ 392,000
	28 days

	4
	Robotic Cell Assembly, Calibration & Commissioning (On-site, Bangladesh Dhaka)
	3 Engineers
	৳ 12,000 / day
	৳ 1,080,000
	30 days

	5
	Safety System Installation & Compliance Audit (ISO 10218)
	1 Engineer
	৳ 16,000 / day
	৳ 240,000
	15 days

	6
	Operator & Maintenance Staff Training Programme (Bangladesh Dhaka facility)
	1 Trainer
	৳ 10,000 / day
	৳ 120,000
	12 days

	7
	Post-Deployment Technical Support & Preventive Maintenance (6 months)
	1 Engineer
	৳ 8,500 / day
	৳ 510,000
	60 days

	8
	Documentation, As-Built Drawings & Technical Manuals
	1 Lot
	Flat Rate
	৳ 150,000
	—

	9
	Travel, Accommodation & Local Logistics within Bangladesh Dhaka Metro
	1 Lot
	Flat Rate
	৳ 95,000
	—

	Sub-Total (BDT)
	৳ 3,777,000
	

	VAT @ 15% (Bangladesh)
	৳ 566,550
	

	GRAND TOTAL (BDT)
	৳ 4,343,550
	


3. Payment Terms
· Advance Payment: 30% of the total Quotation Estimate value (BDT 1,303,065) due within 7 working days of signed acceptance.
· Milestone Payment 1: 25% upon completion of system design and simulation deliverables.
· Milestone Payment 2: 25% upon successful commissioning and safety sign-off at the Bangladesh Dhaka site.
· Final Payment: 20% upon completion of the 6-month support period and handover of all documentation.
· All payments shall be made via bank transfer to the account of Apex Robotics Solutions Ltd., Dhaka, Bangladesh. Invoices will be issued in BDT with applicable VAT.
4. Terms & Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. Beyond this period, pricing may be revised to reflect market conditions in Bangladesh Dhaka.
· The Robotics Engineer team shall adhere to all local labour laws, occupational health and safety regulations of the People's Republic of Bangladesh, and site-specific safety protocols.
· Client is responsible for providing a safe, accessible work environment, necessary utilities (power, compressed air, network), and all third-party permits required for robotic installation in Bangladesh Dhaka.
· Any scope changes or additional work beyond the defined deliverables will be subject to a revised Quotation Estimate and written client approval before execution.
· Intellectual property of custom programs, designs, and documentation developed under this engagement shall transfer to the client upon full and final payment.
· Warranty on robotic hardware is governed by the respective OEM terms. Labour warranty for integration and programming work is 12 months from the date of final acceptance.
· Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation, failing which they shall be subject to the jurisdiction of the courts in Bangladesh Dhaka.
· Force majeure events, including but not limited to natural disasters, government-imposed lockdowns, or supply chain disruptions affecting the Bangladesh Dhaka region, shall extend project timelines proportionally without penalty to either party.
5. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Robotics Engineer services in Bangladesh Dhaka in full, including all terms, conditions, and pricing outlined herein.
For Apex Robotics Solutions Ltd.
Name: _______________________
Designation: Project Director
Signature & Date: _______________
For the Client
Name: _______________________
Designation: ___________________
Signature & Date: _______________
This Quotation Estimate document is confidential and intended solely for the named client. Unauthorized reproduction or distribution is prohibited. © 2025 Apex Robotics Solutions Ltd., Bangladesh Dhaka. All rights reserved.
