Quotation Estimate - Robotics Engineer - Brazil Rio de Janeiro
TechNova Engineering Solutions Ltda.
Av. Rio Branco, 1200 - Sala 850, Centro
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QUOTATION ESTIMATE
Reference No.: QE-2025-0847-RJ
Date Issued: June 15, 2025
Valid Until: July 15, 2025
1. PARTIES INVOLVED
Service Provider
TechNova Engineering Solutions Ltda.
Av. Rio Branco, 1200 - Sala 850
Rio de Janeiro, RJ - Brazil
Representative: Dr. Carlos Menezes
Client / Requesting Party
Industrial Automation Group S.A.
Rua Voluntários da Pátria, 450
Rio de Janeiro, RJ - Brazil
Point of Contact: Eng. Patricia Santos
2. SCOPE OF SERVICES – ROBOTICS ENGINEER ENGAGEMENT
This Quotation Estimate is issued by TechNova Engineering Solutions Ltda. to provide professional services of a senior Robotics Engineer for the client's manufacturing and automation facility located in Brazil, Rio de Janeiro. The engagement encompasses the design, integration, programming, and commissioning of industrial robotic systems, as well as ongoing technical support and process optimization for the client's production lines.
The Robotics Engineer assigned to this project will operate primarily from the client's premises in the Zona Norte industrial district of Rio de Janeiro, with periodic visits to the provider's laboratory facility in the Centro district. All deliverables, technical documentation, and on-site interventions will be conducted within the metropolitan area of Brazil, Rio de Janeiro, ensuring rapid response times and full compliance with local regulatory standards established by the Brazilian Ministry of Labor and the ABNT (Associação Brasileira de Normas Técnicas).
3. ITEMIZED COST BREAKDOWN
	Item
	Description
	Duration
	Unit Rate (BRL)
	Total (BRL)

	01
	On-site assessment and feasibility study of existing production lines for robotic automation integration
	5 business days
	R$ 2,800.00/day
	R$ 14,000.00

	02
	System architecture design and 3D simulation of robotic cell layout (KUKA / FANUC / ABB platforms)
	10 business days
	R$ 3,200.00/day
	R$ 32,000.00

	03
	Programming, calibration, and commissioning of 4 industrial robotic arms (6-axis, 120 kg payload)
	20 business days
	R$ 3,500.00/day
	R$ 70,000.00

	04
	PLC integration, HMI development, and SCADA connectivity for the robotic production cell
	12 business days
	R$ 3,000.00/day
	R$ 36,000.00

	05
	Safety compliance audit per NR-12 (Brazilian regulatory standard) and ABNT NBR 14153
	3 business days
	R$ 2,500.00/day
	R$ 7,500.00

	06
	Operator training program (8 sessions) for client personnel in Rio de Janeiro facility
	8 business days
	R$ 1,800.00/session
	R$ 14,400.00

	07
	Technical documentation package (as-built drawings, operation manuals, maintenance schedules)
	5 business days
	R$ 2,200.00/day
	R$ 11,000.00

	08
	Post-commissioning support and warranty period (remote and on-site in Rio de Janeiro)
	90 days
	R$ 1,500.00/month
	R$ 4,500.00

	SUBTOTAL
	R$ 189,400.00

	Applicable Taxes (ISS 5% – Rio de Janeiro municipal tax)
	R$ 9,470.00

	GRAND TOTAL
	R$ 198,870.00


4. PAYMENT SCHEDULE
This Quotation Estimate for the Robotics Engineer services in Brazil, Rio de Janeiro shall be settled according to the following milestones:
	Milestone
	Percentage
	Amount (BRL)
	Due Date

	Contract signing and project kickoff
	20%
	R$ 39,774.00
	Upon signature

	Completion of design and simulation phase
	25%
	R$ 49,717.50
	Day 20

	Completion of commissioning and safety audit
	35%
	R$ 69,604.50
	Day 45

	Final delivery, training, and documentation handover
	20%
	R$ 39,774.00
	Day 60


5. TERMS AND CONDITIONS
5.1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision based on market conditions in the Brazil, Rio de Janeiro industrial sector.
5.2. The Robotics Engineer services described herein are subject to a minimum engagement period of sixty (60) business days. Early termination by the client will incur a penalty of 15% of the remaining contract value.
5.3. All work shall be performed in compliance with Brazilian labor laws, NR-12 safety regulations, and applicable ABNT technical standards specific to the state of Rio de Janeiro.
5.4. The provider shall supply all specialized tools, diagnostic software, and personal protective equipment (PPE) required for the Robotics Engineer to perform on-site activities. The client shall provide access to the facility, electrical infrastructure, and any existing PLC/SCADA systems.
5.5. Intellectual property generated during the engagement, including proprietary control algorithms and system designs, shall remain the exclusive property of the client upon full payment.
5.6. Force majeure events, including but not limited to natural disasters affecting the Rio de Janeiro metropolitan area, shall suspend obligations without penalty for a period not exceeding fifteen (15) business days.
5.7. Disputes arising from this Quotation Estimate and the resulting contract shall be resolved by arbitration in Rio de Janeiro, Brazil, under the rules of the CAM-CCBC (Câmara de Arbitragem do Centro de Comércio Brasil-Canadá).
6. ACCEPTANCE AND AUTHORIZATION
By signing below, both parties acknowledge and accept the terms, scope, and pricing outlined in this Quotation Estimate for the Robotics Engineer engagement in Brazil, Rio de Janeiro.
For TechNova Engineering Solutions Ltda.
Name: Dr. Carlos Menezes
Title: Chief Technical Officer
Signature: ___________________________
Date: ___________________________
For Industrial Automation Group S.A.
Name: Eng. Patricia Santos
Title: Director of Operations
Signature: ___________________________
Date: ___________________________
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