Quotation Estimate - Robotics Engineer - Canada Vancouver
Quotation Estimate
Professional Robotics Engineering Services | Canada Vancouver
Quotation No.: QTE-2025-VAN-0847
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Location: Canada Vancouver
1. Client Information
	Field
	Details

	Company Name
	Northwest Automation Solutions Inc.

	Address
	1200 Granville Street, Suite 1400, Canada Vancouver, BC V6Z 2E9

	Contact Person
	Ms. Katherine Liu, Director of Engineering Operations

	Email
	k.liu@nwautomationsolutions.ca

	Phone
	+1 (604) 555-0192


2. Scope of Work – Robotics Engineer Services
This Quotation Estimate is prepared for the engagement of a senior Robotics Engineer to deliver specialized technical services within the Canada Vancouver metropolitan area. The scope encompasses the design, development, integration, and commissioning of industrial robotic systems for automated manufacturing processes. The Robotics Engineer will be responsible for the following deliverables:
· System architecture design for multi-axis robotic arms (6-DOF and 7-DOF) tailored to client production lines.
· Programming and configuration of PLC controllers, servo drives, and motion control software (including ROS 2, Siemens TIA Portal, and Fanuc/ABB robot controllers).
· Integration of end-effectors, vision systems, and sensor arrays for precision pick-and-place and assembly operations.
· Development of safety interlock systems compliant with CSA C22.1 and ISO 10218 standards applicable in Canada Vancouver industrial zones.
· On-site commissioning, performance testing, and operator training at the client's facility in Canada Vancouver.
· Preparation of comprehensive technical documentation, including P&ID diagrams, wiring schematics, and maintenance manuals.
· Ongoing technical support and quarterly system health assessments for a period of twelve (12) months post-commissioning.
3. Rate Schedule and Cost Breakdown
	Service Item
	Duration / Quantity
	Unit Rate (CAD)
	Subtotal (CAD)

	Robotics Engineer – System Design & Architecture
	40 hours
	$145.00/hr
	$5,800.00

	Robotics Engineer – Programming & Configuration
	80 hours
	$145.00/hr
	$11,600.00

	Robotics Engineer – Integration & Sensor Calibration
	60 hours
	$155.00/hr
	$9,300.00

	On-Site Commissioning (Canada Vancouver facility)
	5 days
	$1,200.00/day
	$6,000.00

	Operator Training (up to 8 personnel)
	2 days
	$1,800.00/day
	$3,600.00

	Technical Documentation & Reporting
	Lump Sum
	—
	$2,500.00

	Annual Technical Support & Health Checks (12 months)
	4 visits
	$950.00/visit
	$3,800.00

	Travel & Accommodation (within Canada Vancouver metro)
	Estimated
	—
	$1,200.00

	TOTAL ESTIMATED COST (CAD, before applicable taxes)
	$43,800.00

	GST (5%)
	$2,190.00

	PST – British Columbia (7%)
	$3,066.00

	GRAND TOTAL (CAD)
	$49,056.00


4. Payment Terms
Payment for this Quotation Estimate shall be structured as follows: 30% deposit upon contract execution, 40% upon completion of programming and integration milestones, and 30% upon final commissioning sign-off at the Canada Vancouver site. All invoices are payable within thirty (30) calendar days of receipt. Late payments shall accrue interest at 1.5% per month as permitted under the British Columbia Interest Act.
5. Terms and Conditions
5.1 This Quotation Estimate is valid for thirty (30) days from the date of issue. Rates are subject to revision upon expiry.
5.2 The Robotics Engineer shall comply with all applicable federal and provincial regulations in Canada Vancouver, including the Canada Labour Code, BC Occupational Health and Safety Regulation, and relevant CSA standards.
5.3 All intellectual property developed specifically for the client under this engagement shall transfer to the client upon full payment. Pre-existing tools, libraries, and methodologies remain the property of the service provider.
5.4 The service provider shall maintain professional liability insurance with a minimum coverage of $5,000,000 CAD, valid throughout the project duration in Canada Vancouver.
5.5 Any changes to the scope of work must be documented in a written Change Order signed by both parties before additional work commences.
5.6 Disputes arising from this agreement shall be resolved through mediation in Canada Vancouver, and if unresolved, through the courts of British Columbia.
Note: This Quotation Estimate does not include the cost of physical robotic hardware, end-effectors, or third-party software licenses. Those items shall be procured separately by the client or quoted as a supplemental addendum. All rates are quoted in Canadian Dollars (CAD) and reflect the prevailing market rates for a senior Robotics Engineer operating in the Canada Vancouver technology and manufacturing sector as of June 2025.
6. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, rates, and scope of work outlined in this Quotation Estimate for the engagement of a Robotics Engineer in Canada Vancouver.
Service Provider
Name: ___________________________
Title: Lead Robotics Engineer
Company: Pacific Rim Robotics Consulting Ltd.
Date: ___________________________
Signature: ___________________________
Client Representative
Name: ___________________________
Title: ___________________________
Company: Northwest Automation Solutions Inc.
Date: ___________________________
Signature: ___________________________
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