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1. Executive Summary
This Quotation Estimate is formally issued to provide a comprehensive financial and operational breakdown for the engagement of a senior Robotics Engineer to be deployed and stationed in China Guangzhou. The purpose of this document is to outline the scope of services, associated costs, deliverables, and contractual terms governing the professional engagement. This Quotation Estimate has been prepared in accordance with the specific operational requirements of the client's manufacturing facility located in the Haizhu District of China Guangzhou, where advanced robotic automation systems are to be designed, integrated, and maintained.
2. Scope of Services
The Robotics Engineer engaged under this Quotation Estimate shall perform the following duties within the China Guangzhou operational site:
	Service Component
	Description
	Duration

	System Design & Architecture
	Design of multi-axis robotic arms and collaborative robot (cobot) systems tailored to the client's assembly line requirements in Guangzhou.
	Months 1–3

	Integration & Programming
	Programming of PLCs, ROS2 frameworks, and sensor fusion modules for the Robotics Engineer to deploy on-site in China Guangzhou.
	Months 3–6

	Testing & Commissioning
	Full-cycle testing, safety validation (ISO 10218 compliance), and commissioning of all robotic units at the Guangzhou facility.
	Months 6–8

	Ongoing Maintenance & Support
	Preventive maintenance, firmware updates, and technical troubleshooting for the Robotics Engineer during the 12-month support period.
	Months 9–20

	Training & Knowledge Transfer
	On-site training of the client's local engineering team in China Guangzhou to ensure operational independence post-engagement.
	Months 18–20


3. Financial Breakdown
The following Quotation Estimate details all costs associated with the Robotics Engineer engagement in China Guangzhou. All monetary values are expressed in Chinese Yuan (CNY) unless otherwise stated.
	Item No.
	Description
	Unit Cost (CNY)
	Quantity
	Total (CNY)

	01
	Senior Robotics Engineer professional fee (monthly retainer)
	85,000
	20 months
	1,700,000

	02
	Visa, work permit, and immigration processing for China Guangzhou
	12,000
	1
	12,000

	03
	Accommodation & local transportation allowance (Guangzhou)
	15,000
	20 months
	300,000

	04
	Specialized robotics hardware, sensors, and controllers
	450,000
	1
	450,000

	05
	Software licenses (ROS2, MATLAB, SolidWorks, PLC programming)
	68,000
	1
	68,000

	06
	On-site training program for client staff (Guangzhou)
	45,000
	1
	45,000

	07
	Travel, relocation, and contingency expenses
	35,000
	1
	35,000

	GRAND TOTAL (Quotation Estimate)
	2,610,000 CNY


4. Payment Terms
As stipulated in this Quotation Estimate, payment for the Robotics Engineer services in China Guangzhou shall be structured as follows:
· 30% advance payment (CNY 783,000) due upon signed acceptance of this Quotation Estimate.
· 40% milestone payment (CNY 1,044,000) due upon successful commissioning of all robotic systems (Month 8).
· 30% final payment (CNY 783,000) due upon completion of the training and knowledge transfer phase (Month 20).
All payments shall be made via bank transfer to the designated account of Apex Robotics Solutions International. Late payments shall incur a penalty of 1.5% per month as per standard commercial practice in China Guangzhou.
5. Terms and Conditions
This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. The Robotics Engineer shall comply with all applicable Chinese labor laws, safety regulations, and local ordinances governing the China Guangzhou municipality. Intellectual property developed during the engagement shall be jointly owned as specified in the master service agreement. The client agrees to provide a dedicated workspace, access to the production floor, and all necessary safety equipment at the China Guangzhou site.
Any modifications to the scope of work outlined in this Quotation Estimate must be submitted in writing and approved by both parties before implementation. The Robotics Engineer reserves the right to adjust timelines by up to ten (10) business days in the event of force majeure, supply chain disruptions, or regulatory changes affecting operations in China Guangzhou.
6. Acceptance and Authorization
By signing below, both parties acknowledge and accept the terms, conditions, and financial figures presented in this Quotation Estimate for the Robotics Engineer engagement in China Guangzhou.
Authorized Representative
Guangzhou Advanced Manufacturing Co., Ltd.
Authorized Representative
Apex Robotics Solutions International
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