Quotation Estimate - Robotics Engineer Services - France Paris
RoboTech Solutions SARL
128 Avenue des Champs-Élysées, 75008 Paris, France
Tel: +33 1 42 68 35 90 | Email: quotes@robotechsolutions.fr
SIRET: 847 293 615 00021 | TVA: FR 42 847293615
QUOTATION ESTIMATE
Reference: QTE-2025-0847
Date: 14 June 2025
Valid Until: 14 July 2025
Client Information
Company: Groupe Industrielle de l'Est S.A.
Address: 45 Rue de la République, 75011 Paris, France
Contact Person: M. Laurent Dubois, CTO
Email: l.dubois@groupeindustrielle.fr
Phone: +33 1 43 55 78 22
Project Reference: GI-ROBOT-2025-003
Scope of Work – Robotics Engineer Services in France Paris
This Quotation Estimate is issued by RoboTech Solutions SARL to provide comprehensive Robotics Engineer consulting and implementation services for Groupe Industrielle de l'Est S.A. The engagement will be carried out primarily at the client's facility located in France Paris, with supplementary remote support as required. The scope encompasses the design, integration, programming, and commissioning of an automated robotic assembly line for the client's automotive components division.
The Robotics Engineer team assigned to this project will operate in full compliance with French industrial safety regulations (Code du Travail, Articles R. 4323-54 et seq.) and European Machinery Directive 2006/42/EC. All deliverables will be documented in both French and English to facilitate internal review by the client's engineering staff based in France Paris.
Itemized Cost Breakdown
	Item No.
	Description of Services
	Duration
	Rate (EUR)
	Amount (EUR)

	01
	Initial site assessment and feasibility study at the client's France Paris manufacturing plant. Includes workflow analysis, spatial mapping, and preliminary Robotics Engineer recommendations for cell layout.
	5 days
	1,200 / day
	6,000.00

	02
	Detailed system architecture design and 3D simulation of the robotic assembly line. The Robotics Engineer will produce CAD models, kinematic analyses, and control logic schematics.
	15 days
	1,200 / day
	18,000.00

	03
	Procurement coordination and technical specification for robotic arms (KUKA / FANUC), end-effectors, safety scanners, and PLC controllers. The Robotics Engineer will liaise directly with OEM representatives in the France Paris region.
	10 days
	1,100 / day
	11,000.00

	04
	On-site installation, mechanical integration, and electrical wiring at the France Paris facility. Includes safety interlock installation and CE conformity verification.
	20 days
	1,300 / day
	26,000.00

	05
	Programming, commissioning, and performance tuning of the robotic cells. The Robotics Engineer will develop and validate all motion sequences, I/O logic, and HMI interfaces.
	25 days
	1,300 / day
	32,500.00

	06
	Operator training (up to 12 personnel) and maintenance documentation delivery. Training sessions conducted in French at the France Paris site.
	5 days
	1,000 / day
	5,000.00

	07
	Post-commissioning support and warranty period (3 months). Remote and on-call Robotics Engineer availability for troubleshooting and minor adjustments.
	3 months
	Flat fee
	8,500.00

	Subtotal (before VAT)
	107,000.00

	TVA 20% (French Value Added Tax)
	21,400.00

	TOTAL AMOUNT DUE (EUR)
	128,400.00


Payment Terms
· 30% advance payment upon acceptance of this Quotation Estimate (EUR 38,520.00 including VAT).
· 40% milestone payment upon completion of installation and commissioning (EUR 51,360.00 including VAT).
· 30% final payment upon successful handover and acceptance of all deliverables (EUR 38,520.00 including VAT).
· All payments to be made by bank transfer to RoboTech Solutions SARL, BNP Paribas, IBAN: FR76 3000 4000 0312 3456 7890 123, BIC: BNPAFRPPXXX.
· Invoices are payable within 30 days of issue date. Late payments will incur interest at the rate of 1.5% per month as per French commercial law (Article L. 441-10 du Code de commerce).
Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiry date, pricing may be revised to reflect changes in material costs, exchange rates, or resource availability in the France Paris market.
· The Robotics Engineer services described herein are subject to the client providing adequate workspace, power supply (3-phase 400V), compressed air, and network connectivity at the France Paris site prior to the commencement of on-site activities.
· Intellectual property developed specifically for the client under this contract shall be transferred to the client upon full payment. General methodologies, proprietary algorithms, and pre-existing tools of the Robotics Engineer team remain the property of RoboTech Solutions SARL.
· RoboTech Solutions SARL shall maintain professional liability insurance with a minimum coverage of EUR 5,000,000, as required for industrial engineering services in France.
· Any changes to the scope of work must be agreed upon in writing via a formal change order. The Quotation Estimate amounts shall be adjusted proportionally based on the revised scope.
· This contract is governed by the laws of the French Republic. Any disputes shall be submitted to the exclusive jurisdiction of the Tribunal de Commerce de Paris.
· Confidentiality: Both parties agree to maintain strict confidentiality regarding all technical data, business information, and proprietary processes exchanged during the course of this engagement in France Paris.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes RoboTech Solutions SARL to commence the Robotics Engineer services as described herein. The project will be executed at the client's premises in France Paris in accordance with the timeline and specifications outlined in this document.
For RoboTech Solutions SARL
Name: Dr. Sophie Marchand
Title: Managing Director
Date: _______________
For Groupe Industrielle de l'Est S.A.
Name: M. Laurent Dubois
Title: Chief Technology Officer
Date: _______________
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