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QUOTATION ESTIMATE
Professional Robotics Engineer Services
Location: Germany Munich — Bavaria, Federal Republic of Germany
Reference No: QTE-2025-MUC-RE-0047
	Date of Issue
	15 June 2025

	Valid Until
	15 September 2025 (90 calendar days)

	Prepared By
	Dr. Heinrich Vogel, Senior Project Director, Vogel & Partner Engineering GmbH, Munich

	Prepared For
	Client Name / Company (to be confirmed upon acceptance)

	Project Title
	Deployment and Integration of a Robotics Engineer for Industrial Automation Systems in Germany Munich

	Currency
	Euro (EUR) — All figures inclusive of 19% German VAT (Mehrwertsteuer)


1. Executive Summary
This Quotation Estimate is issued by Vogel & Partner Engineering GmbH, a registered engineering consultancy headquartered in Germany Munich, to provide a comprehensive financial and operational proposal for the engagement of a qualified Robotics Engineer. The scope of this Quotation Estimate covers the full lifecycle of the Robotics Engineer's assignment, including recruitment, onboarding, technical deployment, ongoing supervision, and final project handover. All services described herein are tailored specifically to the industrial and technological landscape of Germany Munich, where the Robotics Engineer will operate within the region's renowned manufacturing, automotive, and advanced automation sectors.
2. Scope of Work — Robotics Engineer Assignment
The Robotics Engineer engaged under this Quotation Estimate will be responsible for the following core activities within the Germany Munich operational area:
2.1 System Design and Architecture
The Robotics Engineer shall design, model, and validate robotic systems for industrial applications. This includes the development of kinematic models, control algorithms, and sensor integration frameworks. The Robotics Engineer will work in close coordination with the client's existing engineering teams located in the Munich metropolitan area, including facilities in the districts of Schwabing, Sendling, and the industrial zone of Frisching.
2.2 Prototyping and Testing
The Robotics Engineer will oversee the construction of functional prototypes, conduct rigorous stress testing, and ensure compliance with German and European safety standards (DIN EN ISO 10218, DIN EN ISO/TS 15066). All testing will be performed at the designated laboratory facility in Germany Munich, with the Robotics Engineer maintaining full documentation of test results and iterative improvements.
2.3 Integration and Commissioning
The Robotics Engineer will manage the integration of robotic subsystems into the client's production line or research environment. This phase includes PLC programming, HMI configuration, network communication setup (PROFINET, EtherCAT), and final commissioning. The Robotics Engineer will ensure seamless interoperability with existing equipment and software platforms.
2.4 Training and Knowledge Transfer
As part of this Quotation Estimate, the Robotics Engineer will deliver a minimum of 40 hours of structured training to the client's internal staff. Training modules will cover system operation, basic maintenance procedures, troubleshooting protocols, and safety compliance specific to the Germany Munich regulatory environment.
3. Cost Breakdown
	Item No.
	Description
	Duration / Quantity
	Unit Rate (EUR)
	Subtotal (EUR)

	01
	Robotics Engineer — Senior Level (15+ years experience), daily professional fee
	120 working days
	1,450.00
	174,000.00

	02
	Robotics Engineer — Junior Support Engineer, daily professional fee
	60 working days
	820.00
	49,200.00

	03
	Project Management & Supervision (Germany Munich office allocation)
	6 months
	4,500.00/month
	27,000.00

	04
	Travel, accommodation & local transport within Germany Munich region
	6 months
	1,200.00/month
	7,200.00

	05
	Software licenses (MATLAB/Simulink, ROS 2, SolidWorks, Siemens TIA Portal)
	6 months
	3,800.00/month
	22,800.00

	06
	Prototype materials, sensors, actuators & consumables
	Lump sum
	—
	38,500.00

	07
	Training & Knowledge Transfer sessions (40 hours)
	40 hours
	350.00/hour
	14,000.00

	08
	Documentation, reporting & final handover package
	Lump sum
	—
	6,500.00

	Subtotal (excl. VAT)
	339,200.00

	VAT 19% (German Mehrwertsteuer)
	64,448.00

	TOTAL AMOUNT DUE (incl. VAT)
	403,648.00


Note: This Quotation Estimate assumes a project duration of approximately six (6) months commencing from the date of contract signature. Any extension of the Robotics Engineer's assignment beyond the initial period will be subject to a revised Quotation Estimate issued no later than 14 days prior to the original end date. All rates are fixed for the duration specified in this Quotation Estimate and are not subject to mid-project adjustment.
4. Payment Terms
· 30% Advance Payment: Due upon signed acceptance of this Quotation Estimate. Amount: EUR 121,094.40 (incl. VAT).
· 40% Milestone Payment: Due upon completion of the prototyping and testing phase (approximately Month 3). Amount: EUR 161,459.20 (incl. VAT).
· 30% Final Payment: Due upon successful commissioning, training delivery, and acceptance of the final handover package. Amount: EUR 121,094.40 (incl. VAT).
· All payments shall be made via bank transfer to the account of Vogel & Partner Engineering GmbH, IBAN: DE89 3704 0044 0532 0130 00, BIC: COBADEFFXXX, located in Germany Munich.
· Invoices are payable within 14 calendar days of the invoice date. Late payments shall incur interest at the statutory rate under German commercial law (HGB §288).
5. Terms and Conditions
· This Quotation Estimate is valid for 90 calendar days from the date of issue. After expiry, all rates and availability of the Robotics Engineer must be reconfirmed in writing.
· The Robotics Engineer shall comply with all applicable German labor laws, data protection regulations (GDPR / DSGVO), and occupational safety requirements (Arbeitsschutzgesetz) while operating in Germany Munich.
· Intellectual property developed by the Robotics Engineer during the course of this engagement shall be owned by the client, as stipulated in the separate Master Services Agreement (MSA).
· Vogel & Partner Engineering GmbH shall maintain professional liability insurance (Berufshaftpflichtversicherung) with a minimum coverage of EUR 5,000,000 per claim throughout the duration of the Robotics Engineer's assignment.
· Either party may terminate the engagement with 30 days' written notice. In the event of early termination, the client shall pay for all services rendered up to the termination date, plus a cancellation fee of 10% of the remaining contract value.
· All disputes arising from this Quotation Estimate or the subsequent contract shall be governed by the laws of the Federal Republic of Germany. The exclusive jurisdiction shall be the courts of Germany Munich (Landgericht München I).
· This Quotation Estimate does not constitute a binding contract until both parties have executed the formal Service Agreement referencing this document.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for the Robotics Engineer services in Germany Munich and agrees to the terms, conditions, and financial figures outlined herein. This signature authorizes Vogel & Partner Engineering GmbH to proceed with the recruitment, scheduling, and deployment of the Robotics Engineer as described in Section 2.
For Vogel & Partner Engineering GmbH
Dr. Heinrich Vogel
Senior Project Director
Germany Munich
Signature & Date
For the Client
Name: _______________________
Title: _______________________
Company: _______________________
Germany Munich / Other: __________
Signature & Date
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