# Quotation Estimate - Robotics Engineer Services - Japan Kyoto

# QUOTATION ESTIMATE

Professional Robotics Engineer Services — Japan Kyoto

Document Reference: QE-RB-2025-KYO-0047

Prepared By:
Kiyoshi Tanaka, Senior Robotics Engineer
Tanaka Robotics Solutions Co., Ltd.
12-4 Higashiyama-ku, Kyoto 605-0001, Japan

Date of Issue:
June 15, 2025
Valid Until:
July 15, 2025

## 1. Client Information

This Quotation Estimate is prepared for:

Client: Nishiki Precision Manufacturing K.K.
Address: 8-22 Nakagyo-ku, Kyoto 604-8001, Japan
Attn: Mr. Hiroshi Yamamoto, Director of Operations
Project Location: Japan Kyoto — Nishiki Plant, Building C

## 2. Scope of Work — Robotics Engineer Engagement

Tanaka Robotics Solutions Co., Ltd. is pleased to present this formal Quotation Estimate for the deployment of a dedicated Robotics Engineer to support Nishiki Precision Manufacturing K.K. at its facility in Japan Kyoto. The scope of work encompasses the following deliverables and responsibilities:

- Design, programming, and commissioning of six-axis industrial robotic arms for automated assembly lines at the Japan Kyoto plant.

- Integration of vision-based quality inspection systems with existing robotic workstations.

- Development of custom end-effectors and gripper mechanisms tailored to precision component handling.

- Preparation of comprehensive technical documentation, including FMEA reports, safety assessments, and operator training manuals compliant with Japanese Industrial Standards (JIS).

- Ongoing maintenance planning and predictive diagnostics for all robotic systems installed in Japan Kyoto.

- Collaboration with the client's in-house engineering team to ensure seamless knowledge transfer and long-term operational autonomy.

The assigned Robotics Engineer will be a senior-level professional with a minimum of fifteen years of experience in industrial automation, mechatronics, and collaborative robotics. The engineer will be based on-site in Japan Kyoto for the duration of the project, ensuring immediate availability and direct communication with plant personnel.

## 3. Project Timeline

| Phase | Description | Duration | Location |
| --- | --- | --- | --- |
| Phase 1 | Site survey, requirements gathering, and system architecture design | Weeks 1–3 | Japan Kyoto |
| Phase 2 | Robotics Engineer programming, simulation, and offline validation | Weeks 4–8 | Japan Kyoto |
| Phase 3 | On-site installation, integration, and commissioning | Weeks 9–12 | Japan Kyoto |
| Phase 4 | Performance testing, safety certification, and client acceptance | Weeks 13–14 | Japan Kyoto |
| Phase 5 | Operator training, documentation handover, and warranty period | Weeks 15–16 | Japan Kyoto |

## 4. Financial Breakdown — Quotation Estimate

The following Quotation Estimate outlines all costs associated with the Robotics Engineer engagement and related services in Japan Kyoto. All amounts are quoted in Japanese Yen (JPY) and are inclusive of applicable consumption tax (10%).

| Item No. | Description | Unit | Qty | Unit Price (JPY) | Amount (JPY) |
| --- | --- | --- | --- | --- | --- |
| 01 | Senior Robotics Engineer professional services (on-site, Japan Kyoto) | Hour | 1,200 | 18,500 | 22,200,000 |
| 02 | Robotics Engineer travel and accommodation (Kyoto metropolitan area) | Month | 4 | 450,000 | 1,800,000 |
| 03 | Custom end-effector design and fabrication (3 units) | Unit | 3 | 1,250,000 | 3,750,000 |
| 04 | Vision inspection system integration and calibration | Lot | 1 | 2,800,000 | 2,800,000 |
| 05 | Technical documentation, FMEA, and safety certification (JIS compliant) | Lot | 1 | 950,000 | 950,000 |
| 06 | Operator training program (12 sessions, Japan Kyoto facility) | Session | 12 | 85,000 | 1,020,000 |
| 07 | Post-commissioning support and warranty (6 months) | Lot | 1 | 1,500,000 | 1,500,000 |
| Subtotal |  |  |  |  | 34,020,000 |
| Consumption Tax (10%) |  |  |  |  | 3,402,000 |
| TOTAL QUOTATION ESTIMATE |  |  |  |  | 37,422,000 JPY |

## 5. Payment Terms

Payment for this Quotation Estimate shall be structured as follows: 30% upon contract execution, 40% upon completion of Phase 3 (commissioning), and 30% upon final client acceptance and documentation handover. All payments are to be made via bank transfer to the account designated by Tanaka Robotics Solutions Co., Ltd. Late payments shall incur a monthly interest charge of 1.5%.

## 6. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision due to market fluctuations in component costs and labor rates in Japan Kyoto.

- The Robotics Engineer assigned to this project shall adhere to all safety protocols, workplace regulations, and confidentiality agreements in effect at the client's Japan Kyoto facility.

- Intellectual property developed specifically for the client under this engagement shall be transferred to the client upon full payment. General methodologies, proprietary algorithms, and pre-existing tools remain the property of Tanaka Robotics Solutions Co., Ltd.

- Force majeure events, including but not limited to natural disasters common to the Japan Kyoto region (earthquakes, typhoons, flooding), shall extend project timelines proportionally without penalty to either party.

- Any changes to the scope of work must be documented in a formal change order signed by both parties before implementation. Adjustments to this Quotation Estimate will be issued as a supplementary document.

- Disputes arising from this agreement shall be resolved through mediation in Kyoto, Japan, in accordance with the laws of the State of Japan.

## 7. Acceptance and Authorization

By signing below, the client acknowledges and accepts this Quotation Estimate for Robotics Engineer services to be performed in Japan Kyoto. This signature constitutes a binding agreement to the terms, conditions, and financial obligations outlined herein.

For Tanaka Robotics Solutions Co., Ltd.

Signature: ___________________________
Name: Kiyoshi Tanaka
Title: Senior Robotics Engineer / Principal
Date: ___________________________

For Nishiki Precision Manufacturing K.K.

Signature: ___________________________
Name: Hiroshi Yamamoto
Title: Director of Operations
Date: ___________________________

Tanaka Robotics Solutions Co., Ltd. | 12-4 Higashiyama-ku, Kyoto 605-0001, Japan | Tel: +81-75-555-0142 | Email: quotes@tanaka-robotics.jp

This Quotation Estimate document is confidential and intended solely for the named client. Unauthorized reproduction or distribution is prohibited.

Document QE-RB-2025-KYO-0047 | Page 1 of 1