Quotation Estimate - Robotics Engineer Services - Kenya Nairobi
QUOTATION ESTIMATE
Professional Robotics Engineering Services
Kenya Nairobi | East Africa
Quotation No.: QTE-KEN-2025-0472
Date Issued: 14 June 2025
Valid Until: 14 July 2025
Prepared By: Dr. Amara Wanjiku, Lead Robotics Engineer
Company: Nairobi Advanced Robotics Solutions Ltd.
Location: Kilimani Business Park, Kenya Nairobi
1. Client Information
	Client Name:
	East African Industrial Automation Group (EAIAG)

	Address:
	Ngong Road, Westlands, Kenya Nairobi

	Contact Person:
	Mr. David Mwangi, Chief Operations Officer

	Email:
	operations@eaiag.co.ke

	Phone:
	+254 712 345 678


2. Scope of Work – Robotics Engineer Services
This Quotation Estimate is issued by Nairobi Advanced Robotics Solutions Ltd. to provide comprehensive Robotics Engineer consulting, design, implementation, and maintenance services for the client's manufacturing and logistics facilities located in Kenya Nairobi. The scope encompasses the full lifecycle of robotic system deployment, from initial feasibility assessment through to post-installation support and ongoing technical advisory.
Our team of certified Robotics Engineer professionals will conduct a thorough site assessment at the client's premises in Kenya Nairobi, develop custom robotic automation solutions tailored to the client's production requirements, oversee the installation and calibration of all robotic hardware and software systems, and deliver a structured training programme for the client's in-house technical staff.
3. Detailed Cost Breakdown
	Item No.
	Description of Service
	Duration
	Rate (KES)
	Amount (KES)

	01
	Initial site survey and feasibility study by a senior Robotics Engineer at the client's facility in Kenya Nairobi
	5 days
	45,000 / day
	225,000

	02
	System architecture design and robotic workflow modelling (CAD/PLC programming)
	15 days
	60,000 / day
	900,000

	03
	Procurement coordination and quality assurance of robotic arms, sensors, and actuators
	10 days
	35,000 / day
	350,000

	04
	On-site installation, integration, and calibration of robotic systems in Kenya Nairobi
	20 days
	55,000 / day
	1,100,000

	05
	Software development: custom control algorithms, HMI dashboards, and IoT connectivity modules
	25 days
	50,000 / day
	1,250,000

	06
	Testing, commissioning, and performance validation of the complete robotic system
	10 days
	55,000 / day
	550,000

	07
	Training programme for 12 client staff members (robotic operation, basic maintenance, safety protocols)
	5 days
	80,000 / day
	400,000

	08
	Post-installation support and technical advisory (12-month retainer, Robotics Engineer on-call)
	12 months
	120,000 / month
	1,440,000

	09
	Travel, accommodation, and logistics within Kenya Nairobi and surrounding industrial zones
	As required
	Flat rate
	180,000

	TOTAL ESTIMATED COST (KES)
	6,395,000

	TOTAL ESTIMATED COST (USD, approx. at 1 USD = 129 KES)
	49,573.64


4. Payment Terms
Payment for this Quotation Estimate shall be structured as follows: 30% advance payment upon contract signing, 40% upon successful completion of installation and commissioning, and 30% upon final acceptance and handover of all documentation. The 12-month retainer for the Robotics Engineer on-call support shall be billed monthly in arrears. All payments are to be made in Kenyan Shillings (KES) via bank transfer to the account of Nairobi Advanced Robotics Solutions Ltd., Equity Bank, Kenya Nairobi branch.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any changes in scope, site conditions, or regulatory requirements in Kenya Nairobi after this period may necessitate a revised estimate.
1. All Robotics Engineer services shall be performed in compliance with the Kenya National Standards Bureau (KEBS) regulations, the Occupational Safety and Health Act (OSHA) of Kenya, and applicable international robotic safety standards (ISO 10218, ISO 13482).
1. The client agrees to provide safe access to all relevant facilities, existing technical documentation, and necessary utilities (power, compressed air, network connectivity) at the Kenya Nairobi site throughout the project duration.
1. Intellectual property developed specifically for the client under this engagement shall be transferred to the client upon full payment. General methodologies, proprietary code libraries, and the Robotics Engineer's pre-existing knowledge remain the property of Nairobi Advanced Robotics Solutions Ltd.
1. Warranty on installed robotic hardware is provided by the respective manufacturers. Our Robotics Engineer team provides a 90-day workmanship warranty on all installation, integration, and programming services.
1. Force majeure events, including but not limited to natural disasters, government-imposed restrictions, or supply chain disruptions affecting the Kenya Nairobi region, shall extend project timelines proportionally without penalty to either party.
1. Any disputes arising from this Quotation Estimate and the resulting contract shall be resolved through mediation in Kenya Nairobi in accordance with the laws of the Republic of Kenya.
1. This document constitutes a Quotation Estimate only and does not form a binding contract until a formal service agreement is executed by both parties.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Robotics Engineer services in Kenya Nairobi and agrees to the terms, conditions, and cost structure outlined herein. This signature authorizes Nairobi Advanced Robotics Solutions Ltd. to proceed with mobilization of the Robotics Engineer team and procurement of materials upon receipt of the advance payment.
For: Nairobi Advanced Robotics Solutions Ltd.
Dr. Amara Wanjiku, Lead Robotics Engineer
Date: _______________
For: East African Industrial Automation Group
Mr. David Mwangi, COO
Date: _______________
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