Quotation Estimate - Robotics Engineer Services - Mexico Mexico City
QUOTATION ESTIMATE
Professional Robotics Engineering Services
Robotics Engineer Consultancy & Implementation
Mexico, Mexico City
Quotation No.: QTE-2025-MX-0472
Date Issued: June 15, 2025
Valid Until: July 15, 2025
Prepared By: Ing. Alejandro Ramírez Torres
Role: Senior Robotics Engineer
License No.: RME-2019-0847
Client: [Client Company Name]
Location: Mexico, Mexico City
Project Site: Industrial Zone, CDMX
1. Purpose of This Quotation Estimate
This Quotation Estimate is formally issued to provide a comprehensive financial and technical breakdown for the engagement of a qualified Robotics Engineer to deliver specialized automation, design, and implementation services within the metropolitan area of Mexico, Mexico City. This document serves as a binding proposal for the scope of work, deliverables, timelines, and associated costs. All pricing is presented in Mexican Pesos (MXN) and reflects current market rates for Robotics Engineer services in the Mexico Mexico City industrial corridor.
2. Scope of Work
The Robotics Engineer engaged under this Quotation Estimate will perform the following activities at the client's facility located in Mexico, Mexico City:
· Site Assessment & Feasibility Study: Comprehensive evaluation of the existing production line infrastructure in Mexico Mexico City to identify optimal integration points for robotic automation systems.
· System Design & Engineering: Full mechanical, electrical, and software design of the robotic cell, including kinematic analysis, control architecture, and safety compliance per NOM-004-STPS standards applicable in Mexico.
· Procurement Coordination: Sourcing and specification of robotic arms, end-effectors, sensors, PLCs, and peripheral equipment suitable for the Mexico Mexico City industrial environment.
· Installation & Commissioning: Physical installation, wiring, programming, and calibration of the Robotics Engineer-designed system at the client's Mexico City premises.
· Testing & Validation: Performance testing, cycle-time optimization, and acceptance testing in coordination with the client's operations team in Mexico, Mexico City.
· Training & Documentation: Operator training sessions (minimum 40 hours) and delivery of complete technical documentation, maintenance manuals, and as-built drawings.
· Post-Implementation Support: 90-day warranty period with on-site support in Mexico Mexico City for any defects or performance deviations.
3. Cost Breakdown
	Item No.
	Description
	Unit
	Qty
	Unit Price (MXN)
	Subtotal (MXN)

	01
	Robotics Engineer – Site Assessment & Feasibility Report (Mexico Mexico City)
	Lot
	1
	48,500.00
	48,500.00

	02
	Robotics Engineer – System Design, CAD Modeling & Control Programming
	Lot
	1
	185,000.00
	185,000.00

	03
	Robotics Engineer – Procurement Management & Vendor Coordination
	Lot
	1
	32,000.00
	32,000.00

	04
	Robotics Engineer – On-Site Installation & Commissioning (Mexico City)
	Day
	18
	6,800.00
	122,400.00

	05
	Robotics Engineer – Testing, Validation & Performance Optimization
	Lot
	1
	54,000.00
	54,000.00

	06
	Robotics Engineer – Operator Training Program (40 hrs, Mexico Mexico City)
	Lot
	1
	42,000.00
	42,000.00

	07
	Robotics Engineer – Technical Documentation & As-Built Deliverables
	Lot
	1
	28,500.00
	28,500.00

	08
	Robotics Engineer – 90-Day Post-Implementation Support (Mexico City)
	Lot
	1
	36,000.00
	36,000.00

	09
	Travel, Accommodation & Local Transport within Mexico, Mexico City
	Lot
	1
	18,500.00
	18,500.00

	Subtotal (MXN)
	566,900.00

	IVA 16% (Mexico Tax)
	90,704.00

	TOTAL ESTIMATED COST (MXN)
	657,604.00


Note: This Quotation Estimate is valid for 30 calendar days from the date of issue. Prices are subject to revision if the project scope is modified by more than 10%. All Robotics Engineer labor rates reflect the prevailing professional standards in Mexico, Mexico City as of June 2025.
4. Payment Schedule
	Milestone
	Percentage
	Amount (MXN)
	Due Date

	Contract Signing & Mobilization
	25%
	164,401.00
	Upon execution

	Design & Procurement Completion
	30%
	197,281.20
	Week 6

	Installation & Commissioning Complete
	30%
	197,281.20
	Week 12

	Final Acceptance & Handover
	15%
	98,640.60
	Week 14


5. Terms and Conditions
· This Quotation Estimate is non-binding until formally accepted in writing by the client and countersigned by the Robotics Engineer.
· All work will be performed in compliance with Mexican federal and state regulations, including STPS safety standards and local Mexico City municipal permits.
· The Robotics Engineer reserves the right to adjust timelines by up to 5 business days due to force majeure events, supply chain delays, or client-requested changes.
· Intellectual property generated during the engagement (designs, code, documentation) shall be jointly owned unless otherwise specified in a separate IP agreement.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in Mexico, Mexico City, in accordance with the Mexican Commercial Arbitration Law.
· The client is responsible for providing safe access to the work site, necessary utilities, and any permits required for the Robotics Engineer to perform on-site activities in Mexico City.
· Payment terms are net 15 days from invoice date. Late payments shall accrue interest at the rate established by the Banco de México.
6. Acceptance
By signing below, both parties acknowledge that this Quotation Estimate accurately represents the agreed-upon scope, cost, and timeline for the Robotics Engineer services to be delivered in Mexico, Mexico City.
For the Robotics Engineer
Ing. Alejandro Ramírez Torres
Senior Robotics Engineer
Date: _______________
For the Client
[Authorized Representative Name]
[Title / Position]
Date: _______________
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