# Quotation Estimate - Robotics Engineer Services - Morocco Casablanca

# QUOTATION ESTIMATE

Atlas Robotics & Automation Solutions SARL

12, Boulevard Mohammed V, Quartier Gauthier, 20000 Casablanca, Morocco

Tel: +212 522-345-678 | Email: estimates@atlasrobotics.ma | RC: 456789 Casablanca

Quotation Estimate No.: QTE-2025-CAS-0047

Date of Issue: 15 June 2025

Valid Until: 15 July 2025

Prepared For:

Client Name: ______________________

Company: ______________________

Address: Casablanca, Morocco

## 1. Purpose of This Quotation Estimate

This Quotation Estimate is issued by Atlas Robotics & Automation Solutions SARL to provide a comprehensive and transparent financial breakdown for the engagement of a senior Robotics Engineer to deliver specialized automation, design, and deployment services within the industrial and commercial zones of Morocco Casablanca. This document serves as a formal proposal outlining the scope of work, deliverables, timeline, and associated costs for the requested Robotics Engineer consultancy and project execution. All pricing in this Quotation Estimate is quoted in Moroccan Dirhams (MAD) and is subject to the terms and conditions stated herein.

## 2. Scope of Services – Robotics Engineer Engagement

The Robotics Engineer assigned to this project will operate primarily from our technical facility in Morocco Casablanca and will be available for on-site visits to client premises across the Casablanca-Settat region. The scope of services includes, but is not limited to:

- Needs Assessment & Feasibility Study: The Robotics Engineer will conduct a thorough on-site evaluation of the client's production lines, warehouse operations, or R&D laboratory in Morocco Casablanca to identify automation opportunities, bottlenecks, and integration requirements.

- System Design & Architecture: Development of detailed mechanical, electrical, and software architecture for robotic systems, including CAD modeling, control system design, and sensor integration specifications.

- Prototyping & Development: Construction and programming of robotic prototypes, including PLC programming, ROS (Robot Operating System) development, and custom firmware for actuators and end-effectors.

- Installation & Commissioning: Physical installation of robotic arms, AGVs (Automated Guided Vehicles), or collaborative robots (cobots) at the client's facility in Morocco Casablanca, followed by full commissioning and safety validation.

- Training & Knowledge Transfer: A minimum of five (5) days of hands-on training for the client's technical staff, covering operation, basic maintenance, and troubleshooting of the deployed Robotics Engineer-designed systems.

- Post-Deployment Support: Three (3) months of remote and on-site technical support following the successful handover of the project.

## 3. Itemized Cost Breakdown

| Ref. | Description of Service / Item | Quantity | Unit Rate (MAD) | Total (MAD) |
| --- | --- | --- | --- | --- |
| 01 | Robotics Engineer – Feasibility Study & Site Assessment (Casablanca, Morocco) | 1 | 28,000 | 28,000 |
| 02 | Robotics Engineer – System Design, CAD & Control Architecture | 1 | 85,000 | 85,000 |
| 03 | Robotics Engineer – Prototyping, Programming & Software Development | 1 | 120,000 | 120,000 |
| 04 | Installation, Commissioning & Safety Validation (On-site, Morocco Casablanca) | 1 | 45,000 | 45,000 |
| 05 | Training & Knowledge Transfer (5 days, Robotics Engineer-led) | 5 | 6,500 | 32,500 |
| 06 | Post-Deployment Technical Support (3 months, Robotics Engineer) | 3 | 12,000 | 36,000 |
| 07 | Travel & Accommodation within Morocco Casablanca region | 1 | 15,000 | 15,000 |
| 08 | Project Documentation, Technical Manuals & As-Built Drawings | 1 | 18,000 | 18,000 |
| Subtotal (Before VAT) |  |  |  | 379,500 |
| VAT (20% – Morocco) |  |  |  | 75,900 |
| GRAND TOTAL (MAD) |  |  |  | 455,400 |

## 4. Payment Schedule

As outlined in this Quotation Estimate, payment shall be structured as follows:

- 30% Advance Payment (MAD 136,620) – Due upon acceptance of this Quotation Estimate and signing of the service contract.

- 40% Milestone Payment (MAD 182,160) – Due upon completion of the design and prototyping phase, subject to client sign-off.

- 30% Final Payment (MAD 136,620) – Due upon successful commissioning, training completion, and formal handover in Morocco Casablanca.

## 5. Project Timeline

The Robotics Engineer engagement is estimated to span a total of 14 to 18 weeks from the date of contract execution. The feasibility study will be completed within the first two weeks, design and prototyping within weeks three through ten, installation and commissioning within weeks eleven through fourteen, and training and support within the final four weeks. All milestones are contingent upon timely access to the client's facility in Morocco Casablanca and prompt approval of deliverables.

## 6. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, prices may be revised to reflect changes in material costs, exchange rates, or labor availability in Morocco Casablanca.

- All services rendered by the Robotics Engineer are governed by the laws of the Kingdom of Morocco. Any disputes arising from this engagement shall be resolved through the competent courts of Casablanca.

- The Robotics Engineer shall comply with all applicable Moroccan industrial safety regulations, including those issued by the Ministry of Industry and Trade, and the specific standards of the client's sector.

- Intellectual property developed specifically for the client under this Quotation Estimate shall transfer to the client upon full payment. Pre-existing IP of Atlas Robotics & Automation Solutions SARL remains the property of the firm.

- Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or supply chain disruptions affecting the Morocco Casablanca region, shall extend the project timeline proportionally without penalty to either party.

- Any changes to the scope of work beyond what is described in this Quotation Estimate will require a written change order signed by both parties, with an updated cost assessment from the Robotics Engineer.

## 7. Acceptance

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Robotics Engineer in Morocco Casablanca.

For Atlas Robotics & Automation Solutions SARL

Name: Youssef El Amrani

Title: Chief Robotics Engineer / Director

Date: _______________

For the Client

Name: ______________________

Title: ______________________

Date: _______________

Quotation Estimate No. QTE-2025-CAS-0047 | Atlas Robotics & Automation Solutions SARL | Casablanca, Morocco

This document is confidential and intended solely for the named recipient. Unauthorized reproduction or distribution is prohibited.