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1. Client Information
	Client Name: Federal Ministry of Industry, Trade and Investment
	Attention: Dr. Amina Yusuf, Director of Automation Policy

	Address: Bode Thomas Way, Nigeria Abuja, FCT
	Contact: +234 (0) 909 123 4567

	Email: a.yusuf@miti.gov.ng
	Budget Reference: FMITI/2025/ROB/0112


2. Scope of Work – Robotics Engineer Services in Nigeria Abuja
This Quotation Estimate is prepared in response to the formal request for a qualified Robotics Engineer to deliver comprehensive automation and robotic systems design, deployment, and maintenance services within the Nigeria Abuja metropolitan area and its surrounding industrial zones. The scope encompasses the full lifecycle of robotic solutions, from initial feasibility assessment through to post-deployment support, all executed in strict compliance with Nigerian engineering standards and the regulatory framework governing automated systems in Nigeria Abuja.
The appointed Robotics Engineer shall possess a minimum of eight (8) years of professional experience in industrial robotics, mechatronics, and control systems engineering. The candidate must hold a B.Sc. or M.Sc. in Mechanical Engineering, Electrical Engineering, or a related discipline, and must be a registered member of the Council for the Regulation of Engineering in Nigeria (COREN) with a valid practicing certificate for the Nigeria Abuja jurisdiction.
3. Itemized Cost Breakdown
	S/N
	Description of Service
	Duration
	Unit Cost (NGN)
	Amount (NGN)

	1
	Initial site survey and feasibility study for robotic automation at the Nigeria Abuja industrial facility
	2 weeks
	450,000
	900,000

	2
	System architecture design and engineering specification by the Robotics Engineer
	4 weeks
	650,000
	2,600,000

	3
	Procurement coordination and vendor management for robotic hardware (arms, sensors, PLCs) sourced for Nigeria Abuja delivery
	6 weeks
	380,000
	2,280,000

	4
	On-site installation, programming, and commissioning of robotic systems in Nigeria Abuja
	8 weeks
	720,000
	5,760,000

	5
	Integration with existing SCADA and ERP infrastructure at the client's Nigeria Abuja premises
	4 weeks
	550,000
	2,200,000

	6
	Operator training and technical documentation handover (minimum 12 staff members)
	2 weeks
	300,000
	600,000

	7
	Post-deployment maintenance and technical support (12-month warranty period, Nigeria Abuja on-call)
	12 months
	250,000/month
	3,000,000

	8
	Travel, accommodation, and logistics within Nigeria Abuja and surrounding FCT zones
	Entire project
	—
	850,000

	9
	Regulatory compliance filing with NIMASA, SON, and COREN for robotic systems in Nigeria Abuja
	3 weeks
	—
	450,000

	SUBTOTAL
	18,640,000

	VAT (7.5%)
	1,398,000

	TOTAL ESTIMATED COST (NGN)
	20,038,000


Note: All monetary values in this Quotation Estimate are denominated in Nigerian Naira (NGN) and are subject to adjustment should the prevailing exchange rate fluctuate by more than 10% during the procurement phase, as certain robotic components for the Nigeria Abuja deployment are sourced internationally.
4. Payment Schedule
	Milestone
	Percentage
	Amount (NGN)
	Trigger

	Advance Payment
	25%
	5,009,500
	Upon acceptance of this Quotation Estimate

	Design Completion
	20%
	4,007,600
	Approval of engineering specifications

	Installation & Commissioning
	35%
	7,013,300
	Successful system commissioning in Nigeria Abuja

	Final Handover
	20%
	4,007,600
	Completion of training and documentation


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing for the Robotics Engineer engagement in Nigeria Abuja may be revised to reflect market conditions.
· The Robotics Engineer shall maintain full professional indemnity insurance with a minimum cover of NGN 50,000,000 throughout the duration of the project in Nigeria Abuja.
· All intellectual property generated during the course of this engagement, including proprietary control algorithms and system designs, shall vest in the client upon full payment.
· Apex Robotics & Automation Solutions Ltd. reserves the right to substitute the assigned Robotics Engineer with a qualified equivalent of equal or higher seniority, subject to prior written approval by the client.
· Any variation in scope exceeding 10% of the original Quotation Estimate value shall require a formal amendment signed by both parties before additional work commences in Nigeria Abuja.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in accordance with the Arbitration and Conciliation Act (Cap A18, LFN 2004), with the seat of arbitration in Nigeria Abuja, FCT.
· The Robotics Engineer shall comply with all applicable Nigerian data protection laws, including the Nigeria Data Protection Regulation (NDPR) 2019, when handling any operational data from the client's systems.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Robotics Engineer services in Nigeria Abuja and agrees to the terms, conditions, and cost structure outlined herein. This document constitutes a binding estimate upon countersignature by both parties.
For: Apex Robotics & Automation Solutions Ltd.
Name: Engr. Chukwuma Okafor
Title: Lead Robotics Engineer / Managing Director
Date: _______________
For: Federal Ministry of Industry, Trade and Investment
Name: Dr. Amina Yusuf
Title: Director, Automation Policy
Date: _______________
This Quotation Estimate (Ref: ARA/QE/2025/0047) was prepared exclusively for the client named above for the Robotics Engineer engagement in Nigeria Abuja. Unauthorized reproduction or distribution is prohibited. © 2025 Apex Robotics & Automation Solutions Ltd., Nigeria Abuja, FCT.
