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Quotation Details
Quotation No.: QTE-2025-RSE-0847
Date Issued: 14 June 2025
Valid Until: 14 July 2025
Project Location: Russia Saint Petersburg
Prepared By: A. Volkov, Senior Estimator
Client Information
Company: Polaris Industrial Manufacturing JSC
Address: 45 Moskovskoye Shosse, Saint Petersburg, 197227, Russia
Contact Person: Dr. Elena Sokolova, CTO
Email: e.sokolova@polaris-ind.ru
Phone: +7 (812) 334-7789
1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is formally issued by NorthStar Automation & Robotics Solutions LLC in response to the written request from Polaris Industrial Manufacturing JSC for the recruitment, deployment, and ongoing technical support of a senior Robotics Engineer to be stationed at the client's production facility in Russia Saint Petersburg. The scope of this estimate encompasses the full lifecycle of the Robotics Engineer engagement, including initial onboarding, system design and integration, commissioning of automated production lines, and a twelve-month period of dedicated on-site technical support within the Russia Saint Petersburg metropolitan area.
The Robotics Engineer will be responsible for the design, programming, and maintenance of industrial robotic systems, including six-axis articulated robots, collaborative robots (cobots), and automated guided vehicles (AGVs) currently operating across the client's three production halls in Russia Saint Petersburg. All work will be conducted in compliance with Russian Federal Technical Regulations, GOST standards, and applicable occupational safety legislation of the Russian Federation.
2. Detailed Cost Breakdown
	#
	Description of Service
	Duration
	Unit
	Unit Price (RUB)
	Total (RUB)

	1
	Recruitment, vetting, and onboarding of a senior Robotics Engineer with minimum 8 years of experience in industrial automation
	4 weeks
	Lump sum
	480,000
	480,000

	2
	Monthly salary, statutory social contributions, and professional insurance for the Robotics Engineer (Russia Saint Petersburg labor market rate)
	12 months
	Month
	320,000
	3,840,000

	3
	Design and integration of 4 new six-axis robotic welding cells for the automotive sub-assembly line
	10 weeks
	Cell
	1,250,000
	5,000,000

	4
	Programming, calibration, and commissioning of 6 collaborative robot workstations for precision electronics assembly
	8 weeks
	Workstation
	680,000
	4,080,000

	5
	Deployment and network integration of 12 AGVs for intra-facility material transport across the Russia Saint Petersburg site
	6 weeks
	Unit
	420,000
	5,040,000

	6
	Development of a centralized SCADA/HMI monitoring dashboard for all robotic systems
	5 weeks
	Lump sum
	950,000
	950,000

	7
	Preventive maintenance program and quarterly system health audits (on-site, Russia Saint Petersburg)
	12 months
	Quarter
	185,000
	740,000

	8
	Training of 15 client personnel on Robotics Engineer workflows, safety protocols, and basic troubleshooting
	3 weeks
	Session
	95,000
	285,000

	9
	Travel, accommodation, and per diem for the Robotics Engineer during initial deployment phase in Russia Saint Petersburg
	4 weeks
	Week
	72,000
	288,000

	10
	Project management, documentation, regulatory compliance reporting, and final acceptance testing
	12 months
	Lump sum
	1,100,000
	1,100,000

	TOTAL ESTIMATED COST (VAT 20% included)
	21,803,000


3. Payment Schedule
This Quotation Estimate proposes the following milestone-based payment structure to be settled in Russian Rubles (RUB) via bank transfer to the account of NorthStar Automation & Robotics Solutions LLC:
	Milestone
	Percentage
	Amount (RUB)
	Trigger

	Advance payment upon contract signing
	20%
	4,360,600
	Execution of master services agreement

	Robotics Engineer onboarding complete
	10%
	2,180,300
	First day of active deployment in Russia Saint Petersburg

	Welding cells and cobot stations commissioned
	30%
	6,540,900
	Sign-off on commissioning reports

	AGV fleet and SCADA system operational
	25%
	5,450,750
	Successful 72-hour continuous operation test

	Final acceptance and handover
	15%
	3,270,450
	Client acceptance certificate issued


4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After 14 July 2025, all pricing is subject to revision based on current market conditions in Russia Saint Petersburg.
1. The Robotics Engineer assigned to this project shall be a full-time employee of NorthStar Automation & Robotics Solutions LLC and shall not be simultaneously engaged in any other client project without prior written consent from Polaris Industrial Manufacturing JSC.
1. All intellectual property, including but not limited to robot programs, PLC logic, SCADA configurations, and process documentation developed under this engagement, shall become the exclusive property of the client upon full payment.
1. NorthStar Automation & Robotics Solutions LLC shall maintain comprehensive professional liability insurance with a minimum coverage of 10,000,000 RUB for the duration of the project in Russia Saint Petersburg.
1. Any change in scope exceeding 10% of the total estimated value shall require a formal change order and a revised Quotation Estimate signed by both parties before additional work commences.
1. The Robotics Engineer shall comply with all applicable Russian labor laws, including but not limited to the Labor Code of the Russian Federation, and shall be subject to the client's on-site safety regulations at the Russia Saint Petersburg facility.
1. Warranty period for all installed robotic systems and integrated software is twelve (12) months from the date of final acceptance, covering defects in design, programming, and workmanship.
1. Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration at the Arbitration Court of Saint Petersburg and Leningrad Oblast, Russian Federation.
1. All communications, technical documentation, and reports shall be prepared in Russian, with English translations provided for reference where requested by the client.
5. Acceptance and Authorization
By signing below, both parties acknowledge that this Quotation Estimate accurately reflects the agreed-upon scope, pricing, and terms for the engagement of a Robotics Engineer and associated automation services at the client's facility in Russia Saint Petersburg. This document, once countersigned, shall serve as the basis for the execution of a formal Master Services Agreement.
For NorthStar Automation & Robotics Solutions LLC
Name: ___________________________
Title: ___________________________
Signature: ___________________________
Date: ___________________________
For Polaris Industrial Manufacturing JSC
Name: ___________________________
Title: ___________________________
Signature: ___________________________
Date: ___________________________
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