# Quotation Estimate - Robotics Engineer Services - Sudan Khartoum

# QUOTATION ESTIMATE

Nile Robotics & Automation Solutions Ltd.

P.O. Box 4521, El-Khadra Street, Khartoum, Sudan

Tel: +249-183-456-789 | Email: info@nilerobotics-sd.com

Commercial Registration No. SD-2019-78432

Quotation No.: QTE-2025-0847

Date Issued: 14 June 2025

Valid Until: 14 July 2025

Project Location: Sudan Khartoum

## 1. Client Information

| Client Name: | Sudan National Industrial Development Authority (SNIDA) |
| --- | --- |
| Address: | Industrial Zone, North Khartoum, Sudan |
| Contact Person: | Eng. Ahmed El-Tahir, Director of Automation Projects |
| Email: | a.el-tahir@snida.gov.sd |

## 2. Scope of Work – Robotics Engineer Services in Sudan Khartoum

This Quotation Estimate is prepared in response to the formal request submitted by the Sudan National Industrial Development Authority for the engagement of a senior Robotics Engineer to design, deploy, and commission an automated assembly line at the SNIDA manufacturing facility located in the industrial district of Sudan Khartoum. The scope encompasses all technical consulting, system architecture, hardware procurement oversight, software integration, on-site installation, operator training, and a twelve-month post-commissioning support period.

The Robotics Engineer assigned to this project will hold a minimum of ten (10) years of professional experience in industrial robotics, mechatronic systems, and PLC/SCADA integration. The engineer will be physically stationed in Sudan Khartoum for the duration of the active deployment phase (estimated at fourteen weeks) and will provide remote technical support from a dedicated office within Khartoum during the warranty period.

## 3. Itemized Cost Breakdown

| Item No. | Description | Duration / Qty | Unit Cost (USD) | Total (USD) |
| --- | --- | --- | --- | --- |
| 01 | Senior Robotics Engineer – Pre-Design & Feasibility Study (site assessment in Sudan Khartoum, process mapping, risk analysis) | 3 weeks | 4,500 / week | 13,500 |
| 02 | Robotics Engineer – System Design & Engineering Documentation (mechanical, electrical, control schematics, BOM) | 4 weeks | 5,200 / week | 20,800 |
| 03 | Hardware Procurement Oversight & Vendor Coordination (robotic arms, sensors, actuators, safety interlocks) | 3 weeks | 3,800 / week | 11,400 |
| 04 | On-Site Installation, Calibration & Commissioning at Sudan Khartoum facility | 4 weeks | 5,500 / week | 22,000 |
| 05 | Software Integration (PLC programming, HMI/SCADA development, MES connectivity) | 3 weeks | 4,800 / week | 14,400 |
| 06 | Operator & Maintenance Training (up to 15 personnel, conducted in Khartoum) | 2 weeks | 3,200 / week | 6,400 |
| 07 | Twelve-Month Post-Commissioning Technical Support (remote + 4 on-site visits to Sudan Khartoum) | 12 months | 1,200 / month | 14,400 |
| 08 | Travel, Accommodation & Per Diem for Robotics Engineer (Khartoum, Sudan) | 14 weeks | 1,100 / week | 15,400 |
| 09 | Project Management, Reporting & Documentation (weekly progress reports, milestone sign-offs) | Full project | — | 8,000 |
| SUBTOTAL |  |  |  | 126,300 |
| Applicable Taxes & Levies (Sudan VAT 10%) |  |  |  | 12,630 |
| GRAND TOTAL (USD) |  |  |  | 138,930 |

## 4. Payment Schedule

| Milestone | Percentage | Amount (USD) | Due Date |
| --- | --- | --- | --- |
| Contract Signing & Mobilization | 20% | 27,786 | Upon execution |
| Completion of Design Phase | 25% | 34,733 | Week 7 |
| Hardware Delivery & Installation Complete | 30% | 41,679 | Week 14 |
| Commissioning & Training Sign-Off | 15% | 20,840 | Week 16 |
| End of 12-Month Support Period | 10% | 13,892 | Month 13 |

## 5. Terms & Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond this period requires written reconfirmation of pricing by Nile Robotics & Automation Solutions Ltd.

- All payments shall be made in United States Dollars (USD) via wire transfer to the designated bank account in Khartoum, Sudan. Late payments shall incur a penalty of 1.5% per month.

- The Robotics Engineer shall comply with all applicable Sudanese labor regulations, occupational health and safety standards, and local building codes in force in Sudan Khartoum at the time of execution.

- Intellectual property developed specifically for the client under this contract shall vest in the client upon full payment. General methodologies, proprietary algorithms, and pre-existing tools remain the property of the service provider.

- The warranty period for all installed robotic hardware is twelve (12) months from the date of final commissioning, subject to normal operating conditions and adherence to the maintenance schedule provided by the Robotics Engineer.

- Force majeure events, including but not limited to civil unrest, natural disasters, or government-imposed restrictions affecting operations in Sudan Khartoum, shall suspend contractual obligations without penalty to either party.

- Disputes arising from this agreement shall be resolved through arbitration in Khartoum, Sudan, in accordance with the rules of the Sudan Arbitration Centre.

- This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.

## 6. Acceptance & Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the scope, pricing, and terms outlined herein for the engagement of the Robotics Engineer at the designated facility in Sudan Khartoum.

For Nile Robotics & Automation Solutions Ltd.
Name: Eng. Khalid Osman
Title: Managing Director
Date: _______________

For Sudan National Industrial Development Authority
Name: Eng. Ahmed El-Tahir
Title: Director of Automation Projects
Date: _______________

This Quotation Estimate (Ref: QTE-2025-0847) was prepared by Nile Robotics & Automation Solutions Ltd. for the provision of Robotics Engineer services in Sudan Khartoum. All figures are exclusive of any additional scope changes not explicitly stated herein. © 2025 Nile Robotics & Automation Solutions Ltd. All rights reserved.