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1. Purpose of This Quotation Estimate
This Quotation Estimate is issued by Anatolia Robotics Solutions Ltd. to provide a comprehensive and transparent cost breakdown for the engagement of a senior Robotics Engineer to deliver specialized automation, design, and integration services at the client's facility located in Turkey Istanbul. This document outlines the scope of work, deliverables, timeline, and all associated financial charges. All pricing in this Quotation Estimate is quoted in Turkish Lira (TRY) unless otherwise specified, and reflects current market rates for Robotics Engineer expertise in the Turkey Istanbul metropolitan region as of the issue date.
2. Scope of Work — Robotics Engineer Services
The contracted Robotics Engineer will be responsible for the following activities at the Turkey Istanbul project site:
· Design and development of industrial robotic arm systems for automated assembly lines.
· Programming, calibration, and commissioning of robotic cells using ROS 2 and proprietary PLC interfaces.
· Integration of vision systems, end-effectors, and safety interlocks compliant with ISO 10218 and CE standards.
· Conducting feasibility studies and risk assessments for the Turkey Istanbul manufacturing floor.
· Providing on-site technical supervision, troubleshooting, and operator training for a minimum of 120 hours.
· Delivering comprehensive technical documentation, including schematics, wiring diagrams, and maintenance manuals.
· Performing post-installation support and a 90-day warranty period for all Robotics Engineer deliverables.
3. Itemized Cost Breakdown
	No.
	Description of Service
	Quantity
	Unit (hrs/days)
	Unit Rate (TRY)
	Amount (TRY)

	1
	Robotics Engineer — System Design & Architecture (Turkey Istanbul site visit included)
	1
	15 days
	12,500.00
	187,500.00

	2
	Robotics Engineer — Programming & Calibration (ROS 2, PLC, HMI)
	1
	20 days
	11,000.00
	220,000.00

	3
	Robotics Engineer — On-Site Commissioning & Safety Integration
	1
	10 days
	13,500.00
	135,000.00

	4
	Robotics Engineer — Operator Training & Knowledge Transfer (Turkey Istanbul facility)
	1
	5 days
	9,500.00
	47,500.00

	5
	Technical Documentation & As-Built Drawings
	1
	Lot
	35,000.00
	35,000.00

	6
	Post-Installation Support & 90-Day Warranty Coverage
	1
	90 days
	25,000.00
	25,000.00

	7
	Travel, Accommodation & Local Transport within Turkey Istanbul
	1
	Lot
	18,000.00
	18,000.00

	Subtotal
	668,000.00

	VAT (KDV) — 20%
	133,600.00

	TOTAL AMOUNT (TRY)
	801,600.00


4. Payment Schedule
This Quotation Estimate stipulates the following payment milestones, all payable via bank transfer to the Anatolia Robotics Solutions Ltd. account in Turkey Istanbul:
1. 30% Advance Payment (TRY 240,480.00): Due upon signed acceptance of this Quotation Estimate and project kickoff.
1. 40% Progress Payment (TRY 320,640.00): Due upon successful completion of the Robotics Engineer programming and calibration phase.
1. 30% Final Payment (TRY 240,480.00): Due upon final commissioning, delivery of documentation, and client sign-off in Turkey Istanbul.
5. Terms and Conditions
1. This Quotation Estimate is valid for sixty (60) calendar days from the date of issue. After this period, all rates for the Robotics Engineer services may be subject to revision based on market conditions in Turkey Istanbul.
1. All work performed by the Robotics Engineer shall comply with Turkish industrial safety regulations, EU Machinery Directive 2006/42/EC, and applicable ISO standards.
1. The client shall provide a safe, accessible work environment at the Turkey Istanbul project site, including necessary power supply, network connectivity, and material handling equipment.
1. Any scope changes or additional services requested by the client beyond the original Quotation Estimate will be documented in a separate change-order and priced at the prevailing Robotics Engineer hourly rate of TRY 1,250.00 per hour.
1. Intellectual property developed specifically for the client under this engagement shall transfer to the client upon full payment. General methodologies, libraries, and tools of the Robotics Engineer remain the property of Anatolia Robotics Solutions Ltd.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding proprietary designs, trade secrets, and business information exchanged during the project in Turkey Istanbul.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Istanbul, Turkey, in accordance with the rules of the Istanbul Arbitration Centre (ISTAC).
1. This Quotation Estimate does not constitute a binding contract until countersigned by both parties and the advance payment has been received.
For Anatolia Robotics Solutions Ltd.
Name: _________________________
Title: Chief Robotics Engineer
Date: _________________________
Signature & Company Stamp
For the Client
Name: _________________________
Title: _________________________
Date: _________________________
Signature & Company Stamp
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