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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate has been prepared by Apex Digital Solutions Pty Ltd to provide a comprehensive and transparent cost breakdown for the engagement of a qualified Software Engineer to deliver professional software development services to our client. This document serves as a formal Quotation Estimate outlining the scope of work, professional rates, project timelines, and all associated terms and conditions governing the engagement of a Software Engineer based in Australia Brisbane.
We understand that selecting the right Software Engineer for your project is a critical decision. This Quotation Estimate is designed to give you full visibility into the investment required, the deliverables you can expect, and the professional standards that will be maintained throughout the engagement. All rates and estimates contained within this Quotation Estimate are specific to the Australia Brisbane market and reflect current industry benchmarks for Software Engineer compensation, overheads, and professional service delivery in the region.
2. Scope of Work – Software Engineer Services
The Software Engineer engaged under this Quotation Estimate will be responsible for the following core activities:
	Service Component
	Description
	Estimated Hours

	Requirements Analysis & System Design
	The Software Engineer will conduct detailed requirements gathering, produce system architecture documentation, and design scalable software solutions tailored to the client's operational needs in Australia Brisbane.
	80

	Software Development & Coding
	Full-cycle software development including front-end and back-end implementation, API integration, database design, and code optimisation performed by the assigned Software Engineer.
	320

	Quality Assurance & Testing
	Comprehensive unit testing, integration testing, performance benchmarking, and user acceptance testing conducted by the Software Engineer to ensure production-ready deliverables.
	120

	Deployment & DevOps Configuration
	Cloud infrastructure setup (AWS/Azure), CI/CD pipeline configuration, and production deployment managed by the Software Engineer in compliance with Australian data sovereignty requirements.
	60

	Post-Deployment Support & Maintenance
	Three (3) months of post-launch support including bug fixes, performance monitoring, and minor feature enhancements provided by the Software Engineer.
	80


Total Estimated Hours for Software Engineer Engagement: 660 hours
3. Financial Breakdown – Quotation Estimate Summary
The following Quotation Estimate details all costs associated with the Software Engineer engagement. All figures are quoted in Australian Dollars (AUD) and are inclusive of GST where applicable.
	Cost Item
	Rate (AUD)
	Quantity
	Amount (AUD)

	Software Engineer – Senior (Requirements, Design, Development)
	$145.00 / hr
	400 hrs
	$58,000.00

	Software Engineer – Mid-Level (QA, Testing, Deployment)
	$115.00 / hr
	180 hrs
	$20,700.00

	Software Engineer – Support (Post-Deployment Maintenance)
	$105.00 / hr
	80 hrs
	$8,400.00

	Project Management & Coordination (Australia Brisbane office overheads)
	Flat fee
	1
	$6,500.00

	Cloud Infrastructure & Licensing (AWS credits, IDE licences, tools)
	Estimated
	1
	$4,200.00

	Subtotal (Excl. GST)
	$97,800.00

	GST (10%)
	$9,780.00

	Total Quotation Estimate (Incl. GST)
	$107,580.00


4. Project Timeline
This Quotation Estimate assumes a project duration of approximately sixteen (16) weeks from the date of contract execution. The Software Engineer will be allocated on a full-time basis (40 hours per week) during the core development phases. The timeline is structured as follows:
	Phase
	Duration
	Deliverable

	Discovery & Design
	Weeks 1–3
	System architecture document, wireframes, technical specification

	Development Sprint 1
	Weeks 4–8
	Core functionality, database schema, API layer

	Development Sprint 2
	Weeks 9–12
	Front-end interface, integrations, security implementation

	Testing & UAT
	Weeks 13–14
	Test reports, defect resolution, client sign-off

	Deployment & Handover
	Week 15
	Production release, documentation, training session

	Post-Deployment Support
	Weeks 16–28
	Ongoing monitoring, bug fixes, minor enhancements


5. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for a period of ninety (90) days from the date of issue. After this period, rates for the Software Engineer engagement may be subject to revision based on market conditions in Australia Brisbane.
1. Payment terms: 30% deposit upon acceptance of this Quotation Estimate, 40% upon completion of Development Sprint 2, and 30% upon final deployment and client sign-off. All invoices are payable within fourteen (14) days of issue.
1. The Software Engineer assigned to this project will operate from our Australia Brisbane office or remotely as agreed. All work will comply with Australian Privacy Act 1988 and relevant Queensland state regulations.
1. Any changes to the scope of work beyond the parameters outlined in this Quotation Estimate will require a formal change order and may result in an adjusted Quotation Estimate for additional hours or resources.
1. Intellectual property: Upon full payment, all source code, documentation, and deliverables produced by the Software Engineer will become the sole property of the client. Apex Digital Solutions Pty Ltd retains the right to reference the project in portfolio materials with client consent.
1. This Quotation Estimate does not constitute a binding contract until both parties have executed a formal Service Agreement incorporating these terms.
1. Force majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters affecting the Australia Brisbane region, government-mandated closures, or systemic infrastructure failures.
1. Warranty: The Software Engineer's work is warranted to be free from material defects for a period of ninety (90) days following final acceptance. This warranty does not cover issues arising from third-party services, client modifications, or misuse.
6. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, rates, and scope of work described herein for the engagement of a Software Engineer in Australia Brisbane. This signature constitutes acceptance of the Quotation Estimate and authorises Apex Digital Solutions Pty Ltd to commence project planning and resource allocation.
For Apex Digital Solutions Pty Ltd
Name: ___________________________
Title: Director
Signature & Date
For the Client
Name: ___________________________
Title: ___________________________
Signature & Date
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