Quotation Estimate - Software Engineer Services - Iran Tehran
QUOTATION ESTIMATE
Professional Software Engineer Services
Prepared for Clients in Iran Tehran
Document Reference: QE-IR-TEH-2025-0047
	Quotation Estimate Date:
	June 15, 2025

	Validity Period:
	30 calendar days from the date of issue

	Service Provider:
	Apex Digital Solutions Co. Ltd.

	Service Location:
	Iran Tehran, Golestan Street, Valiasr District

	Client Name:
	[Client Company Name]

	Client Address:
	[Client Address], Iran Tehran

	Contact Person:
	[Name], Project Manager

	Currency:
	USD (United States Dollar)


1. Executive Summary
This Quotation Estimate is formally issued by Apex Digital Solutions Co. Ltd. to provide comprehensive Software Engineer services for the client's enterprise application development project. All services described herein will be delivered on-site and remotely within Iran Tehran, ensuring full compliance with local regulatory standards, data sovereignty requirements, and the specific operational needs of businesses operating in the Tehran metropolitan area. This Quotation Estimate covers a twelve-month engagement period and includes all labor, infrastructure, and support costs associated with the Software Engineer role.
2. Scope of Work – Software Engineer Services
The Software Engineer assigned to this project will be responsible for the full software development lifecycle, including requirements analysis, system architecture design, coding, unit testing, integration testing, deployment, and ongoing maintenance. The Software Engineer will operate primarily from the client's office located in Iran Tehran, with the option of hybrid remote work as agreed upon in the service-level agreement.
	Item No.
	Service Description
	Duration
	Unit Rate (USD)
	Total (USD)

	1
	Senior Software Engineer – Full-Stack Development (Java, Python, React)
	12 months
	4,200 / month
	50,400

	2
	Software Engineer – DevOps & CI/CD Pipeline Setup
	3 months
	3,800 / month
	11,400

	3
	Software Engineer – Database Architecture & Optimization (PostgreSQL, MongoDB)
	4 months
	3,500 / month
	14,000

	4
	Software Engineer – API Design, Integration & Third-Party Connectivity
	6 months
	3,600 / month
	21,600

	5
	Software Engineer – Security Auditing & Penetration Testing
	2 months
	4,000 / month
	8,000

	6
	On-Site Supervision & Project Coordination in Iran Tehran
	12 months
	1,200 / month
	14,400

	7
	Technical Documentation, Knowledge Transfer & Training
	2 months
	2,500 / month
	5,000

	8
	Post-Deployment Support & Bug Resolution (First 6 months)
	6 months
	1,800 / month
	10,800

	TOTAL ESTIMATED COST
	135,600


3. Payment Schedule
Payment for the services outlined in this Quotation Estimate shall be made in four equal quarterly installments, due within fifteen (15) business days of each invoice date. The first installment is due upon project commencement in Iran Tehran. All payments shall be processed via international wire transfer to the designated account of Apex Digital Solutions Co. Ltd.
· Installment 1: 25% – Due upon contract signing and project kickoff in Iran Tehran.
· Installment 2: 25% – Due at the end of Month 3.
· Installment 3: 25% – Due at the end of Month 6.
· Installment 4: 25% – Due at the end of Month 9, with final acceptance at Month 12.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) days from the date of issue. After this period, pricing may be subject to revision based on market conditions in Iran Tehran.
· All Software Engineer personnel assigned to this project will be vetted, background-checked, and fully qualified professionals with a minimum of five years of relevant experience.
· The Software Engineer will adhere to all applicable data protection laws and regulations in force in Iran, including the Personal Data Protection Law of 2021.
· Any scope changes or additional requirements beyond the original Quotation Estimate will be documented in a formal Change Order and priced separately.
· The client agrees to provide a suitable workspace, internet connectivity, and necessary hardware at the project site in Iran Tehran.
· Intellectual property rights for all code, documentation, and deliverables produced by the Software Engineer shall transfer to the client upon full payment.
· Confidentiality obligations as defined in the attached Non-Disclosure Agreement (NDA) shall survive the termination of this engagement by a period of three (3) years.
· Force majeure events, including but not limited to natural disasters, government sanctions changes, or civil unrest affecting Iran Tehran, may result in project timeline adjustments without penalty to either party.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, conditions, and pricing outlined in this Quotation Estimate for Software Engineer services to be performed in Iran Tehran. This document, once countersigned, constitutes a binding agreement between the parties.
For Apex Digital Solutions Co. Ltd.
Name: _________________________
Title: Chief Technology Officer
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Date: _________________________
Note: This Quotation Estimate is prepared exclusively for the client named above and is not transferable. All rates are quoted in USD and are subject to applicable taxes and import duties as per the regulations of Iran Tehran. For any clarification regarding the Software Engineer scope or project logistics in Iran Tehran, please contact our project coordination office at +98-21-XXXX-XXXX or email: projects@apexdigital.ir.
