# Quotation Estimate - Software Engineer Services - United States Los Angeles

# Apex Digital Solutions, Inc.

1200 Wilshire Boulevard, Suite 4500, Los Angeles, CA 90017, United States

Phone: (213) 555-0187  |  Email: quotes@apexdigitalsolutions.com  |  Tax ID: 98-7654321

Quotation Estimate

### Quotation Details

Quotation No.: QTE-2025-LA-0472

Date Issued: June 12, 2025

Valid Until: July 12, 2025

Prepared By: Marcus Chen, Senior Account Manager

### Client Information

Company: Pacific Crest Technologies LLC

Address: 888 S. Grand Avenue, Los Angeles, CA 90015, United States

Attn: Dr. Elena Vasquez, VP of Engineering

Project Reference: PCT-2025-DEV-003

This Quotation Estimate is issued by Apex Digital Solutions, Inc. in response to the formal request for professional Software Engineer services to be delivered within the United States Los Angeles metropolitan area. This document outlines the complete scope of work, projected timelines, and associated costs for the engagement of a senior-level Software Engineer to support the client's full-stack application development initiative. All rates and terms presented herein are specific to the United States Los Angeles market and reflect current industry standards for technical talent in the region.

Scope of Services

The Software Engineer engagement described in this Quotation Estimate encompasses the following deliverables and responsibilities, all to be performed on-site or remotely within the United States Los Angeles jurisdiction:

| Item | Description | Duration | Rate (USD) | Subtotal (USD) |
| --- | --- | --- | --- | --- |
| 1 | Senior Software Engineer – Full-Stack Development (React, Node.js, PostgreSQL). Includes architecture design, API development, database modeling, and unit testing. On-site presence in United States Los Angeles (Downtown LA office) for a minimum of 3 days per week. | 120 hours | $145.00/hr | $17,400.00 |
| 2 | DevOps & Cloud Infrastructure Configuration (AWS, Docker, Kubernetes). Deployment pipeline setup and CI/CD integration for the Software Engineer deliverables. Remote execution with coordination from United States Los Angeles operations center. | 40 hours | $155.00/hr | $6,200.00 |
| 3 | Code Review, Technical Documentation & Knowledge Transfer Sessions. The assigned Software Engineer will conduct bi-weekly documentation updates and end-of-sprint knowledge transfer meetings with the client's internal team in United States Los Angeles. | 30 hours | $135.00/hr | $4,050.00 |
| 4 | Project Management & Agile Facilitation. Dedicated project coordination for the Software Engineer engagement, including sprint planning, backlog grooming, and stakeholder reporting. Managed from our United States Los Angeles headquarters. | 24 hours | $120.00/hr | $2,880.00 |
| 5 | Quality Assurance & Performance Testing. Automated test suite development, load testing, and security vulnerability scanning performed by the Software Engineer team in compliance with United States Los Angeles data privacy regulations (CCPA). | 36 hours | $140.00/hr | $5,040.00 |
| 6 | Post-Deployment Support & Maintenance (30-day warranty period). Bug fixes, performance tuning, and minor feature adjustments by the same Software Engineer who delivered the primary build. Support window covers all of United States Los Angeles time zone (PST/PDT). | 20 hours | $130.00/hr | $2,600.00 |

Cost Summary

| Category | Amount (USD) |
| --- | --- |
| Subtotal – Professional Services | $38,170.00 |
| Applicable Sales Tax (City of Los Angeles, CA – 9.5%) | $3,626.15 |
| Travel & On-Site Logistics (Los Angeles Metro Area) | $1,200.00 |
| Grand Total (USD) | $42,996.15 |

Payment Schedule

This Quotation Estimate for Software Engineer services in United States Los Angeles shall be settled according to the following milestone-based payment structure:

- Milestone 1 (30%): $12,898.85 – Due upon signed acceptance of this Quotation Estimate and project kickoff.

- Milestone 2 (40%): $17,198.46 – Due upon completion of core development and successful staging deployment.

- Milestone 3 (30%): $12,898.84 – Due upon final acceptance, delivery of all documentation, and commencement of the 30-day warranty period.

Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Rates are subject to revision based on prevailing United States Los Angeles labor market conditions after the expiration date.

- All Software Engineer personnel assigned to this engagement shall be W-2 employees or properly contracted 1099 professionals of Apex Digital Solutions, Inc., operating under California state labor laws and United States Los Angeles municipal regulations.

- The client acknowledges that the Software Engineer will have access to proprietary systems and data. A mutual Non-Disclosure Agreement (NDA) must be executed prior to the commencement of work in the United States Los Angeles office or remote environment.

- Any scope changes exceeding ten percent (10%) of the originally estimated hours will require a formal Change Order and revised Quotation Estimate signed by both parties.

- Apex Digital Solutions, Inc. shall carry professional liability insurance of no less than $2,000,000, valid throughout the United States Los Angeles service area.

- All intellectual property developed under this engagement shall transfer to the client upon full payment, as governed by California Civil Code and applicable federal United States copyright law.

- Disputes arising from this Quotation Estimate shall be resolved through binding arbitration in Los Angeles County, United States Los Angeles, in accordance with the rules of the American Arbitration Association.

Acceptance

By signing below, the client acknowledges and accepts this Quotation Estimate for the engagement of a Software Engineer as described herein, with all services to be rendered in or related to the United States Los Angeles area. This signature constitutes a binding agreement under the terms stated above.

For Apex Digital Solutions, Inc.

______________________________
Marcus Chen, Senior Account Manager
Date: _______________

For Pacific Crest Technologies LLC

______________________________
Dr. Elena Vasquez, VP of Engineering
Date: _______________

Apex Digital Solutions, Inc.  |  1200 Wilshire Blvd, Suite 4500, Los Angeles, CA 90017  |  United States

This Quotation Estimate document is generated electronically and is valid without a physical signature.  |  Doc ID: QTE-2025-LA-0472  |  Page 1 of 1