Quotation Estimate - Software Engineer Services - Venezuela Caracas
QUOTATION ESTIMATE
Professional Software Engineer Services
Caracas, Venezuela
	Quotation Estimate No.:
	QTE-VE-2025-0047

	Date of Issue:
	June 15, 2025

	Valid Until:
	July 15, 2025 (30 calendar days)

	Prepared By:
	Ing. Carlos Mendoza R. – Lead Software Engineer

	Company:
	TechSolutions Caribe C.A.

	Address:
	Av. Francisco de Miranda, Torre Empresarial, Piso 12, Chacao, Caracas, Venezuela

	RIF:
	J-40123456-7

	Client:
	Grupo Financiero Andino S.A.

	Client Address:
	Av. Panteón, Edificio Corporativo, Piso 8, Los Palos Grandes, Caracas, Venezuela

	Project Location:
	Caracas, Venezuela (On-site and Remote Hybrid)


1. Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by TechSolutions Caribe C.A. to Grupo Financiero Andino S.A. for the provision of specialized Software Engineer services to be executed in Venezuela Caracas. The purpose of this document is to outline the scope of work, deliverables, timeline, and associated costs for the engagement of a senior Software Engineer to design, develop, and deploy a comprehensive enterprise resource planning (ERP) module tailored to the operational needs of the client's financial services division. All rates and terms presented in this Quotation Estimate reflect current market conditions in Venezuela Caracas and are subject to the validity period stated above.
2. Scope of Work – Software Engineer Services
The Software Engineer assigned to this project will operate out of the client's premises in Venezuela Caracas for a minimum of four (4) days per week, with the remaining time allocated to remote development and code review. The scope encompasses the following activities:
· Requirements gathering and system architecture design for the new ERP financial module.
· Full-stack development using Java Spring Boot, React.js, and PostgreSQL, with integration to existing banking APIs.
· Implementation of security protocols compliant with the Central Bank of Venezuela (BCV) regulatory framework.
· Unit testing, integration testing, and user acceptance testing (UAT) support.
· Deployment to the client's on-premise servers located in Venezuela Caracas and configuration of disaster recovery.
· Technical documentation, including API specifications, deployment guides, and maintenance manuals.
· Three (3) months of post-deployment technical support and bug remediation.
3. Detailed Cost Breakdown
	Item
	Description
	Duration
	Rate (USD)
	Amount (USD)

	1
	Software Engineer – Requirements Analysis & Architecture Design
	3 weeks
	$4,500 / week
	$13,500.00

	2
	Software Engineer – Core Development & Integration
	10 weeks
	$4,500 / week
	$45,000.00

	3
	Software Engineer – Testing, QA & UAT Support
	3 weeks
	$4,500 / week
	$13,500.00

	4
	Software Engineer – Deployment & Infrastructure Setup (Caracas, Venezuela)
	2 weeks
	$4,500 / week
	$9,000.00

	5
	Post-Deployment Technical Support & Maintenance
	3 months
	$3,000 / month
	$9,000.00

	6
	Technical Documentation & Knowledge Transfer
	1 week
	$4,500 / week
	$4,500.00

	7
	Travel & Local Transportation within Caracas, Venezuela
	18 weeks
	$150 / week
	$2,700.00

	TOTAL ESTIMATED COST
	$97,200.00


4. Payment Terms
Payment for the services described in this Quotation Estimate shall be made in U.S. Dollars (USD) via international wire transfer to the account of TechSolutions Caribe C.A. The payment schedule is structured as follows:
· 30% advance payment ($29,160.00) upon signing of the service agreement and issuance of this Quotation Estimate.
· 40% milestone payment ($38,880.00) upon completion of core development and successful UAT sign-off.
· 30% final payment ($29,160.00) upon full deployment, documentation delivery, and commencement of the support period.
All payments are due within fifteen (15) business days of invoice issuance. Late payments shall accrue interest at a rate of 1.5% per month, in accordance with commercial practices in Venezuela Caracas.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, rates may be adjusted to reflect changes in the Venezuela Caracas market.
· The Software Engineer assigned to this project shall maintain full confidentiality of all client data, proprietary systems, and business information in compliance with Venezuelan data protection regulations.
· Any changes to the scope of work beyond what is described in this Quotation Estimate will require a formal change order signed by both parties, with corresponding adjustments to cost and timeline.
· The Software Engineer shall comply with all applicable labor laws and regulations of the Bolivarian Republic of Venezuela, including those governing professional services in the city of Venezuela Caracas.
· Intellectual property rights for all code, documentation, and deliverables produced under this engagement shall transfer to the client upon full payment.
· This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
· Force majeure events, including but not limited to power outages, internet disruptions, or government-mandated closures in Venezuela Caracas, shall extend the project timeline proportionally without penalty to either party.
6. Acceptance and Authorization
By signing below, both parties acknowledge that they have read, understood, and agree to the terms set forth in this Quotation Estimate for Software Engineer services in Venezuela Caracas.
For TechSolutions Caribe C.A.
Ing. Carlos Mendoza R.
Lead Software Engineer
Date: _______________
For Grupo Financiero Andino S.A.
Authorized Representative
Name: _______________
Date: _______________
This Quotation Estimate (QTE-VE-2025-0047) was prepared for Software Engineer services in Venezuela Caracas. All figures are in U.S. Dollars (USD). This document is confidential and intended solely for the named recipient. TechSolutions Caribe C.A. – RIF: J-40123456-7 – Caracas, Venezuela.
