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Quotation Estimate
Quotation Details
Quotation No: QTE-2025-HRE-0047
Date Issued: 14 June 2025
Valid Until: 14 July 2025
Project Location: Zimbabwe Harare
Service Category: Software Engineer
Client Information
Company: [Client Name]
Address: [Client Address], Harare, Zimbabwe
Contact Person: [Name]
Email: [email@client.co.zw]
Phone: +263 77 [XXXXXXX]
1. Purpose of This Quotation Estimate
This Quotation Estimate is prepared by CodeCraft Solutions (Pvt) Ltd to provide a comprehensive and transparent breakdown of costs associated with the engagement of a qualified Software Engineer for the client's project based in Zimbabwe Harare. This document outlines the scope of services, deliverables, timelines, and associated financial commitments. The Quotation Estimate is valid for thirty (30) calendar days from the date of issue, after which pricing may be subject to revision due to market fluctuations, currency adjustments, or changes in resource availability within the Zimbabwe Harare technology sector.
2. Scope of Services – Software Engineer Engagement
The Software Engineer engaged under this Quotation Estimate will provide the following professional services to the client in Zimbabwe Harare:
· Requirements Analysis & System Design: The Software Engineer will conduct thorough requirements gathering sessions with the client's stakeholders in Harare, producing detailed system architecture documents, data flow diagrams, and functional specifications.
· Software Development & Coding: Full-cycle development of the client's application using modern frameworks (Java, Python, or .NET as specified), including front-end and back-end development, database design, and API integration.
· Quality Assurance & Testing: The Software Engineer will implement unit testing, integration testing, and user acceptance testing protocols to ensure the deliverable meets all specified requirements before deployment.
· Deployment & Configuration: Server setup, environment configuration, and production deployment within the client's infrastructure in Zimbabwe Harare, including cloud or on-premise hosting as agreed.
· Post-Deployment Support: A period of three (3) months of technical support, bug fixes, and minor enhancements following the go-live date.
· Documentation & Knowledge Transfer: Comprehensive technical documentation, user manuals, and a structured knowledge transfer session for the client's internal IT team.
3. Itemized Cost Breakdown
	Item No.
	Description
	Duration / Qty
	Unit Rate (USD)
	Amount (USD)

	01
	Software Engineer – Requirements Analysis & System Design
	2 weeks
	$2,500
	$5,000.00

	02
	Software Engineer – Core Development & Coding
	8 weeks
	$4,200
	$33,600.00

	03
	Software Engineer – QA, Testing & Bug Resolution
	3 weeks
	$3,000
	$9,000.00

	04
	Deployment, Configuration & Go-Live Support
	1 week
	$2,800
	$2,800.00

	05
	Post-Deployment Technical Support (3 months)
	3 months
	$1,500
	$4,500.00

	06
	Documentation & Knowledge Transfer Sessions
	1 week
	$1,800
	$1,800.00

	07
	Project Management & Coordination (Zimbabwe Harare office)
	Full project
	$1,200
	$1,200.00

	Subtotal
	$57,900.00

	VAT (15% – Zimbabwe Revenue Authority)
	$8,685.00

	TOTAL AMOUNT DUE (USD)
	$66,585.00


* All rates are quoted in United States Dollars (USD). Payment may be made in USD or its equivalent in Zimbabwe Gold (ZiG) at the Reserve Bank of Zimbabwe's published rate on the date of invoice. This Quotation Estimate does not include third-party licensing fees, hardware procurement, or travel expenses beyond the Zimbabwe Harare metropolitan area unless separately agreed in writing.
4. Payment Schedule
	Milestone
	Percentage
	Amount (USD)
	Due Date

	Contract Signing / Mobilization
	25%
	$16,646.25
	Upon execution of contract

	Completion of Development Phase
	40%
	$26,634.00
	Week 10 of project

	Deployment & Go-Live
	25%
	$16,646.25
	Upon successful deployment

	End of Support Period
	10%
	$6,658.50
	End of month 3 post-deployment


5. Terms and Conditions
1. This Quotation Estimate is a firm offer valid for thirty (30) days from the date of issue. Acceptance beyond this period requires written reconfirmation from CodeCraft Solutions (Pvt) Ltd.
1. The Software Engineer assigned to this project will operate primarily from the client's premises in Zimbabwe Harare or from our Harare office, as mutually agreed at the project kickoff meeting.
1. All intellectual property rights in the developed software shall transfer to the client upon full and final payment as stipulated in this Quotation Estimate.
1. Any changes to the scope of work beyond the originally agreed deliverables will be subject to a revised Quotation Estimate and a formal change order signed by both parties.
1. The Software Engineer is bound by a Non-Disclosure Agreement (NDA) covering all proprietary information, data, and business processes of the client encountered during the engagement in Zimbabwe Harare.
1. Disputes arising from this engagement shall be resolved through mediation in Harare, Zimbabwe, in accordance with the laws of the Republic of Zimbabwe.
1. Delays caused by force majeure events, including but not limited to national power outages (load shedding), internet infrastructure failures, or government-mandated shutdowns in Zimbabwe Harare, shall extend the project timeline proportionally without penalty to either party.
1. Payment is due within fourteen (14) calendar days of invoice date. Late payments shall attract interest at the rate of 2% per month as per Zimbabwean commercial practice.
6. Project Timeline Summary
The estimated total project duration for the Software Engineer engagement is sixteen (16) weeks from the date of contract execution, followed by a three-month post-deployment support window. The project will be executed in Zimbabwe Harare with weekly progress reports submitted to the client's project sponsor. A detailed Gantt chart and milestone tracker will be provided upon contract signing as part of the project management deliverables referenced in this Quotation Estimate.
For and on behalf of CodeCraft Solutions (Pvt) Ltd:
Name: ___________________________
Title: Managing Director
Signature: _________________________
Date: _____________________________
For and on behalf of the Client:
Name: ___________________________
Title: _____________________________
Signature: _________________________
Date: _____________________________
This Quotation Estimate (Ref: QTE-2025-HRE-0047) is issued by CodeCraft Solutions (Pvt) Ltd, Harare, Zimbabwe. This document is confidential and intended solely for the named recipient. No part of this Quotation Estimate may be reproduced or distributed without prior written consent. For queries regarding this Software Engineer engagement in Zimbabwe Harare, please contact our project office at +263 242 700 1234.
