# Quotation Estimate - Systems Engineer Services - Argentina Córdoba

# QUOTATION ESTIMATE

Professional Systems Engineer Services — Argentina Córdoba

### Provider Information

Company: AndesTech Solutions S.R.L.

Address: Av. Vélez Sarsfield 1250, Piso 4, Córdoba, Argentina

CUIT: 30-71234567-8

Email: quotes@andestech.com.ar

Phone: +54 351 420-8890

### Quotation Details

Quotation No.: QE-2025-0487

Date Issued: June 12, 2025

Valid Until: July 12, 2025 (30 days)

Project Location: Argentina Córdoba

Currency: Argentine Peso (ARS) / USD

### Client Information

Client Name: [Client Company Name]

Contact Person: [Name and Title]

Address: [Street, City, Córdoba, Argentina]

CUIT/CUIL: [Tax ID Number]

Email: [client@email.com]

### Project Reference

Project Title: IT Infrastructure Modernization & Systems Integration

Scope Region: Argentina Córdoba Province

Estimated Duration: 12 weeks

Start Date: [To be confirmed]

1. Scope of Work — Systems Engineer Services in Argentina Córdoba

This Quotation Estimate is issued by AndesTech Solutions S.R.L. to provide comprehensive Systems Engineer professional services for the client's operations located in Argentina Córdoba. The engagement encompasses the full lifecycle of IT infrastructure assessment, design, implementation, and ongoing technical support. Our certified Systems Engineer team will be deployed on-site in Córdoba, Argentina, to ensure seamless integration with the client's existing operational environment. All deliverables comply with Argentine national standards (IRAM) and applicable provincial regulations governing technology infrastructure in the Córdoba region.

2. Itemized Cost Breakdown

| # | Service / Deliverable | Quantity | Unit Rate (ARS) | Subtotal (ARS) | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Systems Engineer — On-site Infrastructure Audit & Assessment (Argentina Córdoba facilities) | 1 | 2,850,000 | 2,850,000 | Week 1–2 |
| 2 | Systems Engineer — Network Architecture Design & Documentation | 1 | 4,200,000 | 4,200,000 | Week 3–4 |
| 3 | Systems Engineer — Server & Cloud Migration Implementation | 1 | 7,500,000 | 7,500,000 | Week 5–8 |
| 4 | Systems Engineer — Cybersecurity Hardening & Compliance (IRAM 27001) | 1 | 3,900,000 | 3,900,000 | Week 9–10 |
| 5 | Systems Engineer — Staff Training & Knowledge Transfer (Argentina Córdoba office) | 3 sessions | 1,200,000 | 3,600,000 | Week 11 |
| 6 | Systems Engineer — Post-Deployment Support & Monitoring (3 months) | 3 months | 2,100,000 | 6,300,000 | Month 4–6 |
| 7 | Travel & Accommodation — Systems Engineer team within Argentina Córdoba | 12 weeks | 450,000 | 5,400,000 | Full project |
| 8 | Project Management & Coordination (dedicated Systems Engineer PM) | 12 weeks | 380,000 | 4,560,000 | Full project |
| Subtotal (before IVA): |  |  |  | 38,310,000 |  |
| IVA (21% — Argentine Value Added Tax): |  |  |  | 8,045,100 |  |
| TOTAL ESTIMATED COST: |  |  |  | 46,355,100 |  |

3. Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, pricing may be subject to revision due to currency fluctuations in the Argentine market.

- All Systems Engineer personnel assigned to this project in Argentina Córdoba hold valid professional certifications and are registered with the relevant Argentine professional chambers (Córdoba Province).

- Payment terms: 30% advance upon contract signing, 40% upon completion of implementation phase (Week 8), and 30% upon final acceptance and delivery of all documentation.

- Invoices will be issued in Argentine Pesos (ARS) with the equivalent USD reference rate published by the Banco de la Nación Argentina on the date of invoicing.

- The Systems Engineer team will operate in compliance with all labor regulations applicable in the Province of Córdoba, Argentina, including overtime provisions and mandatory rest periods.

- Intellectual property of all designs, documentation, and configurations produced under this engagement shall transfer to the client upon full payment.

- Any scope changes beyond the described deliverables will require a formal change order and a revised Quotation Estimate approved by both parties.

- Warranty: A twelve-month warranty on all implemented systems is included, with the Systems Engineer team available for corrective interventions in Argentina Córdoba within 48 hours of a reported critical issue.

- This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.

- Disputes arising from this engagement shall be resolved under the jurisdiction of the commercial courts of Córdoba, Argentina.

4. Acceptance & Signatures

By signing below, both parties acknowledge and accept the terms outlined in this Quotation Estimate for Systems Engineer services to be performed in Argentina Córdoba.

AndesTech Solutions S.R.L.
Authorized Representative
Date: _______________

Client Company
Authorized Representative
Date: _______________

This Quotation Estimate (QE-2025-0487) was prepared by AndesTech Solutions S.R.L. for Systems Engineer services in Argentina Córdoba.
Document generated on June 12, 2025 • Page 1 of 1 • Confidential — For Client Use Only