# Quotation Estimate - Systems Engineer - Canada Toronto

# QUOTATION ESTIMATE

PROFESSIONAL SERVICES

Toronto Tech Solutions Inc.

250 King Street West, Suite 1400, Canada Toronto, ON M5V 2X1

Phone: +1 (416) 555-0192 | Email: estimates@torontotechsolutions.ca

Business Number: 123456789 RT0001 | HST Reg: 123456789

Quotation Estimate No.: QTE-2025-04782

Date of Issue: June 12, 2025

Valid Until: July 12, 2025 (30 days)

Prepared By: Michael Chen, Senior Account Manager

Prepared For:

Client Name: [Client Company Name]

Address: [Client Address], Canada Toronto, ON

Contact: [Client Contact Name]

Email: [client.email@company.ca]

1. Purpose and Scope of This Quotation Estimate

This Quotation Estimate is issued by Toronto Tech Solutions Inc. to provide a comprehensive and itemized cost breakdown for the engagement of a qualified Systems Engineer to deliver infrastructure design, implementation, and ongoing technical support services. This document is prepared specifically for operations within Canada Toronto and its surrounding metropolitan region, and all pricing is denominated in Canadian Dollars (CAD) in accordance with the Ontario Sales Tax Act and applicable federal tax regulations.

The Systems Engineer engagement described herein encompasses the full lifecycle of enterprise IT infrastructure planning, including network architecture design, server provisioning, cloud migration strategy, cybersecurity hardening, and continuous operational monitoring. This Quotation Estimate reflects current market rates for senior-level Systems Engineer professionals operating in the Canada Toronto technology sector as of the date of issue.

2. Detailed Line Items – Systems Engineer Services

| # | Service Description | Quantity | Unit Rate (CAD) | Amount (CAD) | Duration / Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Systems Engineer – Initial Infrastructure Assessment & Discovery | 1 | $4,500.00 | $4,500.00 | Week 1 ¦ On-site in Canada Toronto |
| 2 | Systems Engineer – Network Architecture Design & Documentation | 40 hrs | $115.00/hr | $4,600.00 | Weeks 2–3 ¦ Hybrid (Toronto office + remote) |
| 3 | Systems Engineer – Server & Storage Provisioning (On-Premise) | 60 hrs | $115.00/hr | $6,900.00 | Weeks 3–5 ¦ On-site, Canada Toronto data centre |
| 4 | Systems Engineer – Cloud Migration & Hybrid Integration (AWS/Azure) | 80 hrs | $125.00/hr | $10,000.00 | Weeks 5–8 ¦ Remote + on-site support |
| 5 | Systems Engineer – Cybersecurity Hardening & Compliance Audit (PCI-DSS, PIPEDA) | 30 hrs | $130.00/hr | $3,900.00 | Week 9 ¦ Canada Toronto office |
| 6 | Systems Engineer – Monitoring, Alerting & Automation Setup | 40 hrs | $115.00/hr | $4,600.00 | Week 10 ¦ Remote |
| 7 | Systems Engineer – Knowledge Transfer, Training & Documentation Handover | 16 hrs | $110.00/hr | $1,760.00 | Week 11 ¦ On-site, Canada Toronto |
| 8 | Systems Engineer – Ongoing Support & Maintenance (Monthly Retainer) | 12 months | $3,200.00/mo | $38,400.00 | Months 1–12 ¦ 24/7 coverage, Toronto-based |
| 9 | Travel & Local Transportation (within Canada Toronto metro area) | 12 | $85.00/trip | $1,020.00 | Estimated trips over project duration |
| 10 | Project Management & Coordination Overhead | 1 | $2,500.00 | $2,500.00 | Flat fee ¦ Full project lifecycle |

3. Cost Summary

| Subtotal (All Line Items) | $78,180.00 CAD |
| --- | --- |
| Applicable Discounts (Early Commitment – 5%) | -$3,909.00 CAD |
| Ontario HST (13%) | $9,604.07 CAD |
| TOTAL ESTIMATED COST (Quotation Estimate) | $83,875.07 CAD |

4. Terms and Conditions of This Quotation Estimate

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After the expiry date, pricing for the Systems Engineer engagement may be subject to revision based on prevailing market conditions in Canada Toronto.

- All rates quoted are in Canadian Dollars (CAD) and are inclusive of the Systems Engineer's professional expertise, standard tools, and software licenses required for the scope of work. Third-party hardware, cloud service subscriptions, and enterprise software licenses are excluded unless explicitly stated.

- Payment terms: 30% deposit upon acceptance of this Quotation Estimate, 40% upon completion of the implementation phase, and the remaining 30% upon final acceptance and knowledge transfer. The monthly retainer for ongoing Systems Engineer support is billed in advance on the 1st of each calendar month.

- All work performed by the Systems Engineer shall comply with the Ontario Information and Privacy Code, the federal Personal Information Protection and Electronic Documents Act (PIPEDA), and all applicable regulations within Canada Toronto.

- Any changes to the scope of work beyond what is described in this Quotation Estimate will require a formal Change Order signed by both parties. Additional Systems Engineer hours beyond the quoted quantities will be billed at the applicable hourly rate listed in Section 2.

- Toronto Tech Solutions Inc. shall maintain professional liability insurance with a minimum coverage of $5,000,000 CAD, valid throughout the duration of the engagement in Canada Toronto.

- This Quotation Estimate does not constitute a binding contract until countersigned by both parties. The executed agreement shall be governed by the laws of the Province of Ontario and the federal laws of Canada applicable in Canada Toronto.

- The Systems Engineer assigned to this project shall be a certified professional (minimum: CCNA, AWS Solutions Architect, or equivalent) with a minimum of eight (8) years of experience in enterprise infrastructure within the Canada Toronto region.

5. Acceptance

By signing below, the Client acknowledges receipt and acceptance of this Quotation Estimate for the Systems Engineer services described herein, to be delivered in Canada Toronto, Ontario, Canada.

For Toronto Tech Solutions Inc.:

Michael Chen – Senior Account Manager

Date: ____________________

For the Client:

Name: ____________________

Title: ____________________

Date: ____________________

Toronto Tech Solutions Inc. | 250 King Street West, Suite 1400, Canada Toronto, ON M5V 2X1

This Quotation Estimate document is confidential and intended solely for the named recipient. Unauthorized distribution is prohibited.

Document Reference: QTE-2025-04782 | Generated: June 12, 2025 | Page 1 of 1