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1. Executive Summary
This Quotation Estimate is formally issued by Apex Infrastructure Solutions LLC to provide a comprehensive cost breakdown for the engagement of a senior Systems Engineer to deliver end-to-end infrastructure design, deployment, and maintenance services. The scope of this engagement is specifically tailored to the operational requirements of the client's facilities located in United States Miami, Florida. This document serves as a binding proposal for the services described herein and remains valid for thirty (30) calendar days from the date of issue.
2. Scope of Services
The Systems Engineer engaged under this Quotation Estimate will be responsible for the following deliverables and activities, all to be performed at or in support of the client's premises in United States Miami:
1. Infrastructure Architecture Design: Development of a scalable, redundant network and server architecture compliant with local United States Miami municipal codes and federal IT security standards (NIST 800-53).
1. Hardware Procurement & Deployment: Sourcing, installation, and configuration of rack-mounted servers, network switches, firewalls, and storage area networks (SAN) at the client's data center facility in United States Miami.
1. Operating System & Middleware Configuration: Installation and hardening of Linux (RHEL 9) and Windows Server 2022 environments, including patch management, user access controls, and service orchestration.
1. Cloud Hybrid Integration: Design and implementation of a hybrid cloud strategy connecting on-premises United States Miami infrastructure with AWS us-east-1 and Azure East US regions for disaster recovery and workload elasticity.
1. Security & Compliance: Implementation of intrusion detection systems, endpoint protection, and compliance auditing aligned with Florida state data protection regulations and HIPAA requirements where applicable.
1. Documentation & Knowledge Transfer: Delivery of complete as-built documentation, runbooks, and a minimum of four (4) on-site training sessions for the client's internal IT staff in United States Miami.
1. Ongoing Support (First 90 Days): On-call Systems Engineer support with a guaranteed 4-hour response time for critical incidents affecting operations in the United States Miami area.
3. Itemized Cost Breakdown
	Item #
	Description of Service
	Duration / Qty
	Unit Rate (USD)
	Subtotal (USD)

	01
	Systems Engineer – Architecture Design & Planning (United States Miami site assessment)
	10 days
	$285.00
	$2,850.00

	02
	Systems Engineer – Hardware Installation & Configuration (on-site, United States Miami)
	15 days
	$285.00
	$4,275.00

	03
	Systems Engineer – OS Hardening, Middleware & Cloud Hybrid Setup
	12 days
	$285.00
	$3,420.00

	04
	Systems Engineer – Security Implementation & Compliance Audit
	8 days
	$285.00
	$2,280.00

	05
	Documentation, As-Built Drawings & Training Sessions (4 sessions, United States Miami)
	5 days
	$285.00
	$1,425.00

	06
	90-Day On-Call Systems Engineer Support Retainer (United States Miami coverage)
	90 days
	$1,200.00/mo
	$3,600.00

	07
	Travel, Local Transportation & Per Diem (United States Miami area)
	Flat
	—
	$1,150.00

	08
	Project Management & Coordination Overhead (10%)
	Flat
	—
	$1,900.50

	TOTAL ESTIMATED COST (Before Applicable Taxes)
	$20,900.50

	Applicable Florida State & Miami-Dade County Sales Tax (7%)
	$1,463.04

	GRAND TOTAL
	$22,363.54


4. Payment Schedule
Payment for this Quotation Estimate shall be structured as follows:
1. 30% Advance Payment ($6,709.06) – Due upon signed acceptance of this Quotation Estimate and prior to commencement of the Systems Engineer's on-site work in United States Miami.
1. 40% Milestone Payment ($8,945.42) – Due upon completion of hardware deployment, OS configuration, and cloud hybrid integration (approximately Day 35 of the project).
1. 30% Final Payment ($6,709.06) – Due upon delivery of all documentation, completion of training sessions, and client sign-off in United States Miami.
All payments are to be made via ACH transfer or certified check to the account designated by Apex Infrastructure Solutions LLC. Late payments shall accrue interest at 1.5% per month as permitted under Florida state law.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) days from the date of issue. After the expiration date, pricing for the Systems Engineer engagement may be subject to revision based on market conditions in United States Miami.
1. All work performed by the Systems Engineer shall comply with applicable federal, Florida state, and Miami-Dade County regulations, including but not limited to building codes, electrical codes, and data privacy statutes.
1. The Systems Engineer shall maintain professional liability insurance with a minimum coverage of $2,000,000 per occurrence throughout the duration of the engagement in United States Miami.
1. Any changes to the scope of work beyond what is described in this Quotation Estimate must be documented in a formal Change Order signed by both parties prior to execution.
1. Intellectual property created specifically for the client during this engagement shall transfer to the client upon full payment. Pre-existing tools, methodologies, and frameworks of the Systems Engineer remain the property of Apex Infrastructure Solutions LLC.
1. Confidentiality: Both parties agree to maintain strict confidentiality of all proprietary information exchanged during the course of this project in United States Miami, in accordance with a separate Non-Disclosure Agreement (NDA) to be executed concurrently.
1. This Quotation Estimate does not constitute a warranty of specific outcomes but guarantees professional diligence, adherence to industry best practices, and the qualifications of the assigned Systems Engineer.
1. Governing Law: This agreement shall be governed by and construed in accordance with the laws of the State of Florida, United States. Any disputes shall be resolved in the courts of Miami-Dade County, United States Miami.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Apex Infrastructure Solutions LLC to proceed with the engagement of the Systems Engineer for the services described herein, to be performed in United States Miami, Florida, under the terms and conditions stated above.
For Apex Infrastructure Solutions LLC
Authorized Signatory
Name: ___________________________
Title: ___________________________
Date: ___________________________
For the Client
Authorized Signatory
Name: ___________________________
Title: ___________________________
Date: ___________________________
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