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1. Issuing Company Information
This Quotation Estimate is issued by Andes Telecom Solutions S.A., a registered telecommunications engineering firm operating in Argentina Buenos Aires. Our office is located at Av. Corrientes 1250, Piso 8, C1043 AAB, Buenos Aires, Argentina. We are authorized by ENACOM (Ente Nacional de Comunicaciones) to provide licensed Telecommunication Engineer services throughout the Autonomous City of Buenos Aires and the surrounding provinces.
2. Client Information
	Field
	Details

	Client Name
	Grupo Meridianos Inmobiliarios S.R.L.

	CUIT
	30-71234567-8

	Project Address
	Av. del Libertador 4500, Piso 12, C1425 BGE, Argentina Buenos Aires

	Contact Person
	Ing. María Fernández – Director of Infrastructure

	Email
	m.fernandez@meridianos.com.ar


3. Scope of Services – Telecommunication Engineer
This Quotation Estimate covers the full engagement of a certified Telecommunication Engineer to design, supervise, and certify the structured cabling, fiber-optic backbone, and wireless network infrastructure for the client's commercial office space in Argentina Buenos Aires. The Telecommunication Engineer assigned to this project holds a degree in Electronic Engineering from the Universidad de Buenos Aires (UBA) and possesses a valid ENACOM professional registration (Matrícula N° 45.892).
The scope includes site survey and topology design, selection of Cat 6A and single-mode fiber components, supervision of installation crews, performance testing (OTDR, TIA-568 compliance), and delivery of as-built documentation required by the Buenos Aires municipal building authority (GCBA – Gobierno de la Ciudad de Buenos Aires).
4. Itemized Cost Breakdown
	Item #
	Description of Service
	Unit
	Qty
	Unit Price (ARS)
	Subtotal (ARS)

	01
	Initial site survey and network topology design by Telecommunication Engineer
	Day
	3
	185,000
	555,000

	02
	Detailed engineering plans and ENACOM compliance documentation
	Lot
	1
	420,000
	420,000

	03
	Supervision of structured cabling installation (Cat 6A, 48 outlets)
	Day
	10
	165,000
	1,650,000

	04
	Fiber-optic backbone installation and splicing supervision (12-strand SM)
	Day
	5
	195,000
	975,000

	05
	Wireless LAN design and RF site calibration (Wi-Fi 6E, 12 APs)
	Day
	4
	175,000
	700,000

	06
	Performance testing, certification, and as-built report delivery
	Lot
	1
	380,000
	380,000

	07
	Travel and logistics within Argentina Buenos Aires (CABA)
	Lot
	1
	95,000
	95,000

	TOTAL ESTIMATED COST (before IVA 21%)
	4,775,000

	IVA (21%) – Argentine Value Added Tax
	1,002,750

	GRAND TOTAL (ARS)
	5,777,750


Note: All prices in this Quotation Estimate are expressed in Argentine Pesos (ARS) and are subject to adjustment in the event of a devaluation exceeding 15% between the date of issue and the date of service commencement, in accordance with Argentine commercial law (Código Civil y Comercial de la Nación, Art. 1054).
5. Payment Terms
· 30% advance payment upon acceptance of this Quotation Estimate and signing of the service contract: ARS 1,733,325.
· 40% progress payment upon completion of cabling and fiber installation (Item 03 and 04): ARS 2,311,100.
· 30% final payment upon delivery of the certified as-built report and ENACOM compliance certificate: ARS 1,733,325.
· Payment to be made via bank transfer to the account of Andes Telecom Solutions S.A., Banco de la Nación Argentina, CBU 01105999-1, CUIT 30-69876543-1.
6. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, a revised estimate may be required due to market fluctuations in Argentina Buenos Aires.
· The Telecommunication Engineer will dedicate a minimum of 8 hours per working day (Monday to Friday, 08:00–17:00) to the project site in Argentina Buenos Aires.
· The client is responsible for providing safe access to the premises, electrical power for testing equipment, and any permits required by the GCBA for in-wall or in-ceiling cabling work.
· Any additional services beyond the scope defined in Section 3 will be subject to a supplementary Quotation Estimate approved in writing by both parties.
· Confidentiality: All network designs, IP addressing schemes, and security configurations developed by the Telecommunication Engineer remain the intellectual property of the client upon full payment.
· Governing law: This agreement is governed by the laws of the Argentine Republic, with jurisdiction in the commercial courts of the City of Buenos Aires.
7. Acceptance and Signatures
By signing below, both parties acknowledge and accept the terms set forth in this Quotation Estimate for the engagement of a Telecommunication Engineer in Argentina Buenos Aires.
Andes Telecom Solutions S.A.
Ing. Ricardo Salazar – Lead Telecommunication Engineer
ENACOM Matrícula N° 45.892
Date: _______________
Grupo Meridianos Inmobiliarios S.R.L.
Ing. María Fernández – Client Representative
CUIT 30-71234567-8
Date: _______________
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